| COUNTY OF FRESNO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Request for proposal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | NUMBER: 208-5047 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| July 11, 2012 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ORG/Requisition: 8905, 56208550/ 8905120433 |  |  |  |  |  |  | PURCHASING USE |  |  |  | /tmp/in/input.doc |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | ssj |  |  |  |  |  |  |  |  |  |  |  |
| IMPORTANT: SUBMIT PROPOSAL IN SEALED PACKAGE WITH PROPOSAL NUMBER, CLOSING DATE AND BUYER’S NAME MARKED CLEARLY ON THE OUTSIDE TO: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| COUNTY OF FRESNO, Purchasing 4525 EAST HAMILTON AVENUE, 2nd Floor FRESNO, CA 93702-4599 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Closing date of bid will be at 2:00 p.m., on June 22, 2012. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PROPOSALS WILL BE CONSIDERED LATE WHEN THE OFFICIAL PURCHASING TIME CLOCK READS 2:00 P.M. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Proposals will be opened and publicly read at that time. All proposal information will be available for review after contract award. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Clarification of specifications is to be directed to: Patricia Flaherty, phone (559) 600-7110, e-mail CountyPurchasing@co.fresno.ca.us, fax (559) 600-7126. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| GENERAL CONDITIONS: See “County Of Fresno Purchasing Standard Instructions And Conditions For Request For Proposals (RFP’S) and Requests for Quotations (RFQ’S)” attached. Check County of Fresno Purchasing’s Open Solicitations website at http://www2.co.fresno.ca.us/0440/Bidshome2.asp for RFQ/RFP documents and changes. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| BIDDER TO COMPLETE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UNDERSIGNED AGREES TO FURNISH THE COMMODITY OR SERVICE STIPULATED IN THE ATTACHED PROPOSAL SCHEDULE AT THE PRICES AND TERMS STATED, SUBJECT TO THE “COUNTY OF FRESNO PURCHASING STANDARD INSTRUCTIONS AND CONDITIONS FOR REQUEST FOR PROPOSALS (RFP’S) AND REQUESTS FOR QUOTATIONS (RFQ’S)”ATTACHED. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Except as noted on individual items, the following will apply to all items in the Proposal Schedule. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Complete delivery will be made within |  |  |  |  |  |  |  | calendar days after receipt of Order. |  |  |  |  |  |  |  |  |  |  |
| - A cash discount of |  |  |  |  | % |  |  |  |  | days will apply. |  |  |  |  |  |  |  |  |
| Company |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Address |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| City |  |  |  |  |  |  |  |  |  |  |  |  | State |  | Zip Code |  |  |  |
| ( ) |  |  |  | ( ) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Telephone Number |  |  |  | Facsimile Number |  |  |  |  |  |  |  |  | E-mail Address |  |  |  |  |  |
| Signed By |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Print Name |  |  |  |  |  |  |  |  | Title |  |  |  |  |  |  |  |  |  |

COUNTY OF FRESNO PURCHASING

STANDARD INSTRUCTIONS AND CONDITIONS FOR
REQUESTS FOR PROPOSALS (RFP'S) AND REQUESTS FOR QUOTATIONS (RFQ'S)

Note: the reference to “bids” in the following paragraphs applies to RFP's and RFQ's

## GENERAL CONDITIONS

By submitting a bid the bidder agrees to the following conditions.  These conditions will apply to all subsequent purchases based on this bid.

- BID PREPARATION:

  - All prices and notations must be typed or written in ink.  No erasures permitted.  Errors may be crossed out, initialed and corrections printed in ink by person signing bid.

  - Brand Names: Brand names and numbers when given are for reference. Equal items will be considered, provided the offer clearly describes the article and how it differs from that specified.  In the absence of such information it shall be understood the offering is exactly as specified.

  - State brand or make of each item.  If bidding on other than specified, state make, model and brand being bid and attach supporting literature/specifications to the bid.

  - Bid on each item separately.  Prices should be stated in units specified herein.  All applicable charges must be quoted; charges on invoice not quoted herein will be disallowed.

  - Time of delivery is a part of the consideration and must be stated in definite terms and must be adhered to.  F.O.B. Point shall be destination or freight charges must be stated.

  - All bids must be dated and signed with the firm’s name and by an authorized officer or employee.

  - Unless otherwise noted, prices shall be firm for one hundred eighty (180) days after closing date of bid.

- SUBMITTING BIDS:

  - Each bid must be submitted on forms provided in a sealed envelope/package with bid number and closing date and time on the outside of the envelope/package.

  - Interpretation: Should any discrepancies or omissions be found in the bid specifications or doubt as to their meaning, the bidder shall notify the Buyer in writing at once.  The County shall not be held responsible for verbal interpretations.  Questions regarding the bid must be received by Purchasing at least five (5) working days before bid opening.  All addenda issued shall be in writing, duly issued by Purchasing and incorporated into the contract.

  - ISSUING AGENT/AUTHORIZED CONTACT: This RFP/RFQ has been issued by County of Fresno, Purchasing. Purchasing shall be the vendor’s sole point of contact with regard to the RFP/RFQ, its content, and all issues concerning it.

All communication regarding this RFP/RFQ shall be directed to an authorized representative of County Purchasing. The specific buyer managing this RFP/RFQ is identified on the cover page, along with his or her telephone number, and he or she should be the primary point of contact for discussions or information pertaining to the RFP/RFQ. Contact with any other County representative, including elected officials, for the purpose of discussing this RFP/RFQ, its content, or any other issue concerning it, is prohibited unless authorized by Purchasing. Violation of this clause, by the vendor having unauthorized contact (verbally or in writing) with such other County representatives, may constitute grounds for rejection by Purchasing of the vendor’s quotation.

The above stated restriction on vendor contact with County representatives shall apply until the County has awarded a purchase order or contract to a vendor or vendors, except as follows. First, in the event that a vendor initiates a formal protest against the RFP/RFQ, such vendor may contact the appropriate individual, or individuals who are managing that protest as outlined in the County’s established protest procedures. All such contact must be in accordance with the sequence set forth under the protest procedures. Second, in the event a public hearing is scheduled before the Board of Supervisors to hear testimony prior to its approval of a purchase order or contract, any vendor may address the Board.

  - Bids received after the closing time will NOT be considered.

  - Bidders are to bid what is specified or requested first. If unable to or unwilling to, bidder may bid alternative or option, indicating all advantages, disadvantages and their associated cost.

  - Public Contract Code Section 7028.15

Where the State of California requires a Contractor’s license, it is a misdemeanor for any person to submit a bid unless specifically exempted.

- FAILURE TO BID:

  - If not bidding, return bid sheet and state reason for no bid or your name may be removed from mailing list.

- TAXES, CHARGES AND EXTRAS:

  - County of Fresno is subject to California sales and/or use tax (7.975%). Please indicate as a separate line item if applicable.

  - DO NOT include Federal Excise Tax.  County is exempt under Registration No. 94-73-03401-K.

  - County is exempt from Federal Transportation Tax.  Exemption certificate is not required where shipping papers show consignee as County of Fresno.

  - Charges for transportation, containers, packing, etc. will not be paid unless specified in bid.

- W-9 – REQUEST FOR TAXPAYER IDENTIFICATION NUMBER AND CERTIFICATION & CALIFORNIA FORM 590 WITHHOLDING EXEMPTION CERTIFICATE:

Upon award of bid, the vendor shall submit to County Purchasing, a completed IRS Form W-9 - Request for Taxpayer Identification Number and Certification and a California Form 590 Withholding Exemption Certificate if not currently a County of Fresno approved vendor.

- AWARDS:

  - Award(s) will be made to the most responsive responsible bidder; however, the Fresno County Local Vendor Preference and/or the Disabled Veteran Business Enterprise Preference shall take precedence when applicable.  Said Preferences apply only to Request for Quotations for materials, equipment and/or supplies only (no services); the preference do not apply to Request for Proposals. RFQ evaluations will include such things as life-cycle cost, availability, delivery costs and whose product and/or service is deemed to be in the best interest of the County.  The County shall be the sole judge in making such determination.

  - Unless bidder gives notice of all-or-none award in bid, County may accept any item, group of items or on the basis of total bid.

  - The County reserves the right to reject any and all bids and to waive informalities or irregularities in bids.

  - Award Notices are tentative: Acceptance of an offer made in response to this RFP/RFQ shall occur only upon execution of an agreement by both parties or issuance of a valid written Purchase Order by Fresno County Purchasing.

  - After award, all bids shall be open to public inspection. The County assumes no responsibility for the confidentiality of information offered in a bid.

- TIE BIDS:

All other factors being equal, the contract shall be awarded to the Fresno County vendor or, if neither or both are Fresno County vendors, it may be awarded by the flip of a coin in the presence of witnesses or the entire bid may be rejected and re-bid. If the General Requirements of the RFQ state that they are applicable, the provisions of the Fresno County Local Vendor Preference shall take priority over this paragraph.

- PATENT INDEMNITY:

The vendor shall hold the County, its officers, agents and employees, harmless from liability of any nature or kind, including costs and expenses, for infringement or use of any copyrighted or uncopyrighted composition, secret process, patented or unpatented invention, article or appliance furnished or used in connection with this bid.

- SAMPLES:

Samples, when required, must be furnished and delivered free and, if not destroyed by tests, will upon written request (within thirty (30) days of bid closing date) be returned at the bidder's expense. In the absence of such notification, County shall have the right to dispose of the samples in whatever manner it deems appropriate.

- RIGHTS AND REMEDIES OF COUNTY FOR DEFAULT:

  - In case of default by vendor, the County may procure the articles or service from another source and may recover the cost difference and related expenses occasioned thereby from any unpaid balance due the vendor or by proceeding against performance bond of the vendor, if any, or by suit against the vendor. The prices paid by the County shall be considered the prevailing market price at the time such purchase is made.

  - Articles or services, which upon delivery inspection do not meet specifications, will be rejected and the vendor will be considered in default. Vendor shall reimburse County for expenses related to delivery of non-specified goods or services.

  - Regardless of F.O.B. point, vendor agrees to bear all risks of loss, injury or destruction to goods and materials ordered herein which occur prior to delivery and such loss, injury or destruction shall not release vendor from any obligation hereunder.

- DISCOUNTS:

Terms of less than fifteen (15) days for cash payment will be considered as net in evaluating this bid. A discount for payment within fifteen (15) days or more will be considered in determining the award of bid. Discount period will commence either the later of delivery or receipt of invoice by the County. Standard terms are Net forty-five (45) days.

- SPECIAL CONDITIONS IN BID SCHEDULE SUPERSEDE GENERAL CONDITIONS:

The “General Conditions” provisions of this RFP/RFQ shall be superseded if in conflict with any other section of this bid, to the extent of any such conflict.

- SPECIAL REQUIREMENT:

With the invoice or within twenty-five (25) days of delivery, the seller must provide to the County a Material Safety Data Sheet for each product, which contains any substance on “The List of 800 Hazardous Substances”, published by the State Director of Industrial Relations. (See Hazardous Substances Information and Training Act. California State Labor Code Sections 6360 through 6399.7.)

- RECYCLED PRODUCTS/MATERIALS:

Vendors are encouraged to provide and quote (with documentation) recycled or recyclable products/materials which meet stated specifications.

- YEAR COMPLIANCE WARRANTY:

Vendor warrants that any product furnished pursuant to this Agreement/order shall support a four-digit year format and be able to accurately process date and time data from, into and between the twentieth and twenty-first centuries, as well as leap year calculations. "Product" shall include, without limitation, any piece or component of equipment, hardware, firmware, middleware, custom or commercial software, or internal components or subroutines therein. This warranty shall survive termination or expiration of this Agreement.

In the event of any decrease in product functionality or accuracy related to time and/or date data related codes and/or internal subroutines that impede the product from operating correctly using dates beyond December 31, 1999, vendor shall restore or repair the product to the same level of functionality as warranted herein, so as to minimize interruption to County's ongoing business process, time being of the essence. In the event that such warranty compliance requires the acquisition of additional programs, the expense for any such associated or additional acquisitions, which may be required, including, without limitation, data conversion tools, shall be borne exclusively by vendor. Nothing in this warranty shall be construed to limit any rights or remedies the County may otherwise have under this Agreement with respect to defects other than year performance.

- PARTICIPATION:

Bidder may agree to extend the terms of the resulting contract to other political subdivision, municipalities and tax-supported agencies.

Such participating Governmental bodies shall make purchases in their own name, make payment directly to bidder, and be liable directly to the bidder, holding the County of Fresno harmless.

- CONFIDENTIALITY:

All services performed by vendor shall be in strict conformance with all applicable Federal, State of California and/or local laws and regulations relating to confidentiality, including but not limited to, California Civil Code, California Welfare and Institutions Code, Health and Safety Code, California Code of Regulations, Code of Federal Regulations.

Vendor shall submit to County’s monitoring of said compliance.

Vendor may be a business associate of County, as that term is defined in the “Privacy Rule” enacted by the Health Insurance Portability and Accountability Act of 1996 (HIPAA). As a HIPAA Business Associate, vendor may use or disclose protected health information (“PHI”) to perform functions, activities or services for or on behalf of County as specified by the County, provided that such use or disclosure shall not violate HIPAA and its implementing regulations. The uses and disclosures if PHI may not be more expansive than those applicable to County, as the “Covered Entity” under HIPAA’s Privacy Rule, except as authorized for management, administrative or legal responsibilities of the Business Associate.

Vendor shall not use or further disclose PHI other than as permitted or required by the County, or as required by law without written notice to the County.

Vendor shall ensure that any agent, including any subcontractor, to which vendor provides PHI received from, or created or received by the vendor on behalf of County, shall comply with the same restrictions and conditions with respect to such information.

- APPEALS:

Appeals must be submitted in writing within seven (7) working days after notification of proposed recommendations for award. A “Notice of Award” is not an indication of County’s acceptance of an offer made in response to this RFP/RFQ. Appeals should be submitted to County of Fresno Purchasing, 4525 E. Hamilton Avenue, Fresno, California 93702-4599. Appeals should address only areas regarding RFP contradictions, procurement errors, quotation rating discrepancies, legality of procurement context, conflict of interest, and inappropriate or unfair competitive procurement grievance regarding the RFP/RFQ process.

Purchasing will provide a written response to the complainant within seven (7) working days unless the complainant is notified more time is required.

If the protesting bidder is not satisfied with the decision of Purchasing, he/she shall have the right to appeal to the Purchasing Agent/CAO within seven (7) business days after Purchasing’s notification; except if, notified to appeal directly to the Board of Supervisors at the scheduled date and time.

If the protesting bidder is not satisfied with Purchasing Agent/CAO’s decision, the final appeal is with the Board of Supervisors.

- OBLIGATIONS OF CONTRACTOR:

  - CONTRACTOR shall perform as required by the ensuing contract. CONTRACTOR also warrants on behalf of itself and all subcontractors engaged for the performance of the ensuing contract that only persons authorized to work in the United States pursuant to the Immigration Reform and Control Act of 1986 and other applicable laws shall be employed in the performance of the work hereunder.

  - CONTRACTOR shall obey all Federal, State, local and special district laws, ordinances and regulations.

- AUDITS & RETENTION:

The Contractor shall maintain in good and legible condition all books, documents, papers, data files and other records related to its performance under this contract. Such records shall be complete and available to Fresno County, the State of California, the federal government or their duly authorized representatives for the purpose of audit, examination, or copying during the term of the contract and for a period of at least three (3) years following the County's final payment under the contract or until conclusion of any pending matter (e.g., litigation or audit), whichever is later. Such records must be retained in the manner described above until all pending matters are closed.

- DISCLOSURE – CRIMINAL HISTORY & CIVIL ACTIONS:

Applies to Request for Proposal (RFP); does not apply to Request for Quotation (RFQ) unless specifically stated elsewhere in the RFQ document.

In their proposal, the bidder is required to disclose if any of the following conditions apply to them, their owners, officers, corporate managers and partners (hereinafter collectively referred to as “Bidder”):

- Within the three-year period preceding the proposal, they have been convicted of, or had a civil judgment rendered against them for:

  - fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a public (federal, state, or local) transaction or contract under a public transaction;

  - violation of a federal or state antitrust statute;

  - embezzlement, theft, forgery, bribery, falsification, or destruction of records; or

  - false statements or receipt of stolen property

Within a three-year period preceding their proposal, they have had a public transaction (federal, state, or local) terminated for cause or default.

- DATA SECURITY:

Individuals and/or agencies that enter into a contractual relationship with the COUNTY for the purpose of providing services must employ adequate controls and data security measures, both internally and externally to ensure and protect the confidential information and/or data provided to contractor by the COUNTY, preventing the potential loss, misappropriation or inadvertent access, viewing, use or disclosure of COUNTY data including sensitive or personal client information; abuse of COUNTY resources; and/or disruption to COUNTY operations.

Individuals and/or agencies may not connect to or use COUNTY networks/systems via personally owned mobile, wireless or handheld devices unless authorized by COUNTY for telecommuting purposes and provide a secure connection; up to date virus protection and mobile devices must have the remote wipe feature enabled.  Computers or computer peripherals including mobile storage devices may not be used (COUNTY or Contractor device) or brought in for use into the COUNTY’s system(s) without prior authorization from COUNTY’s Chief Information Officer and/or designee(s).

No storage of COUNTY’s private, confidential or sensitive data on any hard-disk drive, portable storage device or remote storage installation unless encrypted according to advance encryption standards (AES of 128 bit or higher).

The COUNTY will immediately be notified of any violations, breaches or potential breaches of security related to COUNTY’s confidential information, data and/or data processing equipment which stores or processes COUNTY data, internally or externally.

COUNTY shall provide oversight to Contractor’s response to all incidents arising from a possible breach of security related to COUNTY’s confidential client information.  Contractor will be responsible to issue any notification to affected individuals as required by law or as deemed necessary by COUNTY in its sole discretion.  Contractor will be responsible for all costs incurred as a result of providing the required notification.

- PURCHASING LOCATION & HOURS:

Fresno County Purchasing is located at 4525 E. Hamilton Avenue (second floor), Fresno, CA 93702.  Non-holiday hours of operation are Monday through Friday, 8:00 A.M. to 12:00 Noon and 1:00 P.M. to 5:00 P.M. PST; Purchasing is closed daily from 12:00 Noon to 1:00 P.M.  The following holiday office closure schedule is observed:

| January 1* |  | New Year's Day |
| --- | --- | --- |
| Third Monday in January |  | Martin Luther King, Jr.’s Birthday |
| Third Monday in February |  | Washington - Lincoln Day |
| March 31* |  | Cesar Chavez’ Birthday |
| Last Monday in May |  | Memorial Day |
| July 4* |  | Independence Day |
| First Monday in September |  | Labor Day |
| November 11* |  | Veteran's Day |
| Fourth Thursday in November |  | Thanksgiving Day |
| Friday following Thanksgiving |  |  |
| December 25* |  | Christmas |
| * When this date falls on a Saturday, the holiday is observed the preceding Friday. If the date falls on a Sunday, the holiday is observed the following Monday. |  |  |

TABLE OF CONTENTS

PAGE

OVERVIEW	3

KEY DATES	3

PROPOSAL IDENTIFICATION SHEET	4

TRADE SECRET ACKNOWLEDGEMENT	5

SELF-DEALING TRANSACTION DISCLOSURE (financial)	7

DISCLOSURE – CRIMINAL HISTORY & CIVIL ACTIONS	10

REFERENCE LIST	13

PARTICIPATION	14

GENERAL REQUIREMENTS	15

SPECIFIC TERMS AND CONDITIONS	22

SCOPE OF WORK	24

cost proposal	57

PROPOSAL CONTENT REQUIREMENTS	58

AWARD CRITERIA	61

AWARD CRITERIA WORKSHEET	64

Attachment A List of Forms and Reports	75

ATTACHMENT B SAMPLE FORMS	76

OVERVIEW

The County of Fresno on behalf of the Department of Public Health, Public Nursing Division is requesting proposals from qualified vendors to provide a nursing case management system.

In the next twelve to eighteen months the County is interested in replacing their current Public Health Nursing case management system (CMS), EMRitus, which interfaces with the Department’s client demographic, scheduling services, and billing tracking system, Avatar, by NetSmart Technologies. The County’s strategy calls for the onsite hosted or in-house installation of a proven system from a vendor who will provide on-going support. This Request for Proposal is for the delivery, installation, and maintenance of a public Health Nursing Case Management System (PHN CSM) that will integrate with the Department’s current Public Health Information System, Avatar.

The new system is expected to be a user friendly, functionally rich, and technologically current integrated system with Public Health functionality. It must have been successfully and fully operational for at least six months at the time of proposal evaluation, for a healthcare client, which is similar in size and complexity to the Public Health Nursing Division. The PHN Division employs fifty (50) to seventy-five (75) staff, with potential for growth, and includes nursing, health education, and clerical positions. PHN staff receive approximately 1200 to 1400 referrals per year, and serve approximately 1600 to 1800 clients, or 700 to 800 family units, per year.

KEY DATES

| RFP Issue Date: | April 20, 2012 |
| --- | --- |
| Vendor Conference: | May 10, 2012 at 10:00 A.M. |
|  | County of Fresno Purchasing |
| Vendors are to contact Patricia Flaherty at (559) 600-7110 if planning to attend the Vendor Conference | 4525 E. Hamilton Avenue, 2nd Floor |
|  | Fresno, CA 93702 |
| Deadline for Written Requests for Interpretations or Corrections of RFP: | June 7, 2012 at 8:00 A.M. |
|  | Fax No. (559) 456-7831 E-Mail: CountyPurchasing@co.fresno.ca.us |
| RFP Closing Date: | June 22, 2012 at 2:00 P.M. |
|  | County of Fresno Purchasing |
|  | 4525 E. Hamilton Avenue, 2nd Floor |
|  | Fresno, CA 93702 |

PROPOSAL IDENTIFICATION SHEET

- RESPONDENT TO COMPLETE AND RETURN WITH PROPOSAL

| Our proposal is attached and identified as: |  |
| --- | --- |

The undersigned agrees to furnish the service stipulated at the prices and terms stated in the cost proposal.

| Work services will commence within contract. |  | calendar days after signing of the final |
| --- | --- | --- |

| Company: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Address: |  |  |  |  |  |
|  |  |  |  | Zip: |  |
| Signed by: |  |  |  |  |  |
| Print Name |  |  |  |  |  |
| Print Title |  |  |  |  |  |
| ( ) |  | ( ) |  |  |  |
| Telephone |  | Fax Number | E-mail Address |  |  |
| Date: |  |  |  |  |  |

TRADE SECRET ACKNOWLEDGEMENT

All proposals received by the County shall be considered "Public Record" as defined by Section 6252 of the California Government Code.  This definition reads as follows:

"...Public records" includes any writing containing information relating to the conduct of the public's business prepared, owned, used or retained by any state or local agency regardless of physical form or characteristics "Public records" in the custody of, or maintained by, the Governor's office means any writing prepared on or after January 6, 1975."

Each proposal submitted is Public record and is therefore subject to inspection by the public per Section 6253 of the California Government Code.  This section states that "every citizen has a right to inspect any public record".

The County will not exclude any proposal or portion of a proposal from treatment as a public record except in the instance that it is submitted as a trade secret as defined by the California Government Code.  Information submitted as proprietary, confidential or under any other such terms that might suggest restricted public access will not be excluded from treatment as public record.

"Trade secrets" as defined by Section 6254.7 of the California Government Code are deemed not to be public record.  This section defines trade secrets as:

"...Trade secrets," as used in this section, may include, but are not limited to, any formula, plan, pattern, process, tool, mechanism, compound, procedure, production data or compilation of information that is not patented, which is known only to certain individuals within a commercial concern who are using it to fabricate, produce, or compound an article of trade or a service having commercial value and which gives its user an opportunity to obtain a business advantage over competitors who do not know or use it."

Information identified by bidder as "trade secret" will be reviewed by County of Fresno's legal counsel to determine conformance or non-conformance to this definition.  Examples of material not considered to be trade secrets are pricing, cover letter, promotional materials, etc. Such material should be submitted in a separate binder not marked "Trade Secret".

INFORMATION THAT IS PROPERLY IDENTIFIED AS TRADE SECRET AND CONFORMS TO THE ABOVE DEFINITION WILL NOT BECOME PUBLIC RECORD.  COUNTY WILL SAFEGUARD THIS INFORMATION IN AN APPROPRIATE MANNER.

Information identified by bidder as trade secret and determined not to be in conformance with the California Government Code definition shall be excluded from the proposal.  Such information will be returned to the bidder at bidder's expense upon written request.

Trade secrets must be submitted in a separate binder that is plainly marked "Trade Secrets."

The County shall not in any way be liable or responsible for the disclosure of any proposals or portions thereof, if they are not (1) submitted in a separate binder that is plainly marked "Trade Secret" on the outside; and (2) if disclosure is required under the provision of law or by order of Court.

Vendors are advised that the County does not wish to receive trade secrets and that vendors are not to supply trade secrets unless they are absolutely necessary.

TRADE SECRET ACKNOWLEDGEMENT

I have read and understand the above "Trade Secret Acknowledgement."

I understand that the County of Fresno has no responsibility for protecting information submitted as a trade secret if it is not delivered in a separate binder plainly marked "Trade Secret."

Enter company name on appropriate line:

|  | has submitted information identified as Trade Secrets in a separate marked binder.** |
| --- | --- |
| (Company Name) |  |
|  | has not submitted information identified as Trade Secrets. |
| (Company Name) |  |

ACKNOWLEDGED BY:

|  | ( ) |  |
| --- | --- | --- |
| Signature | Telephone |  |
| Print Name and Title |  | Date |
| Address |  |  |
| City | State | Zip |

**Bidders brief statement that clearly sets out the reasons for confidentiality in conforming with the California Government Code definition.

SELF-DEALING TRANSACTION DISCLOSURE (financial)

Non-corporate bidders may disregard this section.

Bidders shall complete a SELF-DEALING TRANSACTION DISCLOSURE FORM, provided herein, for each applicable corporate director of the bidding company.  The signed form(s) shall be submitted as a part of the company’s proposal or quotation.

Complete the form and indicate “NONE” under part 3 when your company is a corporation and no directors are involved with a Self-Dealing Transaction. The form must be signed by an individual authorized to legally bind the corporation when no directors have a Self-Dealing Transaction.

DISCLOSURE OF SELF-DEALING TRANSACTIONS: The following provision will be incorporated into ensuing agreements.  It shall apply only when the CONTRACTOR is operating as a corporation (a for-profit or non-profit corporation) or if during the term of the agreement, CONTRACTOR changes its status to operate as a corporation.

This provision is only applicable if the CONTRACTOR is operating as a corporation (a for-profit or non-profit corporation) or if during the term of this agreement, the CONTRACTOR changes its status to operate as a corporation.

Members of the CONTRACTOR’s Board of Directors shall disclose any self-dealing transactions that they are a party to while CONTRACTOR is providing goods or performing services under this agreement. A self-dealing transaction shall mean a transaction to which the CONTRACTOR is a party and in which one or more of its directors has a material financial interest. Members of the Board of Directors shall disclose any self-dealing transactions that they are a party to by completing and signing a Self-Dealing Transaction Disclosure Form (Exhibit #) and submitting it to the COUNTY prior to commencing with the self-dealing transaction or immediately thereafter.

SELF-DEALING TRANSACTION DISCLOSURE
FORM instructions

In order to conduct business with the County of Fresno (hereinafter referred to as “County”), members of a contractor’s board of directors (hereinafter referred to as “County Contractor”), must disclose any self-dealing transactions that they are a party to while providing goods, performing services, or both for the County.  A self-dealing transaction is defined below:

“A self-dealing transaction means a transaction to which the corporation is a party and which one or more of its directors has a material financial interest”

The definition above will be utilized for purposes of completing the disclosure form.

- Enter board member’s name, job title (if applicable), and date this disclosure is being made.

- Enter the board member’s company/agency name and address.

- Describe in detail the nature of the self-dealing transaction that is being disclosed to the County. At a minimum, include a description of the following:

  - The name of the agency/company with which the corporation has the transaction; and

  - The nature of the material financial interest in the Corporation’s transaction that the board member has.

- Describe in detail why the self-dealing transaction is appropriate based on applicable provisions of the Corporations Codes.

- Form must be signed by the board member that is involved in the self-dealing transaction described in Sections (3) and (4).

Form provided on following page.

SELF-DEALING TRANSACTION DISCLOSURE FORM

| - Company Board Member Information: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name: |  |  |  | Date: |  |
| Job Title: |  |  |  |  |  |
| - Company/Agency Name and Address: |  |  |  |  |  |
| - Disclosure (Please describe the nature of the self-dealing transaction you are a party to) |  |  |  |  |  |
| - Explain why this self-dealing transaction is consistent with the requirements of Corporations Code 5233 (a) |  |  |  |  |  |
| - Authorized Signature |  |  |  |  |  |
| Signature: |  |  | Date: |  |  |

DISCLOSURE – CRIMINAL HISTORY & CIVIL ACTIONS

In their proposal, the bidder is required to disclose if any of the following conditions apply to them, their owners, officers, corporate managers and partners (hereinafter collectively referred to as “Bidder”):

- Within the three-year period preceding the proposal, they have been convicted of, or had a civil judgment rendered against them for:

  - fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a public (federal, state, or local) transaction or contract under a public transaction;

  - violation of a federal or state antitrust statute;

  - embezzlement, theft, forgery, bribery, falsification, or destruction of records; or

  - false statements or receipt of stolen property

- Within a three-year period preceding their proposal, they have had a public transaction (federal, state, or local) terminated for cause or default.

Disclosure of the above information will not automatically eliminate a Bidder from consideration.  The information will be considered as part of the determination of whether to award the contract and any additional information or explanation that a Bidder elects to submit with the disclosed information will be considered.  If it is later determined that the Bidder failed to disclose required information, any contract awarded to such Bidder may be immediately voided and terminated for material failure to comply with the terms and conditions of the award.

Any Bidder who is awarded a contract must sign an appropriate Certification Regarding Debarment, Suspension, and Other Responsibility Matters.  Additionally, the Bidder awarded the contract must immediately advise the County in writing if, during the term of the agreement:  (1) Bidder becomes suspended, debarred, excluded or ineligible for participation in federal or state funded programs or from receiving federal funds as listed in the excluded parties list system (http://www.epls.gov); or (2) any of the above listed conditions become applicable to Bidder.  The Bidder will indemnify, defend and hold the County harmless for any loss or damage resulting from a conviction, debarment, exclusion, ineligibility or other matter listed in the signed Certification Regarding Debarment, Suspension, and Other Responsibility Matters.

CERTIFICATION REGARDING DEBARMENT, SUSPENSION, AND OTHER 
RESPONSIBILITY MATTERS--PRIMARY COVERED TRANSACTIONS

INSTRUCTIONS FOR CERTIFICATION

- By signing and submitting this proposal, the prospective primary participant is providing the certification set out below.

- The inability of a person to provide the certification required below will not necessarily result in denial of participation in this covered transaction.  The prospective participant shall submit an explanation of why it cannot provide the certification set out below.  The certification or explanation will be considered in connection with the department or agency's determination whether to enter into this transaction.  However, failure of the prospective primary participant to furnish a certification or an explanation shall disqualify such person from participation in this transaction.

- The certification in this clause is a material representation of fact upon which reliance was placed when the department or agency determined to enter into this transaction.  If it is later determined that the prospective primary participant knowingly rendered an erroneous certification, in addition to other remedies available to the Federal Government, the department or agency may terminate this transaction for cause or default.

- The prospective primary participant shall provide immediate written notice to the department or agency to which this proposal is submitted if at any time the prospective primary participant learns that its certification was erroneous when submitted or has become erroneous by reason of changed circumstances.

- The terms covered transaction, debarred, suspended, ineligible, participant, person, primary covered transaction, principal, proposal, and voluntarily excluded, as used in this clause, have the meanings set out in the Definitions and Coverage sections of the rules implementing Executive Order 12549.  You may contact the department or agency to which this proposal is being submitted for assistance in obtaining a copy of those regulations.

- Nothing contained in the foregoing shall be construed to require establishment of a system of records in order to render in good faith the certification required by this clause.  The knowledge and information of a participant is not required to exceed that which is normally possessed by a prudent person in the ordinary course of business dealings.

CERTIFICATION

(1) The prospective primary participant certifies to the best of its knowledge and belief, that it, its owners, officers, corporate managers and partners:

(a)	Are not presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded by any Federal department or agency;

(b) 	Have not within a three-year period preceding this proposal been convicted of or had a civil judgment rendered against them for commission of fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a public (Federal, State or local) transaction or contract under a public transaction; violation of Federal or State antitrust statutes or commission of embezzlement, theft, forgery, bribery, falsification or destruction of records, making false statements, or receiving stolen property;

(c)	Have not within a three-year period preceding this application/proposal had one or more public transactions (Federal, State or local) terminated for cause or default.

(2) Where the prospective primary participant is unable to certify to any of the statements in this certification, such prospective participant shall attach an explanation to this proposal.

| Signature: |  |  | Date: |  |
| --- | --- | --- | --- | --- |
|  | (Printed Name & Title) |  |  | (Name of Agency or Company) |

Vendor must complete and return with Request for Proposal

| Firm: |  |
| --- | --- |

REFERENCE LIST

Provide a list of at least five (5) customers for whom you have recently provided similar services.  Be sure to include all requested information.

| Reference Name: |  |  |  |  |  |  |  | Contact: |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Address: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| City: |  |  |  |  |  |  |  |  | State: |  |  |  |  | Zip: |  |  |  |
| Phone No.: |  | ( |  |  | ) |  | Date: |  |  |  |  |  |  |  |  |  |  |
| Service Provided: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reference Name: |  |  |  |  |  |  |  | Contact: |  |  |  |  |  |  |  |  |  |
| Address: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| City: |  |  |  |  |  |  |  |  |  | State: |  |  |  |  | Zip: |  |  |
| Phone No.: |  | ( |  |  | ) |  | Date: |  |  |  |  |  |  |  |  |  |  |
| Service Provided: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reference Name: |  |  |  |  |  |  |  | Contact: |  |  |  |  |  |  |  |  |  |
| Address: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| City: |  |  |  |  |  |  |  |  | State: |  |  |  |  | Zip: |  |  |  |
| Phone No.: |  | ( |  |  | ) |  | Date: |  |  |  |  |  |  |  |  |  |  |
| Service Provided: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reference Name: |  |  |  |  |  |  |  | Contact: |  |  |  |  |  |  |  |  |  |
| Address: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| City: |  |  |  |  |  |  |  |  |  | State: |  |  |  |  | Zip: |  |  |
| Phone No.: |  | ( |  |  | ) |  | Date: |  |  |  |  |  |  |  |  |  |  |
| Service Provided: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reference Name: |  |  |  |  |  |  |  | Contact: |  |  |  |  |  |  |  |  |  |
| Address: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| City: |  |  |  |  |  |  |  |  | State: |  |  |  |  | Zip: |  |  |  |
| Phone No.: |  | ( |  |  | ) |  | Date: |  |  |  |  |  |  |  |  |  |  |
| Service Provided: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Failure to provide a list of at least five (5) customers may be cause for rejection of this RFP.

- PARTICIPATION

The County of Fresno is a member of the Central Valley Purchasing Group.  This group consists of Fresno, Kern, Kings, and Tulare Counties and all governmental, tax supported agencies within these counties.

Whenever possible, these and other tax supported agencies co-op (piggyback) on contracts put in place by one of the other agencies.

Any agency choosing to avail itself of this opportunity, will make purchases in their own name, make payment directly to the contractor, be liable to the contractor and vice versa, per the terms of the original contract, all the while holding the County of Fresno harmless.  If awarded this contract, please indicate whether you would extend the same terms and conditions to all tax supported agencies within this group as you are proposing to extend to Fresno County.

|  | Yes, we will extend contract terms and conditions to all qualified agencies within the Central Valley Purchasing Group and other tax supported agencies. |
| --- | --- |
|  | No, we will not extend contract terms to any agency other than the County of Fresno. |
| (Authorized Signature) |  |
| Title |  |

* Note: This form/information is not rated or ranked in evaluating proposal.

- GENERAL REQUIREMENTS

DEFINITIONS: The terms Bidder, Proposer, Contractor and Vendor are all used interchangeably and refer to that person, partnership, corporation, organization, agency, etc. which is offering the proposal and is identified on the "Provider" line of the Proposal Identification Sheet.

LOCAL VENDOR PREFERENCE:  The Local Vendor Preference does not apply to this Request for Proposal.

RFP CLARIFICATION AND REVISIONS: Any revisions to the RFP will be issued and distributed as written addenda.

FIRM PROPOSAL: All proposals shall remain firm for at least one hundred eighty (180) days.

PROPOSAL PREPARATION: Proposals should be submitted in the formats shown under "PROPOSAL CONTENT REQUIREMENTS" section of this RFP.

County of Fresno will not be held liable or any cost incurred by bidders responding to RFP.

Bidders are to bid what is specified or requested first.  If unable to or unwilling to, bidder may bid alternative or option, indicating all advantages, disadvantages and their associated cost.

SUPPORTIVE MATERIAL: Additional material may be submitted with the proposal as appendices.  Any additional descriptive material that is used in support of any information in your proposal must be referenced by the appropriate paragraph(s) and page number(s).

Bidders are asked to submit their proposals in a binder (one that allows for easy removal of pages) with index tabs separating the sections identified in the Table of Contents.  Pages must be numbered on the bottom of each page.

Any proposal attachments, documents, letters and materials submitted by the vendor shall be binding and included as a part of the final contract should your bid be selected.

TAXES: The quoted amount must include all applicable taxes.  If taxes are not specifically identified in the proposal it will be assumed that they are included in the total quoted.

SALES TAX: Fresno County pays California State Sales Tax in the amount of 7.975% regardless of vendor's place of doing business.

RETENTION: County of Fresno reserves the right to retain all proposals, excluding proprietary documentation submitted per the instructions of this RFP, regardless of which response is selected.

ORAL PRESENTATIONS: Each finalist may be required to make an oral presentation in Fresno County and answer questions from County personnel.

AWARD/REJECTION: The award will be made to the vendor offering the overall proposal deemed to be to the best advantage of the County.  The County shall be the sole judge in making such determination.  The County reserves the right to reject any and all proposals. The lowest bidders are not arbitrarily the vendors whose proposals will be selected.  Award Notices are tentative: Acceptance of an offer made in response to this RFP shall occur only upon execution of an agreement by both parties or issuance of a valid written Purchase Order by Fresno County Purchasing.

County Purchasing will chair or co-chair all award, evaluation and contract negotiation committees.

Award may require approval by the County of Fresno Board of Supervisors.

NEGOTIATION: The County will prepare and negotiate its own contract with the selected vendor, giving due consideration to the stipulation of the vendor's standard contracts and associated legal documents.

WAIVERS: The County reserves the right to waive any informalities or irregularities and any technical or clerical errors in any quote as the interest of the County may require.

TERMINATION: The County reserves the right to terminate any resulting contract upon written notice.

MINOR DEVIATIONS: The County reserves the right to negotiate minor deviations from the prescribed terms, conditions and requirements with the selected vendor.

PROPOSAL REJECTION: Failure to respond to all questions or not to supply the requested information could result in rejection of your proposal.

ASSIGNMENTS:  The ensuing proposed contract will provide that the vendor may not assign any payment or portions of payments without prior written consent of the County of Fresno.

BIDDERS LIABILITIES: County of Fresno will not be held liable for any cost incurred by vendors in responding to the RFP.

CONFIDENTIALITY: Bidders shall not disclose information about the County's business or business practices and safeguard confidential data which vendor staff may have access to in the course of system implementation.

DISPUTE RESOLUTION: The ensuing contract shall be governed by the laws of the State of California.

Any claim which cannot be amicably settled without court action will be litigated in the U. S. District Court for the Eastern District of California in Fresno, CA or in a state court for Fresno County.

NEWS RELEASE: Vendors shall not issue any news releases or otherwise release information to any third party about this RFP or the vendor's quotation without prior written approval from the County of Fresno.

BACKGROUND REVIEW: The County reserves the right to conduct a background inquiry of each proposer/bidder which may include collection of appropriate criminal history information, contractual and business associations and practices, employment histories and reputation in the business community.  By submitting a proposal/bid to the County, the vendor consents to such an inquiry and agrees to make available to the County such books and records the County deems necessary to conduct the inquiry.

PERFORMANCE BOND: The successful bidders may be required to furnish a faithful performance bond.

ACQUISITIONS: The County reserves the right to obtain the whole system as proposed or only a portion of the system, or to make no acquisition at all.

OWNERSHIP: The successful vendor will be required to provide to the County of Fresno documented proof of ownership by the vendor, or its designated subcontractor, of the proposed programs.

EXCEPTIONS: Identify with explanation, any terms, conditions, or stipulations of the RFP with which you CAN NOT or WILL NOT comply with by proposal group.

ADDENDA: In the event that it becomes necessary to revise any part of this RFP, addenda will be provided to all agencies and organizations that receive the basic RFP.

SUBCONTRACTORS: If a subcontractor is proposed, complete identification of the subcontractor and his tasks should be provided.  The primary contractor is not relieved of any responsibility by virtue of using a subcontractor.

CONFLICT OF INTEREST:  The County shall not contract with, and shall reject any bid or proposal submitted by the persons or entities specified below, unless the Board of Supervisors finds that special circumstances exist which justify the approval of such contract:

- Employees of the County or public agencies for which the Board of Supervisors is the governing body.

- Profit-making firms or businesses in which employees described in Subsection (1) serve as officers, principals, partners or major shareholders.

- Persons who, within the immediately preceding twelve (12) months, came within the provisions of Subsection (1), and who were employees in positions of substantial responsibility in the area of service to be performed by the contract, or participated in any way in developing the contract or its service specifications.

- Profit-making firms or businesses in which the former employees described in Subsection (3) serve as officers, principals, partners or major shareholders.

- No County employee, whose position in the County enables him to influence the selection of a contractor for this RFP, or any competing RFP, and no spouse or economic dependent of such employee, shall be employees in any capacity by a bidder, or have any other direct or indirect financial interest in the selection of a contractor.

- In addition, no County employee will be employed by the selected vendor to fulfill the vendor’s contractual obligations to the County.

ORDINANCE 3.08.130 – POST-SEPARATION EMPLOYMENT PROHIBITED

No officer or employee of the County who separates from County service shall for a period of one year after separation enter into any employment, contract, or other compensation arrangement with any County consultant, vendor, or other County provider of goods, materials, or services, where the officer or employee participated in any part of the decision making process that led to the County relationship with the consultant, vendor or other County provider of goods, materials or services.

Pursuant to Government Code section 25132(a), a violation of the ordinance may be enjoined by an injunction in a civil lawsuit, or prosecuted as a criminal misdemeanor.

EVALUATION CRITERIA:  Respondents will be evaluated on the basis of their responses to all questions and requirements in this RFP and product cost.  The County shall be the sole judge in the ranking process and reserves the right to reject any or all bids.  False, incomplete or unresponsive statements in connection with this proposal may be sufficient cause for its rejection.

SELECTION PROCESS: All proposals will be evaluated by a team consisting of representatives from appropriate County Department(s), and Purchasing.  It will be their responsibility to make the final recommendations.  Purchasing will chair or co-chair the evaluation or evaluation process.

Organizations that submit a proposal may be required to make an oral presentation to the Selection Committee.  These presentations provide an opportunity for the individual, agency, or organization to clarify its proposal to ensure thorough, mutual understanding.

INDEPENDENT CONTRACTOR: In performance of the work, duties, and obligations assumed by Contractor under any ensuing Agreement, it is mutually understood and agreed that Contractor, including any and all of Contractor's officers, agents, and employees will at all times be acting and performing as an independent contractor, and shall act in an independent capacity and not as an officer, agent, servant, employee, joint venturer, partner, or associate of the County.  Furthermore, County shall have no right to control, supervise, or direct the manner or method by which Contractor shall perform its work and function.  However, County shall retain the right to administer this Agreement so as to verify that Contractor is performing its obligations in accordance with the terms and conditions thereof.  Contractor and County shall comply with all applicable provisions of law and the rules and regulations, if any, of governmental authorities having jurisdiction over matters the subject thereof.

Because of its status as an independent contractor, Contractor shall have absolutely no right to employment rights and benefits available to County employees.  Contractor shall be solely liable and responsible for providing to, or on behalf of, its employees all legally required employee benefits.  In addition, Contractor shall be solely responsible and save County harmless from all matters relating to payment of Contractor's employees, including compliance with Social Security, withholding, and all other regulations governing such matters.  It is acknowledged that during the term of the Agreement, Contractor may be providing services to others unrelated to the COUNTY or to the Agreement.

HOLD HARMLESS CLAUSE:  Contractor agrees to indemnify, save, hold harmless and at County's request, defend the County, its officers, agents and employees, from any and all costs and expenses, damages, liabilities, claims and losses occurring or resulting to County in connection with the performance, or failure to perform, by Contractor, its officers, agents or employees under this Agreement and from any and all costs and expenses, damages, liabilities, claims and losses occurring or resulting to any person, firm or corporation who may be injured or damaged by the performance, or failure to perform, of Contractor, its officers, agents or employees under this Agreement.

PRICE RESPONSIBILITY: The selected vendor will be required to assume full responsibility for all services and activities offered in the proposal, whether or not they are provided directly. Further, the County of Fresno will consider the selected vendor to be the sole point of contact with regard to contractual matters, including payment of any and all charges resulting from the contract.  The contractor may not subcontract or transfer the contract, or any right or obligation arising out of the contract, without first having obtained the express written consent of the County.

ADDRESSES AND TELEPHONE NUMBERS: The vendor will provide the business address and mailing address, if different, as well as the telephone number of the individual signing the contract.

ASSURANCES:  Any contract awarded under this RFP must be carried out in full compliance with The Civil Rights Act of 1964, The Americans With Disabilities Act of 1990, their subsequent amendments, and any and all other laws protecting the rights of individuals and agencies.  The County of Fresno has a zero tolerance for discrimination, implied or expressed, and wants to ensure that policy continues under this RFP.  The contractor must also guarantee that services, or workmanship, provided will be performed in compliance with all applicable local, state, or federal laws and regulations pertinent to the types of services, or project, of the nature required under this RFP.  In addition, the contractor may be required to provide evidence substantiating that their employees have the necessary skills and training to perform the required services or work.

- INSURANCE:

Without limiting the COUNTY's right to obtain indemnification from CONTRACTOR or any third parties, CONTRACTOR, at its sole expense, shall maintain in full force and effect, the following insurance policies or a program of self-insurance, including but not limited to, an insurance pooling arrangement or Joint Powers Agreement (JPA) throughout the term of the Agreement:

- Commercial General Liability

Commercial General Liability Insurance with limits of not less than One Million Dollars ($1,000,000) per occurrence and an annual aggregate of Two Million Dollars ($2,000,000). This policy shall be issued on a per occurrence basis.  COUNTY may require specific coverages including completed operations, products liability, contractual liability, Explosion-Collapse-Underground, fire legal liability or any other liability insurance deemed necessary because of the nature of this contract.

- Automobile Liability

Comprehensive Automobile Liability Insurance with limits for bodily injury of not less than Two Hundred Fifty Thousand Dollars ($250,000.00) per person, Five Hundred Thousand Dollars ($500,000.00) per accident and for property damages of not less than Fifty Thousand Dollars ($50,000.00), or such coverage with a combined single limit of Five Hundred Thousand Dollars ($500,000.00).  Coverage should include owned and non-owned vehicles used in connection with this Agreement.

- Professional Liability

If CONTRACTOR employs licensed professional staff, (e.g., Ph.D., R.N., L.C.S.W., M.F.C.C.) in providing services, Professional Liability Insurance with limits of not less than One Million Dollars ($1,000,000.00) per occurrence, Three Million Dollars ($3,000,000.00) annual aggregate.

This coverage shall be issued on a per claim basis.  Contractor agrees that it shall maintain, at its sole expense, in full force and effect for a period of three (3) years following the termination of this Agreement, one or more policies of professional liability insurance with limits of coverage as specified herein.

- Worker's Compensation

A policy of Worker's Compensation insurance as may be required by the California Labor Code.

Contractor shall obtain endorsements to the Commercial General Liability insurance naming the County of Fresno, its officers, agents, and employees, individually and collectively, as additional insured, but only insofar as the operations under this Agreement are concerned. Such coverage for additional insured shall apply as primary insurance and any other insurance, or self-insurance, maintained by County, its officers, agents and employees shall be excess only and not contributing with insurance provided under Contractor's policies herein.  This insurance shall not be cancelled or changed without a minimum of thirty (30) days advance written notice given to County.

Within thirty (30) days from the date Contractor executes this Agreement, Contractor shall provide certificates of insurance and endorsement as stated above for all of the foregoing policies, as required herein, to the County of Fresno, Director of Internal Services Department, 2048 N. Fine Avenue, Fresno CA 93727, stating that such insurance coverage have been obtained and are in full force; that the County of Fresno, its officers, agents and employees will not be responsible for any premiums on the policies; that such Commercial General Liability insurance names the County of Fresno, its officers, agents and employees, individually and collectively, as additional insured, but only insofar as the operations under this Agreement are concerned; that such coverage for additional insured shall apply as primary insurance and any other insurance, or self-insurance, maintained by County, its officers, agents and employees, shall be excess only and not contributing with insurance provided under Contractor's policies herein; and that this insurance shall not be cancelled or changed without a minimum of thirty (30) days advance, written notice given to County.

In the event Contractor fails to keep in effect at all times insurance coverage as herein provided, the County may, in addition to other remedies it may have, suspend or terminate this Agreement upon the occurrence of such event.

All policies shall be with admitted insurers licensed to do business in the State of California.  Insurance purchased shall be purchased from companies possessing a current A.M. Best, Inc. rating of A FSC VII or better.

AUDIT AND RETENTION: The Contractor shall maintain in good and legible condition all books, documents, papers, data files and other records related to its performance under this contract.  Such records shall be complete and available to Fresno County, the State of California, the federal government or their duly authorized representatives for the purpose of audit, examination, or copying during the term of the contract and for a period of at least three years following the County's final payment under the contract or until conclusion of any pending matter (e.g., litigation or audit), whichever is later.  Such records must be retained in the manner described above until all pending matters are closed.

DEFAULT: In case of default by the selected bidder, the County may procure materials and services from another source and may recover the loss occasioned thereby from any unpaid balance due the selected bidder, or by any other legal means available to the County.

BREACH OF CONTRACT: In the event of breach of contract by either party, the other party shall be relieved of its obligations under this agreement and may pursue any legal remedies.

SAMPLE CONTRACT: Submitted as a part of bidder's response to the RFP, shall be a sample of the contract he is proposing with the County of Fresno.  The tentative award of the contract is based on successful negotiation pending formal recommendation of award.  Bidder is to include in response the names and titles of officials authorized to conduct such negotiations.

CONFIDENTIALITY

All services performed by vendor shall be in strict conformance with all applicable Federal, State of California and/or local laws and regulations relating to confidentiality, including but not limited to, California Civil Code, California Welfare and Institutions Code, Health and Safety Code, California Code of Regulations, Code of Federal Regulations.

Vendor shall submit to County’s monitoring of said compliance.

Vendor may be a Business associate of County, as that term is defined in the “Privacy Rule” enacted by the Health Insurance Portability and Accountability Act of 1996 (HIPAA).  As a HIPAA Business Associate, vendor may use or disclose protected health information (“PHI”) to perform functions, activities or services for or on behalf of County, as specified by the County, provided that such use or disclosure shall not violate HIPAA and its implementing regulations. The uses and disclosures of PHI may not be more expansive than those applicable to County, as the “Covered Entity” under HIPAA’s Privacy Rule, except as authorized for management, administrative or legal responsibilities of the Business Associate.

Vendor shall not use or further disclose PHI other than as permitted or required by the County, or as required by law without written notice to the County.

Vendor shall ensure that any agent, including any subcontractor, to which vendor provides PHI received from, or created or received by the vendor on behalf of County, shall comply with the same restrictions and conditions with respect to such information.

APPEALS

Appeals must be submitted in writing within *seven (7) business days after notification of proposed recommendations for award.  A “Notice of Award” is not an indication of County’s acceptance of an offer made in response to this RFP.  Appeals shall be submitted to County of Fresno Purchasing, 4525 E. Hamilton Avenue, Fresno, California 93702-4599.  Appeals should address only areas regarding RFP contradictions, procurement errors, quotation rating discrepancies, legality of procurement context, conflict of interest, and inappropriate or unfair competitive procurement grievance regarding the RFP process.

Purchasing will provide a written response to the complainant within *seven (7) business days unless the complainant is notified more time is required.

If the protesting bidder is not satisfied with the decision of Purchasing, he/she shall have the right to appeal to the Purchasing Agent/CAO within seven (7) business days after Purchasing’s notification; except, if notified to appeal directly to the Board of Supervisors at the scheduled date and time.

If the protesting bidder is not satisfied with Purchasing Agent/CAO’s decision, the final appeal is with the Board of Supervisors.

*The seven (7) business day period shall commence upon the date that the notification is issued by the County.

- SPECIFIC TERMS AND CONDITIONS

ISSUING AGENT: This RFP has been issued by County of Fresno, Purchasing.  Purchasing shall be the vendor’s sole point of contact with regard to the RFP, its content, and all issues concerning it.

AUTHORIZED CONTACT: All communication regarding this RFP shall be directed to an authorized representative of County Purchasing.  The specific buyer managing this RFP is identified on the cover page, along with his or her telephone number, and he or she should be the primary point of contact for discussions or information pertaining to the RFP.  Contact with any other County representative, including elected officials, for the purpose of discussing this RFP, it content, or any other issue concerning it, is prohibited unless authorized by Purchasing.  Violation of this clause, by the vendor having unauthorized contact (verbally or in writing) with such other County representatives, may constitute grounds for rejection by Purchasing of the vendor’s quotation.

The above stated restriction on vendor contact with County representatives shall apply until the County has awarded a purchase order or contract to a vendor or vendors, except as follows.  First, in the event that a vendor initiates a formal protest against the RFP, such vendor may contact the appropriate individual, or individuals who are managing that protest as outlined in the County’s established protest procedures.  All such contact must be in accordance with the sequence set forth under the protest procedures.  Second, in the event a public hearing is scheduled before the Board of Supervisors to hear testimony prior to its approval of a purchase order or contract, any vendor may address the Board.

VENDOR CONFERENCE: On May 10, 2012 at 10:00 A.M., a vendor's conference will be held in which the scope of the project and proposal requirements will be explained.  The meeting will be held at the office of County of Fresno Purchasing, 4525 E. Hamilton (between Cedar and Maple), 2nd Floor, Fresno, California.  Addendum will be prepared and distributed to all bidders only if necessary to clarify substantive items raised during the bidders' conference.

Bidders are to contact Patricia Flaherty at County of Fresno Purchasing, (559) 600-7110, if they are planning to attend the conference.

NUMBER OF COPIES: Submit one (1) original, with two (2) *reproducible compact disk enclosed and (8) copies of your proposal no later than the proposal acceptance date and time as stated on the front of this document to County of Fresno Purchasing.  The cover page of each document is to be appropriately marked “Original” or “Copy”.

*Bidder shall submit two (2) reproducible compact disk (i.e.: PDF file) containing the complete proposal excluding trade secrets.  Compact disk should accompany the original binder and should be either attached to the inside cover of the binder or inserted in an attached sleeve or envelope in the front of the binder to insure the disk is not misplaced.

INTERPRETATION OF RFP: Vendors must make careful examination of the requirements, specifications and conditions expressed in the RFP and fully inform themselves as to the quality and character of services required.  If any person planning to submit a proposal finds discrepancies in or omissions from the RFP or has any doubt as to the true meaning or interpretation, correction thereof may be requested at the scheduled Vendor Conference (see above).  Any change in the RFP will be made only by written addendum, duly issued by the County.  The County will not be responsible for any other explanations or interpretations.

Questions may be submitted subsequent to the Vendor Conference, subject to the following conditions:

- Such questions are submitted in writing to the County Purchasing not later than June 7 at 8:00 A.M. Questions must be directed to the attention of Patricia Flaherty, Senior Buyer.

- Such questions are submitted with the understanding that County can respond only to questions it considers material in nature.

- Questions shall be e-mailed to CountyPurchasing@co.fresno.ca.us, faxed to (559) 600-7126 or delivered to County of Fresno Purchasing.  If faxing, the bidder must confirm receipt by phone ((559) 600-7110) within one-half (1/2) hour of transmission.

NOTE: The bidder is encouraged to submit all questions at the Vendor Conference.  Time limitations can prevent a response to questions submitted after the conference.

SELECTION COMMITTEE: All proposals will be evaluated by a team co-chaired by Purchasing.  All proposals will be evaluated by a review committee that may consist of County of Fresno Purchasing, department staff, community representatives from advisory boards and other members as appropriate.

The proposals will be evaluated in a multi-stage selection process.  Some bids may be eliminated or set aside after an initial review.  If a proposal does not respond adequately to the RFP or the bidder is deemed unsuitable or incapable of delivering services, the proposal maybe eliminated from consideration.  It will be the selection committee’s responsibility to make the final recommendation to the Department Head.

CONTRACT TERM: It is County's intent to contract with the successful bidder for a term of one year with the option to renew for up to four (4) additional one (1) year periods.  County will retain the right to terminate the Agreement upon giving thirty (30) days advance written notification to the Contractor.

PAYMENT: The County of Fresno may use Procurement Card to place and make payment for orders under the ensuing contract.

AUDITED FINANCIAL STATEMENTS:  Copies of the audited Financial Statements for the last three (3) years for the business, agency or program that will be providing the service(s) proposed.  If audited statements are not available, complied or reviewed statements will be accepted with copies of three years of corresponding federal tax returns.  This information is to be provided after the RFP closes, if requested.  Do not provide with your proposal.

- SCOPE OF WORK

The County of Fresno on behalf of the Department of Public Health, Public Health Nursing Division is requesting proposals from qualified vendors to provide a nursing case management system.

The County of Fresno is located near the center of California's San Joaquin Valley.  The County’s western boundary peaks, reach a height of over 4,000 feet near while some peaks along the crest of the Sierra Nevada, the county's eastern boundary, exceed 14,000 feet. The valley floor in between is fifty to sixty miles wide and has an elevation near the city of Fresno of about 325 feet.  The temperatures within San Joaquin Valley can range from 0°F - 115°F.

The County of Fresno comprises 6,018 square miles with a population of 953,761 as of 2010. There are 15 incorporated within the County of Fresno.

OVERVIEW

The County of Fresno, Department of Public Health (DPH), Public Health Nursing Division (PHN) is interested in replacing their current Public Health Nursing case management system (CMS), EMRitus, which interfaces with the Department’s client demographic, scheduling, services, and billing tracking system, Avatar, by NetSmart Technologies.  The Division’s strategy calls for the onsite hosted or in-house installation of a proven system from a vendor who will provide on-going support.  This Request for Proposal is for the delivery, installation, and maintenance of a Public Health Nursing Case Management System (PHN CMS) that will integrate with the Department’s current Public Health Information System, Avatar.

The new Public Health Nursing case management system (PHN CMS) should consist of the primary modules listed below, and have the ability to integrate or interface with Avatar, to provide a solution to meet the following primary operational and functional requirements, including, but not limited to:

| Client Registration | Client-level demographics, contact information, and census tract information, according to federal and state guidelines |
| --- | --- |
| Family Linkage | Individual-level client registration with the ability to link independent individuals together into family/household groupings; link children with different identification numbers and last names to one mother; link other family members who may or may not be a client to the family/household; ability to search for linked family members through individual client |
| Family | Family-level demographics, identifier for head of household with relationship to client (i.e., parent, guardian, caregiver), dependents, family financial data, language spoken, identified ethnicity |
| Client Referral | Outgoing and incoming client/family referral tracking, feedback data to referring agency |
| Contact Tracking | Client-level contact tracking, each time PHN staff contacts a client by telephone, letter, or other means, for follow-up, outreach; non-client contact tracking by staff, “nurse of the day” telephone calls |
| Staff Daily Activity | Caseload tracking, workload management, daily activities, staff scheduling, travel and mileage tracking |
| Direct and Indirect Client Service | Assessments, diagnosis, care planning, interventions, progress notes, screening and developmental tools, case monitoring, evaluations, and outcomes, quality assurance, peer review, client education and training, secondary referrals |
| Query/Report | Query builder, report writer, reporting in support of Public Health Nursing, Outreach, and Maternal, Child, and Adolescent Health Programs, including monthly and quarterly reports of staff activity, Federal Financial Participation (FFP) and Title V time studies, which are State and Federally mandated staff activity time documentation verification |
| Mobility | Ability to access, edit, update, and enter new and existing client data outside of the office, while in the field, preferably via a web-based system |
| System Integration | Ability to interface and integrate with other platforms and systems, such as Avatar, Persimmony, Nurse Family Partnership (NFP), and Black Infant Health (BIH) systems |

OBJECTIVES

The objective of the PHN CMS project is for the Public Health Nursing Division to acquire and implement a public health nursing case management system, preferably Web-centric, which provides required functionality.   More so, PHN anticipates the installation of a new CMS will aide to improve the quality of health care to the residents of County of Fresno.  The system should assist PHN in managing day-to-day work flow, intervention, and prevention activities, and serve as an efficient case management system for systematically managing follow-up and surveillance of health plans for referrals of open clients.  Furthermore, the system should enable PHN staff to better monitor standards and support resource and content analysis of provider performance to insure that standards of service and efficient resource utilization are being maintained for improved operating efficiency.  In your response, please include the item # and reiterate the question/objective.

- Describe how your proposed system would help PHN attain each of the business objectives identified below in A – R:

  - Provide a user-friendly, functionally rich, and technologically current integrated system with Public Health functionality.  It must have been successfully and fully operational for at least six months at the time of proposal evaluation, for a healthcare client, which is similar in size and complexity to the Public Health Nursing Division.  The PHN Division employs 50 to 75 staff, with potential for growth, and includes nursing, health education, and clerical positions.  PHN staff receive approximately 1200-1400 referrals per year, and serve approximately 1600-1800 clients, or 700-800 family units, per year.

  - Support the current and probable future needs of the Department of Public Health case management services programs, including the ability to bill health care entities that contract with PHN for services to clients.

  - Provide the common technical and data infrastructure that can be expanded to support other client-focused healthcare programs for case management, such as programs for seniors, and chronic and infectious disease programs, administered by the Department of Public Health.

  - Provide an existing application system with operationally proven software package that can be customized and implemented quickly so that its benefits can begin to accrue within a reasonable period of time.

  - Provide a flexible application system, which can likely support new, future requirements without extensive re-programming.

  - Minimize unnecessary, redundant data entry into multiple intra-County systems, by maximizing the use of automated system interfaces, or integration, as needed between PHN CMS and Avatar, and other external systems.

  - Have the ability to incorporate medical content such as proprietary or public domain protocols or criteria for such functions as assessment, service planning, interventions, client health monitoring, and case management.

  - Provide strong end-user, ad hoc data access and reporting capabilities to lessen the reliance on DPH Information Technology (IT).

  - Support the broad range of integrated delivery system needs of the Public Health Nursing Division, including practice management, medical management, contracting for services from providers and CBOs overall planning and monitoring of County-based Public Health programs and Community Based Organizations (CBOs).

  - Provide technologically appropriate access methods for all users of the system, including options for mobility for 15 staff, up to approximately 40 staff, field nurses, document imaging, and electronic signature capability.  The solution must be HIPAA compliant and provide secured access, preferably via a web-based system.

  - Support client- and family-based case management as well as a program-based model of client management.

  - Support time management and user productivity tracking.

  - Enhance cultural competency through enhancing the ability to comparatively analyze needs assessment, service planning, service delivery, outcome analysis, and monitoring across different cultural and demographic cohorts and age groups.

  - Promote the development and implementation of common outcome and other performance measures across multiple programs to improve their effectiveness and comparability.

  - Have a consistent and uniformly enforced security model, which includes authentication, precise access control to information, and auditing capabilities.  This model should support the client/server components of the application and provide role-based access to appropriate functionality and data.

  - Continue to maintain currency with general and healthcare information technology industry standards.

  - Provide ability to backup and recovery database and application.

  - Support the Meaningful Use requirements, which focus on the use of Electronic Health Records and capture of health information in a structured format; the use of health information technology for continuous quality improvement at the point of care and the exchange of information in the most structured format possible; and promoting further improvements in quality, safety and efficiency that lead to improved health outcomes.

- Describe your understanding of the California county-based Public Health nursing environment and unique aspects of case management, outreach, and reporting.

- Describe how your proposed system would facilitate the identification and tracking of clients and family members within public health nursing, enhanced by family linkages.

- Describe any business alliances you have with major hardware vendors, major software vendors, value added network providers, and consultants that assure your long-term involvement in the marketplace.

- Describe medical confidentiality in regards to industry standard technology.

- How long has the proposed product been in a production mode in an organization(s)?

- What are the characteristics of those organization(s) in respect to size and complexity?

- How many public health clients have you had in relation to nursing outreach services? Were they public health providers or administrative entities?

- What is the current release of the product(s)?

- When was the software first developed and what has been the release history?

- What new services or features do you plan to offer in the near future? In what time frame?

SYSTEM ARCHITECTURE

The PHN CMS must provide the specific functionality required to support Public Health Nursing programs and compatibility with the broader architecture components required by County of Fresno Information Technology Services Department (ITSD).

- Describe how your proposed system is consistent or compatible with the following desired architecture components:

  - Client/server, non-mainframe system architecture which maintains a centralized data repository and processes that data on a central application server.

  - Operate on data network developed and maintained by ITSD and DPH IT, which will include Local and Wide Area Networks (LAN/WAN).

  - Hardware, operating system, database management system, and programming languages which are currently commonly used in the IT industry.

  - Use of health care industry standards for transaction formats, codes, and protocols for data that must be interfaced with other systems, e.g. Health Level 7 (HL7).

  - An Interface Engine or similar technology to integrate, interface, convert, and transfer data between disparate systems not sharing the common system architecture. The software should be commonly used in the healthcare industry.

- Provide high level diagram(s) of the overall proposed/recommended system including inbound and outbound information flows through the different components of your system.

- Provide a description of who/where the various components fit in the overall system.  Indicate where each component resides, i.e., server, desktop PC, etc.

- Describe what is shipped to your customers, i.e., source code, object code, manuals, documentation, sample reports, etc.

TECHNOLOGY REQUIREMENTS

The new PHNCMS must be capable of operating within the existing Fresno County IT environment including its Local and Wide Area data network and hardware and software infrastructure.  It must comply with internal County IT standards so the application does not require its own separate technical environment, and have the capability of inter-operating, integrating, and/or interfacing with County systems as well as with standard office automation products, such as:

  - Microsoft NT network and server operating systems

  - Microsoft SQL Server 2008 database management system

  - Microsoft Office Suite

  - Microsoft System Management Software (SMS) for automated software distribution across the network

  - GIS file format compatible

  - Microsoft Windows 7 client or PC workstation operating system with full Graphical User Interface (GUI)

  - Intel or Intel-compatible PC workstations

  - ANSI SQL and ODBC-compliant relational or post-relational database management system (DBMS)

  - 10/100Base T-switched Ethernet Local Area Network (LAN) topology and TCP/IP protocol

  - Existing T3-based Wide Area Network

  - Microsoft Internet Explorer Web browser

  - Use of generally accepted IT industry methodologies for software design, especially for external data exchange interfaces, Application Programming Interfaces (APIs), and interfaces to common infrastructure support services

  - Where appropriate, use of generally accepted health industry data format and transactions standards.

  - Health Insurance Portability and Accountability Act (HIPAA) Administrative Simplification standards including those relating to healthcare industry standard coding, provider identifiers, and transaction formats of which these must include support for:

    - CPT Service Coding

    - ICD-9 Diagnosis Codes and upgradable to ICD-10 (when available)

    - ICD-10 Diagnosis Coding

    - Omaha System Codes

    - North American Nursing Diagnosis Association (NANDA) standardized language

    - Nursing Interventions Classification (NIC)

    - Nursing Outcomes Classification (NOC)

    - Diagnostic and Statistical Manual of Mental Disorders (DSM IV) Codes

    - Standard Dental Codes (American National Standards Institute (ANSI))

    - Decision support features (i.e., reference tables, clinical information, etc.)

    - Provider Identifier

    - Client Identifier

    - Security and Confidentiality

- Describe the technology underlying your proposed solution and the extent of its compatibility with the Fresno County IT standards described above.

- Do you employ “open” hardware and software? If so, please describe the requirements of your system.

- Fully describe the hardware, software, and network capability required to implement and operate your proposed system for current user and client volumes, as well as to accommodate a potential 15% annual increase over a seven year period.

- Fully describe the hardware and software capability required to implement and operate your proposed system for field nursing use, i.e., off site during client home visits.

- Identify the specifications and quantity of each hardware, software, network or telecommunications component required to operate your proposed system at the performance levels specified above.

GENERAL CAPABILITIES AND FEATURES

Address how your system meets the following general, non-function specific requirements:

  - Based on a Graphical User Interface (GUI) with graphical screen objects such as radio buttons, drop down lists, tabs, etc. used to select and activate functions rather than entry into text based screens.  Screens should support flexible and direct screen navigation rather than hierarchical navigation through multiple levels.  A browser-compatible GUI is also acceptable.

  - Flexible and include the ability to significantly modify system functionality and logic through the use of user-defined and maintained system parameter tables, which are external to the software source code.

  - Ability to create and update user-defined and maintained forms, to incorporate new and changing requirements and screening tools for reporting, i.e., Nurse Family Partnership, Efforts to Outcomes (ETO), First Five (Persimmony).  (See Attachment A for examples.)

  - Ability to integrate/interface with current DPH systems and other vendor(s) application software that may be implemented or acquired by DPH.

  - Ability to comply with standard HL7 formats.

  - Integrate medical content, including private and public sector information sources, i.e., nursing protocols and decision support.

  - Enhanced end-user reporting to assist the end-user through comprehensive reporting and analysis tools, which are part of the application system and through the ability to extract and download data into DPH-approved desktop end-user report tools, such as those found in the Microsoft Office 2010 Suite.

  - Ability to generate on-line alerts, e-mails, or tickler lists and reports to remind staff and supervisors of scheduled pending, overdue, or potentially noteworthy activities or statuses, i.e., alerts for appointments based on return to visit, follow up activities.

  - Ability to access, edit, update, and enter new and existing client and family member data by nursing staff while outside of the office, who are on field visits.

  - Preferred, but not required, the option to establish automated work flow processes for charts and referrals, scheduled visits and follow-ups, and routes for reviews, follow up tasks, and closures.

  - Ability to perform comprehensive data validation checks and enforcement of data integrity across all system transactions, including spell-check.

  - Fault tolerant, 24/7 access with a minimum of 99% up-time reliability through hardware and software fault tolerance methods and without scheduled downtime.

  - Incorporate hardware and software firewalls acquired by DPH to prevent unauthorized access through the Internet.

  - Strong role-based model of security and confidentiality with easy to administer security capabilities that will ensure appropriate access to the PHN CMS application system and data based on the responsibilities of the user and “need to know” basis.  This model must also incorporate the use of client releases, consents, or authorizations where applicable.

  - Multiple levels of access which allow access only to those portions of the record that are relevant to the particular transaction that the person is authorized to perform within an assigned role and security level.

  - System audit trail which records all system transactions and which identify the date and time of the change, the user making changes, and the pre- and post-change images of any affected data.

  - Maintain multiple segments of history on values of key fields such as addresses, phone numbers, alias names, and others where changes are likely and previous values should be maintained.  (Vendor can work with DPH staff to identify the fields for which history should be maintained.)

  - Data back-up, restore, and archive capabilities, which include the ability to select data to be archived in accordance with user defined specifications.  Checkpoint restart recovery capability is desired.

FUNCTIONAL REQUIREMENTS

PHN staff have identified a number of core functional requirements of the PHN CMS.  The following describes the functional requirements at a summary level.

- Client and Family

  - Collect the following minimum client demographic data transferred from the Avatar core system:

    - Client Last Name

    - Client First Name

    - Client Middle Name/Initial

    - Alias Names

    - Client Date of Birth

    - Client Social Security Number

    - Client Home Street Address

    - Client P.O. Box

    - Client City, State

    - Client Zip Code

    - Client Home, Work, Contact Phone Numbers

    - Client Cell Phone Number

    - Client E-Mail Address

    - Client Gender

    - Client Race

    - Client Ethnicity

    - Client Ancestry

  - Collect the following minimum client and family/environment data:

    - Census Tract Location

    - County Residency Status

    - Medi-Cal Eligibility Status

    - Type of Medi-Cal Coverage

    - Health Insurance Coverage

    - Health Insurance Number

    - Transportation Access

    - Source of Financial Support and Income Status

    - Employment Name, Address, Phone and Status, Current and History

    - Rent/Own Place of Residence

    - Language Spoken

    - Primary Language

    - Ability to Read/Write in English

    - Literacy Level

    - Education Attainment/Grade Level

    - Disability Status

    - Functional Equipment Needs (i.e., eye glasses, hearing aid, walking cane, etc.)

  - Link and track multiple client family members.

  - Capture data for members in the client/family household who may not be a “client” currently, but may become a “client” at a future time, including but not limited to:

    - Last Name

    - First Name

    - Middle Name/Initial

    - Relation

    - Alias Names

    - Date of Birth

    - Work, Contact Phone Numbers

    - Cell Phone Number

    - E-Mail Address

    - Gender

    - Race

    - Ethnicity

  - Ability to search by any family member and return a list of all client members in the family.

  - Display staff caseload, by client and associated client/family/household members.

  - Track aliases and AKAs.

  - Identify head of household for a client and for multiple client family members.

  - Ability to capture and track client and multiple client family members’ residence information, where the user does not need to re-enter same residence information for each client family member.

  - Ability to update residence changes for family members at one entry, whereby the user has the option to make the update for one, selected, or all family members, and does not need to re-enter same residence change information for each client family member if the update applies to more than one family member.

  - Auto-assign unique client identification numbers.

  - Capture of multiple foreign system identification numbers.

  - Ability to identify duplicate records and merge data of duplicate record(s).

- Referrals and Contacts

  - Record outgoing referrals, including date referred, referred to whom, name of organization, contact name, address, phone number, purpose of referral, date of client link up with referral, circumstances which determined the need for referral for services (or reason for referral), physical risk factors, and medical diagnoses.

  - Record client contacts, for example, each time a PHN contacts a client by telephone, letter, text message, home visit, school visit, collateral contacts for follow-up, outreach.

  - Record and track incoming phone calls, i.e., for individuals who may not be a registered client in the system, but may or may not become a client in the future.

  - Capability to determine referral priority status based on acuity factors, as defined by the user.

  - Ability to track non-service referrals, refusals for service, and/or unable to locate outcomes.

  - Provide secured, web-based referral submittal from outside providers.  These referrals must be available to the user and be able to be imported into the system as an incoming referral.

- Service Planning and Tracking

  - Assess and evaluate clients, including but not limited to capturing presenting symptoms, vital signs, weights, measurements, length, head circumference, at home blood glucose levels, medications with allergies and adverse reactions, and lab results, i.e., lead, pregnancy tests; for each client, child, and/or family member.

  - Document follow-up and evaluation results, develop a comprehensive service plan, and compare delivered services versus service plans.

  - Record assessments, such as ASQ, ASQ-SE, NCAST, Growth Charts, Edinburgh and PQ9 (Depression Screening), Domestic Violence Assessment, Home Observation for Measurement of the Environment (H.O.M.E.) Inventory.  (See Attachment A for examples.)

  - Track psychosocial behavioral use, i.e., drug, tobacco, alcohol.

  - Record and track reason for visit and/or diagnosis.

  - Track primary care provider and specialists, contact information, visits and visit types, i.e., obstetrician, mental health, emergency room, hospitalizations for each client, child, and/or family member.

  - Document progress notes.

  - Ability to cross populate charting for clients in family, or family chart, so user does not have to chart the same information multiple times for each family member, but can edit for any differences needed.

  - Supervisor review of progress notes and during service delivery, with ability to approve client record prior to closure.

  - Track and alert on user-defined client parameters.

  - Document and handle signed client consents, releases, and authorizations versus those that are not signed.

  - Electronically store consent, scanned images, and other program specific forms with the client record.  Document imaging may be considered.

  - Create own, or use standard codes, i.e., Omaha Nursing System, for plan templates.

  - Create own departmental assessments as needed.

  - Reference on-line medical practice manuals, i.e., Stedman’s Medical Dictionary.

  - Assign, record, and track PHN program assignment(s) by case and/or client.

  - Support ability to transfer case and/or client to another PHN program.

- Client Services Data Maintenance

  - Capture and maintain client services information including, but not limited to, medical and other histories, progress notes, contacts, follow-up actions, interventions, outcomes, medical reports obtained, written feedback documents from previous client referrals made.

  - Capture and maintain client services data in an Electronic Medical Record (EMR), which includes all information required for client monitoring, i.e., charting, progress notes, and for administrative requirements based on that data, i.e., services provided, contacts, and follow up actions; include printable format.

  - Use of comprehensive terminology and coding for diagnoses and procedures that meet Meaningful Use requirements, i.e., International Classification of Diseases (ICD-9), Systematized Nomenclature of Medicine (SNOMED).

  - Cross populate charting for client services in family, or family chart, so user does not have to chart the same service information multiple times for each family member, but can edit for any differences needed.

- Staff and Provider Data Maintenance

  - Support staff and client appointment scheduling and reporting, i.e., daily, weekly, monthly.

  - Support tickler lists for staff workload management, scheduled appointments, pending, follow-up, overdue, or potentially noteworthy activities or statuses to aid in caseload management.

  - Capture and report staff activity and productivity over a user-selected period of time, i.e., daily, monthly.

  - Capture information and status about Public Health providers (managers, supervisors, nursing staff, and clerical staff), and non-County contract providers and staff.

  - Capture staff activity data required for reporting of time studies and Federal Financial Participation (FFP).

  - Track user productivity.

  - Record and track client visit duration by provider.

  - Record and track provider travel time and mileage.

  - Record, track, and account for indirect services, such as community presentations, staff in-services, supervision of students, vacation time, sick leave time, CEU time, emergency preparedness and other activities and time.

  - Record and track staff timekeeping of group activities that are not attributable to any specific client, such as education classes given to groups of clients.

  - Support ability to assign, reassign, and transfer client cases between staff.

  - Provide on-line tutorial and/or instruction on use of system for new staff.

- Utilization Review and Quality Improvement

  - Support supervisory review, chart review, and TCM billing requirements review.

  - Support data based on linkage between diagnosis/problem, intervention, and reported outcome.

  - Support quality improvement initiatives such as performance outcome analysis, client surveys, and special studies.

  - Address case management/care coordination services, and link to interventions to outcomes.

FUNCTIONAL REQUIREMENTS QUESTIONS

Please respond to the questions listed for each following functional area:

  - Client and Family:

      - What client demographic data is collected in the registration function of your system?

      - What family/environment data is collected?

      - How are multiple family members tracked?

      - How does your system capture members in a household who are not “clients”?  Describe how your system manages and tracks the process of household members who might later become clients.

      - What type of client look-up or search feature does your system provide?  Are family members displayed or identified as well?  If so, how?

      - How does your system display staff caseloads by client, and their associated client/family/household members?

      - How does your system track aliases and Also Known As (AKAs)?

      - How does your system identify head of household for a client and for multiple client family members?

      - How does your system handle residence updates for a client?  For linked family members?

      - How does your system assign unique client identification numbers?

      - Does your system allow for the capture of multiple foreign system identification numbers? If so, how?

      - How does your system track and record the site, program, and clinic of the client visit?

      - Explain the process to identify and merge duplicate records.

  - Referrals and Contacts

      - Describe the means for processing outgoing referrals from your system, for client and non-client status.  What referral data is collected?

      - How does your system handle multiple open referrals for a client?

      - How does your system track non-service referrals, refusals for service, and/or unable to locate outcomes?

      - Describe how client contacts are recorded and tracked in your system.  What contact data is collected?

      - Describe how the system will record and track data for logging incoming phone calls, i.e., for a “Nurse-of-the-Day” receiving various calls for information, referrals, services, etc.  The client may not be registered into the system or may be registered at a future time; however, it is necessary to capture the call, reason, and other pertinent data.

      - How does this recording and tracking of incoming phone calls capability work with the functionality in various system modules, i.e., a client who calls may or may not become a registered client in the system?

      - How does your system allow for entry and tracking of referrals from outside agencies, i.e., secured Web-based referral submittal?

  - Service Planning and Tracking

      - Describe the means for assessing and evaluating clients in your proposed system, including but not limited to capturing vital signs, weights, measurements, length, head circumference, at home blood glucose levels, medications with allergies and adverse reactions, and lab results for each client, child, and/or family member.

      - Describe the means for service planning and tracking in your proposed system, documenting follow-up and evaluation results, and developing a comprehensive service or care plan, and compare delivered services with service plans.

      - How are assessments recorded in your system, such as ASQ, ASQ-SE, NCAST, Growth Charts, Edinburgh and PQ9 (Depression Screening), Domestic Violence Assessment?

      - How does your system track psychosocial behavioral use?

      - How does your system record and track reason for visit and/or diagnosis?

      - How does your system track primary care provider and specialists, contact information, visits and visit types for each client, child, and/or family member?

      - Describe how progress notes are documented using your system.

      - Does your system allow for cross populating family charts?  If so, explain.

      - Describe the process for supervisor review of progress notes.

      - Describe the methods of tracking and alerting that are utilized in your system, and types of user-defined parameters available.

      - Describe how your system documents and handles signed client consents, releases, and authorizations versus those that are not signed.

      - Describe your proposed method to electronically store consent, scanned images, and other program specific forms with the client record.

      - How does your system allow for the use standardized codes, i.e, Omaha Nursing System, for plan templates?

      - Describe how your system supports the ability for staff to create own departmental assessments, if needed.

      - Describe how your system allows for on-line medical practice references and/or manuals, i.e., Stedman’s Medical Dictionary.

      - Describe how your system allows for the creation of one’s own plan template.

      - How are cases and/or clients assigned to a program, and tracked?

      - Describe how your system supports the ability to transfer case and/or client to another program.

  - Client Services

      - Describe how your system captures and maintains client services information including, but not limited to, medical and other histories, progress notes, contacts, follow-up actions, interventions, outcomes, medical reports obtained, written feedback documents from previous client referrals made, and evaluations?

      - Indicate whether all such data will be captured and maintained in an Electronic Medical Record (EMR) which includes all information required for key client monitoring, i.e., charting, progress notes, and for administrative requirements based on that data, i.e., services provided, contacts, and follow up actions, and include a printable format.

      - How does your system handle use of comprehensive terminology and coding for diagnoses and procedures that meet Meaningful Use requirements, i.e., International Classification of Diseases (ICD-9), Systematized Nomenclature of Medicine (SNOMED)?

      - Does your system allow for cross population of charting for client services in family, or family chart, so user does not have to chart the same service information multiple times for each family member, but can edit for any differences needed?

  - Staff and Providers

      - How does your system handle staff and client appointment scheduling and reporting, i.e., daily, weekly, monthly?

      - Describe how your system supports or handles tickler lists for staff workload management, scheduled appointments, pending, follow-up, overdue, or potentially noteworthy activities or statuses, for caseload management.

      - Describe how your system captures and reports staff activity and user productivity over a user-selected period of time, i.e., daily, monthly, quarterly.

      - Describe how your system captures information and status about Public Health providers (managers, supervisors, nursing staff, and clerical staff), and non-County contract providers and staff.

      - How does your system capture staff activity data required for reporting of time studies and Federal Financial Participation (FFP)?

      - How does your system track user productivity?

      - How does your system record and track client visit duration by provider?

      - How does your system record and track provider travel time and mileage?

      - How does your system support the recording, tracking, and accounting of indirect services, such as community presentations, staff in-services, supervision of students, vacation time, sick leave time, CEU time, emergency preparedness and other activities and time?

      - Describe how your system records and tracks staff timekeeping of group activities that are not attributable to any specific client, such as education classes given to groups of clients.

      - Describe how your system supports the ability to assign, reassign, and transfer client cases between staff.

      - Does your system provide an on-line tutorial and/or instructions on system use for new staff?  Explain.

  - Utilization Review and Quality Improvement

      - Describe how your system supports supervisory review, chart review, and TCM billing requirements review.

      - How does your system support data based on linkage between diagnosis/problem, intervention, and reported outcome?

      - Describe how your system supports quality improvement initiatives such as performance outcome analysis, client surveys, and special studies.

      - How does your system address case management/care coordination services?

  - General Work Flow and Field Use Mobility

      - Describe the overall work flow inherent to your system’s design and architecture from point of contact with a new client through discharge.

      - What assumptions are made concerning the sequence and flow of work and data?

      - Does your system allow for flexibility in the work flow model, and how would those changes be implemented?

      - Explain the work flow field use model of your system, and its components, including hardware and software.

      - Describe how your system manages and handles updates, edits, and additions to existing and new data captured in the field.

REPORTING

The PHN CMS must have a comprehensive reporting capability to support management, compliance, and other reporting requirements.  The following types of outputs and functions must be supported (see Attachment A for sample reports and forms):

  - Production Reports – reports which are predefined as to content and which are generated on a regular basis and distributed to an identified group of users.

  - Ad Hoc Reports – reports which are custom-designed for specific information need and generated only on request.

  - Ad Hoc Queries – an on-line request for information based on natural language-like statements for selection, extraction, and formatting of query results.

  - Internal administrative and management reports used within Public Health.

  - State or Federal compliance reports.

  - Download or extract of data to desktop, database, analysis and reporting tools.

  - Electronic outputs produced on a regular or on-request basis for other organizations with which Public Health must share data.

  - Queries should be able to be produced either using command level SQL or libraries of pre-existing queries which can be easily modified and requested by users.

  - Generate reports at user-defined frequencies, i.e., daily, monthly, periodic, ongoing, etc.

  - Preview a report before printing.

  - Flexibility to select and sort data elements from any module in the system using user-defined criteria.

  - Generate labels and/or letters based on user-defined criteria.

  - Ease of creating file extracts into formats for input to other applications.

      - List and provide examples of all standard production reports available with explanation of the data elements.

      - Describe the software that will produce production and ad hoc reports, and queries.

      - Do you use a third party reporting package?  How is data from your application used by the third party reporting package?

      - Describe the process for generating ad hoc reports and chart labels.  Describe any application access software included for this purpose.

      - What reports are provided that can be generated at user-defined frequencies, i.e., daily, monthly, quarterly, periodic, ongoing?  Explain how these reports are generated.

      - Explain the type of support and training required to generate ad hoc reports.

      - How user-friendly is your system’s ad hoc reporting process?  Be specific.

      - Describe how the proposed system will handle ad hoc report production and any limitations (i.e., number of tables/files that can be accessed within one query).

      - Does your system’s report generator limit access to any field from the database?

      - What query language is used?

      - Can a report be previewed before printing?

      - How does your system provide flexibility to select and sort data elements from any module in the system using user-defined criteria?

      - How does your system provide the capability to generate labels and/or letters based on user-defined criteria?

      - Explain the ease of creating file extracts into formats for input to other applications.

      - Please confirm that your system will generate all described reports or their equivalents as approved by PHN.

INTERFACES

Currently, a bi-directional HL7 interface exists between the current CMS and Avatar.  Data records are delivered on a secured port to Avatar for demographic and billing data needs.  Demographic data is delivered to the current CMS for all registered clients.  The system should have the ability to interface and integrate with other platforms and systems, such as Persimmony, Nurse Family Partnership (NFP), and Black Infant Health (BIH) systems, as well as with Avatar.

      - Does your system allow for the required data elements to be transferred via HL7 interface to the Avatar system?

      - Describe your ability to provide a bi-directional HL7 Interface

      - What is the proposed approach to interfaces, or integration, with other systems – an Interface Engine, point-to-point custom interfaces, Application Programming Interfaces (API), or some other method?

DATA REQUIREMENTS

The data that has been identified to support the defined functional requirements are PHN’s expected minimal data requirements for the new PHN CMS.   A system may not have all of the specific data elements identified in this section but the system must capture and process all data elements required for PHN’s functionality, reporting, and interface requirements.  The internal data element formats and codes should be consistent with those required by the state and federal governments and health industry standards, such as HIPAA.

  - Data Normalization – data should be stored in a relational database design to minimize data redundancy.

  - Replication of Data – should be limited except where specifically required for performance or other reasons, i.e., in a data warehouse.

  - Audit Trail – a single data table that contains information documenting all transactions and identified date and time, user, and post-update data snapshots.

  - Data Common to All Programs – data elements, which are common to all programs, such as core client demographics (i.e., name, address, date of birth, social security number, etc.) are captured and maintained once.

  - Program-Specific Data – data, which is associated with a program-specific enrollment, is captured in table carrying data elements required only for that program, either as a separate table or sub-type of a generic table.

  - Maintenance of History – maintain multiple occurrences of history of key data elements where such information is needed instead of overlaying the previous value.  This would include such data elements as addresses, telephone numbers, and alias names.

  - Assessment – data on assessments of client physical and psychosocial status, including levels of functioning.

  - Case History – contains data tables with client medical, psychosocial, and service history.

  - Closed Case – contains tables documenting closed cases of clients from PHN programs.

  - Contacts – includes tables and data on types of contacts (i.e., telephone, follow-up, memo, etc.) made to and from the client, Public Health providers, and other providers

  - Goals and Objectives – includes data tables on client treatment goals and objectives.

  - Referrals – includes tables and data on incoming referrals, outgoing referrals, and within and outside the Department of Public Health, the Public Health Nursing Division, and their disposition.

  - Family Registration – information about clients and their family members prior to program enrollment or service delivery, including data tables with client address, phone numbers, gender, ethnicity, and relationship to head of household.

  - Release/Consent/Authorization – documents releases, consents, and/or authorizations signed by the client for release of information, consent, and/or authorization to provide services, and share data.

  - Service/Assessment Documentation – contains data about the service actually rendered to clients, including industry standard coding such as CPT and ICD9 codes, and Omaha standardized language.

  - Service/Care Plan – contains data tables documenting the client’s needs, treatment goals and objectives, and the details of the plan to address the needs.

  - UR/QI – data tables concerning Utilization Review/Quality Improvement activities, status, and chart review.

      - Describe how your application supports these general principles above for identification of data needed to support PHN CMS defined functional requirements.

      - Describe how your system captures and processes the data needed to support the required functionality/outputs.

      - Describe the data tables used in your system and how they map to those required by PHN.

      - How is data captured into your system?  Are options other than keyed entry supported?

      - Do you maintain history?  On which fields?

      - How is data edited and validated prior to acceptance?

      - Where and how is data organized and stored?  What DBMS is needed?

      - How would new tables or data elements be added to your system?

      - Describe your system’s audit trail function.  Does it contain a single data table that contains information documenting all transactions and identified date and time, user, and post-update data snapshots?

      - Is data replicated?

      - Describe the features that support the capability to import and export data.

SECURITY AND CONFIDENTIALITY

The data that would be captured, processed, and reported by the proposed PHN CMS system is very confidential in nature.  The Department of Public Health has a duty to maintain confidentiality and conform strictly to all federal, state, county, and local laws and regulations concerning the confidentiality of client information.

  - Public Health requires that the proposed system provide a strong model for security and confidentiality, which utilizes those elements inherent to the operating system, database management system, and the application.  The application must provide a great deal of granularity in controlling the system functions and data each user will be able to access.  The controls should allow for defining access rights based on the following, alone, or in combination:

    - User role

    - Organization of user

    - Provider type

    - Provider specialty

    - Program of client

    - Location of point of access

    - County network versus Web user

These mechanisms must control field, data table, screen, menus, and other access to users accessing the system either through the Fresno County network or through the Internet.

  - B1 Level client/server software security, as defined by “Trusted Computer System Criteria”, DOD 5200.28 - STD, 1985. B1 security requires the ability to add trusted labels (i.e., security level identification) at the field level.

  - Government C-2 security compliance.

  - Public Key Infrastructure (PKI) compliance for Web-enabled software including use of encryption, digital certificates and digital signatures.

  - Requires both a sign-on identification and password for access.

  - The system should allow access only to those portions of the record that are relevant to the particular transaction that the person is authorized to perform within an assigned security level.

  - The system should provide a method for users to change their individual password.

  - The system shall require changes in password every thirty (30) days, or some other interval as specified by Fresno County.

  - The system shall declare a log-on as unsuccessful after three successive tries with an incorrect name or password.  The number of successive tries shall be a parameter that can be modified by the system administrator.

  - The system shall provide an exception report of all unsuccessful attempts to log on or attempts to make unauthorized changes.

      - Describe the security model of the proposed system.

      - Public Health requires a very strong role-based model of security and confidentiality which ensures appropriate access to the system and data, based on the responsibilities of the user and a “need to know” basis.  Describe controls for security and confidentiality of data and controls for user access privileges.

      - The system must have multiple levels of access which allow access only to those portions of the record that are relevant to the particular transaction that the person is authorized to perform within an assigned role and security level. Describe how hierarchical security “levels” are used, and how many levels of security the proposed system will allow.

      - Describe how client disclosure authorizations would be captured and how that information would work with role-based security to ensure confidentiality of client data.

      - Describe the controls that allow for portions of a record to be restricted, based on security level.

      - Describe how the system will comply with the federal Health Insurance Portability and Accountability Act (HIPAA) standards for security and electronic signatures.

IMPLEMENTATION REQUIREMENTS

Implementation is defined as all tasks performed by the vendor, ITSD, and DPH IT staff related to customizing, testing, and installing the system.  These include analysis of required system features, design and customization, acquisition and installation of necessary hardware, configuration (loading of business rules, coding, developing interfaces), functionally and operationally testing the system, documentation, user training, data conversion, and implementation.

The vendor will be responsible for tracking, resolving, or coordinating the resolution of all reported problems, and ensure that they are corrected within a reasonable period, so that the implementation date can be met.  The vendor must have staff members who will be accessible by e-mail and/or telephone to diagnose and resolve problems.  Once they system has been successfully implemented, the ITSD Help Desk and DPH IT will assume its share of responsibility for supporting the users and functionality that has been implemented.

Although PHN desires an expeditious implementation, it recognized that the implementation schedule should be realistic and consistent with the estimates of the vendor.  The vendor should prepare a realistic yet aggressive implementation plan, which it believes can be achieved.

      - Describe how you will ensure that all supporting workflows, policies and procedures, and other non-system dependencies are in place and properly aligned with the new system.

      - How do you propose to determine the success and readiness of system implementation?

      - Describe your proposal for implementation schedule and tasks.

      - How will you ensure that each implementation task is successfully completed on schedule prior to the next implementation task?

IMPLEMENTATION

The implementation of the PHN CMS includes activities to be performed by the system vendor, ITSD, and DPH IT to ensure that the application software has been customized, configured, and fully tested; all required hardware and non-application software acquired have been installed; data has been successfully converted; all required documentation has been developed; and PHN users, ITSD, and DPH IT staff have been trained.

As much of the implementation work as possible should be performed on-site at the Public Health Department.  The assigned vendor Project Manager requires on-site presence, and involved with analysis, design, conversion planning, acceptance testing, training, and implementation.  As many activities as possible should be performed on-site to maximize the interaction and knowledge transfer between the vendor and the Public Health Department. Vendors will be asked to identify the level of on-site presence and preference will be given to those vendors proposing a higher level of staff and other resources on-site.

The following describe each of the implementation tasks:

Task 1 – Project Management

Planning and conducting initial meetings between the vendor, ITSD, and DPH are to be held to formalize project management organization, protocols, lines of communication, and expectations; then conduct ongoing liaison and status reporting to ITSD and DPH during the entire implementation period.

The vendor, ITSD, and DPH shall be responsible for establishing an organization to manage and deliver the goods and services defined in this Statement of Work.  The vendor shall provide a project organization chart describing the project organization, which will be in place during the duration of the contract with ITSD and DPH.  The vendor shall designate a Project Manager for the project who will have the authority to commit the resources necessary to satisfy all contractual requirements.

The vendor shall develop semi-monthly written project status reports summarizing key activities, review the work plan for adherence and deviation from schedule, and identify any issues and issue resolutions for the preceding reporting period.  The vendor Project Manager shall present the semi-monthly project status reports to DPH Project Manager and the ITSD Project Manager at semi-monthly, face-to-face project management meetings.  This report will be the basis for advising DPH on project progress and to identify issues with which DPH be aware and work with the vendor(s) to resolve.

A proactive approach to risk assessment and management is essential to maximize the probability of success.  The vendor should utilize a comprehensive methodology for ongoing project risk management, which addresses such issues as technical risk, resource issues, scheduling problems, DPH readiness, etc.

The vendor shall define escalation procedures to address extended and unresolved problems to the vendor Project Manager and ITSD Project Manager.  Notification and emergency procedures shall be established in the event of system failure.  The escalation procedures shall require approval of the vendor Project Manager and ITSD Project Manager.  The escalation procedures shall include, but not be limited to the following:

    - Conditions warranting additional help in resolving a problem

    - Time duration between escalating to next level of support

    - A diagram depicting the various levels of response

    - The names or titles, telephone numbers, and pager numbers of the vendor personnel responsible for response at the various levels of support

Task 2 – Develop Vendor/DPH Design & Implementation Work Plan

The vendor, ITSD, and DPH shall develop a consolidated project plan, which identifies all vendor, ITSD, and DPH tasks and responsibilities.  The approved project plan will be the basis for all project activities.  It can be amended with DPH approval as needs may dictate.

The vendor shall develop a Project Work Plan and Implementation Schedule for the project that shall include an agreed upon format and content items determined by the vendor, ITSD, and DPH.  The vendor shall provide, for the County’s approval, the project plan prior to initiating any tasks.  The vendor shall maintain an up-to-date version of the work plan using Microsoft Project or other software as approved by Public Health.  The DPH Project Manager and ITSD Project Manager must approve all changes to deliverable time frames that will impact the major milestones, at least two weeks prior to the milestone, in writing.  All approved changes shall be reflected in the work plan and the vendor shall highlight and explain any major changes to an earlier approved version.

The vendor should identify all relevant assumptions that were made in the development of the project plan.  All assumptions upon which the estimates have been calculated must be clearly documented; including assumptions made for development software tools, use of any third party software, Public Health resources providing assistance, etc.

Task 3 – Conduct Joint Application Design (JAD) to Confirm Requirements

Starting with RFP system requirements, the vendor will lead and conduct Joint Application Design (JAD) or similar facilitated requirements and analysis design sessions with user and user staff and other stakeholders that may be identified by Public Health.  The purpose of the JAD sessions are to confirm and update Public Health’s view of PHN CMS functional requirements, features and capabilities, technology requirements and interface requirements, and to provide the vendor with an opportunity to perfect its understanding of PHN’s environment and programs.  The JAD sessions should also document high level workflow within PHN to identify potential changes in system workflow design or procedures.

Task 4 – Update Requirements Model

The vendor must document the updated system, interface, and other requirements.  The vendor will document the results of its JAD sessions using a structured analysis and design methodology as approved by DPH IT.  The resulting document will be presented in a walkthrough and must be approved by Public Health and ITSD.

Task 5 – DPH Acquisition of Hardware & Software

The vendor must identify all servers, workstations, operating systems, other software, database management systems, and data network lines and other hardware required to develop, test, and operate the system.  ITSD and DPH IT require separate environments for development, testing, and training.  The vendor should also identify required quantities of required hardware, software, equipment, and estimated costs for these items.  ITSD and DPH IT will be responsible for purchasing, acquiring, and installing all components other than the application software within a time period mutually agreed upon with the vendor.

Task 6 – DPH Installation of Hardware & Software

Once received, ITSD and DPH IT will configure, install, and test all ordered hardware and software at its data center.  Once all hardware and software has been successfully installed, the vendor will be notified.

Task 7 – Develop Development, Testing, Training Environment

The vendor must develop separate development, testing, and training environment for the system development for use by the vendor.  ITSD and DPH IT staff should also have access to this/these environment(s) for monitoring vendor work, validating test results, and other reasons as needed.

Task 8 – Develop Specifications Document

The vendor must develop a specification document, which identifies the changes necessary to the vendor’s existing application code to provide any new or modified functionality.  The document should be developed using a DPH-approved methodology for design documentation.  The specifications document must identify both changes to internal program code as well as to system externals such as screens, outputs, and external tables.

Task 9 – Customize & Configure Core Software

The vendor must modify all core program code for DPH-requested enhancements and customizations, and configure the core software to reflect DPH customizations via external tables of other methods inherent to the vendor software short of changes to actual program code.  This must be in conformance with the specification document.

Task 10 – Develop Conversion Plan & Mappings

The vendor shall provide a detailed description of the methodology proposed to implement the conversion of data from the PHN legacy system, ERGO Partners EMRitus System, including, but not limited to, tools, procedures, schedule for the conversion implementation, and resources required.

The vendor must then perform data analysis to develop conversion formats, mappings, and cross-references for the existing PHN data into the new system.  DPH will review and approve all conversion specifications.

County of Fresno ITSD staff will assist with the conversion of the existing SQL data from the EMRitus System to the new system.

Task 11 – Interface Development

The vendor must fully develop and test any defined interfaces between the proposed system and any internal and external systems that are included in the approved system requirements document developed under Task 3.

Task 12 – User Table Set Up

The vendor will load system user configuration tables with default Public Health values including, but not limited to Omaha or other specified nursing codes, HIPAA, diagnosis codes, assessment, and other various codes and descriptions which may be needed for efficient use of the system in look up tables, reference tables, drop down lists, etc.

Task 13 – Install Application on DPH Hardware & Software

The successfully tested programs will be installed at DPH by the vendor within a test region.

Task 14 – Initial Data Conversion

The vendor will perform the initial conversion of all required DPH systems data for testing.  All data that is successfully converted must be loaded into the test system for network, stress, and user acceptance testing.  Data that was not successfully converted must be identified and reported for follow-up and possible correction by DPH.  The vendor will provide a data conversion format for the County of Fresno, ITSD to extract data in the required format for importing into the system.

Task 15 – Network Testing

With ITSD assistance, the vendor will test the integrity and responsiveness of the DPH Local Area and Wide Area networks and their capacity to support the system. The test must include application response time testing, application feature testing, throughput, configuration sizing, network reliability, and bottleneck identification.  Any network-related problems identified must be discussed and resolved in conjunction with ITSD and DPH IT.

Task 16 – Stress Testing

The vendor will conduct a system stress test using realistic production volumes and on-line transactions across the County network.  The vendor will be responsible for correcting all problems.

Task 17 – User Acceptance Testing

The vendor must conduct a User Acceptance Test to ensure that PHN users are able to successfully use the system and that all modified workflows, policies, and procedures are consistent with the system.  The vendor must develop test scripts and data for this test, review the results and recommend initial system acceptance.  DPH users will assist in the actual test and will be responsible for final approval of user acceptance test recommendations.

Task 18 – User Acceptance Test Code Corrections

The vendor will make any code corrections based on the results of the User Acceptance Test.

Task 19 – Develop User Documentation

The vendor must develop and have available user documentation, which details how users perform each system function.  If required, separate documentation should be developed for internal DPH and external system users who may use Web and non-Web enabled applications.  The vendor shall also develop user training reference manuals for use during training.  The manuals shall present the system functionality to new users in a clear, concise, non-technical manner.  The manuals shall reflect the version of the system as delivered to DPH.  DPH shall be granted permission by the vendor to make unlimited additional hard and soft copies of all the vendor-developed training materials for its exclusive use in training personnel, at no additional charge.  Additionally, a corresponding on-line tutorial and/or instruction on system use for new staff is desired.

Task 20 – Develop Operational Documentation

The vendor must develop system operational documentation to be used by DPH IT staff.  This documentation shall describe in detail the necessary information required for computer operations personnel to operate the system.  The training manuals shall reflect the version of the system as delivered to DPH, who shall be granted permission by the vendor to make unlimited additional hard and soft copies of all the vendor-developed training materials for its exclusive use in training operations personnel, at no additional charge.

Task 21 – Train Internal DPH Power Users and Trainers

The vendor shall provide DPH personnel with the training necessary to operate and maintain the system.  The vendor shall provide initial training for identified users and DPH training staff.

At a minimum, two levels of users must be trained: DPH technical staff (approximately 5-8) and DPH power users (approximately 5-8); who will become trainers to remaining DPH regular staff.  The vendor shall provide separate training manuals and training materials to be used by the DPH trainers to prepare courses for these different categories of users.  The vendor shall specify the content and duration of the course and the number of students that can be accommodated/ recommended for each session.

The electronic manuals shall reflect the version of the system as delivered to DPH.  DPH shall be granted permission by the vendor to make unlimited additional hard and soft copies of all the vendor(s)-developed training materials for its exclusive use in training users and trainer, at no additional charge.

All training courses must be conducted at facilities in the Fresno area.  DPH will be responsible for ongoing training after full system implementation.  DPH will be responsible for securing an appropriate location for training per the specifications of the vendor.

Specifically during this task, the vendor will train selected DPH trainers; technical staff and power users.

Task 22 – Final Data Conversion

The vendor will complete data conversion through the pilot and after the successful completion of implementation.  All successfully converted data will be loaded into the system database and data that could not be converted will be separately stored and identified for manual data editing by DPH.

Task 23 – Coding Corrections for Implementation

The vendor must make any coding corrections as needed based on the results of the implementation.  All corrected programs will be placed into production through a well-controlled version or release process.

With DPH assistance, the vendor will provide support through the completion of successful implementation.  The vendor must have staff available to support and respond to problems and issues within the time periods specified in the Service Level Agreements.  Support will be coordinated with the ITSD Help Desk and DPH IT staff.

Task 24 – Post Implementation Review

The vendor will conduct a post-implementation review three months after PHN rollout to confirm that the system is working as expected.  This review must confirm that functionality has been obtained, response times have been achieved, appropriate vendor support has been provided, and DPH users have been successfully trained.  The vendor must confirm that the system and all “peopleware” components are working well.

        - Describe your approach to performing all identified implementation tasks. Include system analysis, design and development methodologies, software quality assurance programs, software tools for analysis, design, development and testing, and any other key methods, techniques or tools required.

Task 1 – Project Management

Task 2 – Develop Joint Vendor/DPH Design & Implementation Work Plan

Task 3 – Conduct Joint Application Design (JAD) to Confirm Requirements

Task 4 – Update Requirements Model

Task 5 – DPH Acquisition of Hardware & Software

Task 6 – DPH Installation of Hardware & Software

Task 7 – Develop Development, Testing, & Training Environment

Task 8 – Develop Specifications Document

Task 9 – Customize & Configure Core Software

Task 10 – Develop Conversion Plan & Mappings

Task 11 – Interface Development

Task 12 – User Table Set Up

Task 13 – Install Application on DPH Hardware & Software

Task 14 – Initial Data Conversion

Task 15 – Network Testing

Task 16 – Stress Testing

Task 17 – User Acceptance Testing

Task 18 – User Acceptance Test Code Corrections

Task 19 – Develop User Documentation

Task 20 – Develop Operational Documentation

Task 21 – Train Internal DPH Power Users and Trainers

Task 22 – Final Data Conversion

Task 23 – Coding Corrections for Implementation

Task 24 – Post Implementation Review

        - Clearly state areas of vendor responsibility, DPH staff responsibility, and ITSD staff responsibilities.

        - Describe any on-site support requirements on the part of DPH during implementation, including recommendation for staff, space, and equipment needs.

        - Describe how much time will be spent on-site at DPH, by whom, and during which tasks.

MAINTENANCE AND SUPPORT

Most PHN programs operate on Monday through Friday from 8:00 a.m. to 5:00 p.m. except for official County holidays.  Minimal call-back phone support could be required for weekends and holidays.

The vendor shall be responsible for maintaining and support all installed application software maintenance, initially under a one year warranty, beginning after full acceptance of the system upon implementation.  Further support will be provided under ongoing software license renewals.

The cost of such support will be borne by the vendor unless the problems can be shown to be attributable to the hardware, network, operating system or other system components whose operation and maintenance is the responsibility of DPH.

Fresno County ITSD and DPH IT will diagnose and resolve problems that are clearly related to DPH areas of responsibility.  Problems that cannot be resolved by DPH or ITSD will be referred to the vendor.

Support for the system will be structured in three tiers.  DPH is responsible for Tiers 1 and 2 support; the vendor is responsible for Tier 3 support.  Definitions of these support tiers are provided in the following table:

| Tier | Responsibilities |
| --- | --- |
| 0 – DPH “Power Users” | - For each PHN program area, a “power user” will be selected with good overall working knowledge of computers and the application. These persons will assist local PHN program users with general computer and application problems and will be able to generally distinguish between hardware, operating system, network and application errors. If Level 0 is unable to resolve the problem, it will be referred to DPH IT (Tier 1). |
| 1 – DPH IT | - Function as secondary line of support during normal working hours on user problem reports involving system access problems, passwords, down time, and system errors. - Provide user assistance in use of the system and any related third party software. - Refer as needed any clearly identified problems to ITSD (Tier 2) or the vendor (Tier 3). |
| 2 – ITSD | - Triage problems outside of normal working hours. - Troubleshoot all hardware and network problems. - Troubleshoot all database integrity and performance problems. - Responsible for restore from backup, routine maintenance, software updates, and enhancement loads. - Resolve operational problems such as scheduling and production. - Maintain all required third party software licenses. - Coordinate problem resolution between all third party vendors not related to the application. - Refer as needed any clearly identified problems to the vendor (Tier 3). |
| 3 – Vendor | - Provide support to diagnose and resolve application errors. - Resolve problems with the application software including all core functionality, interfaces, and other middleware proposed by the vendor. - Resolve problems with any third party software, which has been imbedded or integrated with the system. |

The vendor shall be responsible for establishing the operations and maintenance procedures for the system.  The vendor shall provide the necessary documentation and procedures to support DPH operations of the system.

Under these tasks, the vendor will perform the following:

  - Maintain the system program code to provide the functionality defined in project analysis and design documents.

  - Distribute any software upgrades or version replacements to which DPH is entitled under the software license, along with updated user and operational documentation, and assist in its installation in the test environment and migration to production.

  - Maintain compatibility and integration with any third party outcome reporting tools that have been implemented as part of the contract.  Should any of these packages be upgraded, DPH will notify the vendor in advance, so that analysis and code changes can be implemented as quickly as possible.

  - Maintain comprehensive change control procedures to control software versions and releases.

  - Develop procedures for software distribution to DPH and its business partners who may be users of the system including any application server software and any client software (if needed).

  - Correct any errors in functionality which are reported by DPH or other vendor clients, or which are identified by the vendor within a reasonable period, depending upon the severity of the error.

  - Utilize a Severity Index for categorizing and prioritizing application code errors.  The severity of errors will be based on the following criteria:

    - Severity 1 – application errors that cause problems which:

          - Problems in completing 10% or more of business transactions

          - Problems having an immediate adverse impact to business

          - Disruption in service to 10 or more clients due to software failure

    - Severity 2 – application errors that cause problems which:

          - Have major operational impact, even if workarounds or bypasses are available

          - Problems in completing 3–10% or more of business transactions

          - Problems having an adverse impact to business within 24 hours

          - Disruption in service to 5–9 clients due to software failure

  - For a Severity 1 problem, the vendor must acknowledge receipt of the problem report within one hour, must be working on the problem with four hours of initial report, and must fix the problem within 24 hours of initial report.

  - For a Severity 2 problem, the vendor must acknowledge receipt of the problem report within one hour, must be working on the problem by the next working day, and must have the problem corrected on a schedule to be negotiated with DPH.

  - Establish and maintain a source code escrow so that DPH will have access to program source code in the event of bankruptcy, takeover, or other situation, which may impact the vendor’s ability or willingness to support the software.

  - Provide a means for ITSD and DPH IT to report system problems via e-mail and telephone to vendor staff who are dedicated to supporting clients and accessible as required.

  - Ensure that responses are made to DPH IT, within specified time periods, acknowledging receipt of the problem report and identifying when direct contact can be made with the vendor-assigned support staff person.

  - Establish policies and procedures for prioritizing and responding to DPH requests for support including:

    - Criteria for diagnosing reported problems and determining probable cause(s) of the problem

    - Use of Severity Index criteria for assessing the impact of reported problems

    - Procedures determining responsibility for problem resolution

    - Defining response time for various categories of problems

    - Documenting the response and subsequent actions

    - Procedures for escalating disagreements with DPH regarding cause of the problem and responsible party

    - Procedures for working cooperatively with DPH staff to promptly resolve problems

    - Tracking all problem reports

  - Correct any application software errors through remote or on-site service by vendor personnel or otherwise qualified subcontractors according to the response times identified above in Items H and I.

  - Update and distribute user and operational documentation to reflect any software corrections.

  - Ensure ongoing compliance with any Federal or State of California reporting mandates applicable to public health programs.

  - Ensure compliance with HIPAA standards in effect during the license period.

  - Provide DPH with any software releases providing new or enhanced functionality, which are part of the core software of the public health components of the system and which are provided to clients of the vendor generally.

      - Fully describe your ability to meet all the above requirements.  Please address each item.

      - What is your method and schedule for routine releases and upgrade?

      - Describe the process and estimate the time required for installation of subsequent releases/versions of your product.

      - Describe the procedure for applying a maintenance upgrade.

      - What categories of DPH IT staff and staffing levels would you recommend for “9/5” operation of the system given the hardware, and software requirements of the application, and the DPH data network configuration?

      - What is your process for decisions concerning new functionality added to the base product?

      - Do you support official or unofficial user groups for your proposed software?  What role do user groups play in the decision for inclusion of new functionality?

      - Describe your hotline support program (i.e., help desk and problem resolution procedures).  Include answers to the following:

            - Times and days of availability?

            - 800 number or toll calls?

            - Where is the hotline support located?

            - Procedures to escalate problem to higher level support personnel if first level hotline personnel do not provide satisfactory answer to problem, or if response is not timely enough.

cost proposal

| Firm: |  |
| --- | --- |

Please complete the following cost sheet.  The price sheet must include unit price, quantity, and total price for each item listed if applicable.  Add any additional lines as needed.

| ITEM | UNITS | UNIT PRICE | TAXABLE | TOTAL |
| --- | --- | --- | --- | --- |
| SOFTWARE / INSTALLATION / TRAINING / HARDWARE |  |  |  |  |
| Software (Application) Cost: |  |  |  |  |
| Workstation Licenses |  |  |  |  |
| Server License |  |  |  |  |
| List and Specify any 3rd Party Software required for system |  |  |  |  |
| Total Software Cost |  |  |  |  |
| Installation |  |  |  |  |
| Specify the installation Fees |  |  |  |  |
| Project Management Fees |  |  |  |  |
| Travel Expenses |  |  |  |  |
| Total Installation Cost |  |  |  |  |
| Training at County of Fresno Location |  |  |  |  |
| Train the Trainer – Admin/Supervisor |  |  |  |  |
| Train the Trainer – Data Entry Clerk |  |  |  |  |
| Additional Cost for 1 Day of Training |  |  |  |  |
| Estimated Travel Expenses |  |  |  |  |
| Total Training Cost |  |  |  |  |
| Hardware |  |  |  |  |
| List and Specify Hardware required for system |  |  |  |  |
| Total Hardware Cost |  |  |  |  |
| Taxes |  |  |  |  |
| Total System Cost |  |  |  |  |
| MAINTENANCE COST – ANNUAL |  |  |  |  |
| Maintenance (to be paid annually) |  |  |  |  |
| Discounts (indicate discount type, % as well as $ amount) |  |  |  |  |
| Total Annual Maintenance Cost – Year 1 |  |  |  |  |
| Total Annual Maintenance Cost – Year 2 |  |  |  |  |
| Total Annual Maintenance Cost – Year 3 |  |  |  |  |
| Total Annual Maintenance Cost – Year 4 |  |  |  |  |
| Total Annual Maintenance Cost – Year 5 |  |  |  |  |
| Total Annual Maintenance Cost – Year 6 |  |  |  |  |
| Total Annual Maintenance Cost – Year 7 |  |  |  |  |
| Total Annual Maintenance Cost – Year 8 |  |  |  |  |
| Total Annual Maintenance Cost – Year 9 |  |  |  |  |
| Total Annual Maintenance Cost – Year 10 |  |  |  |  |

- PROPOSAL CONTENT REQUIREMENTS

It is important that the vendor submit his/her proposal in accordance with the format and instructions provided under this section.  Doing so will facilitate the evaluation of the proposal.  It will limit the possibility of a poor rating due to the omission or mis-categorization of the requested information.  Responding in the requested format will enhance the evaluation team’s item by item comparison of each proposal item.  The vendor’s proposal may be placed at a disadvantage if submitted in a format other than that identified below.

Bidders are requested to submit their proposals in a binder (one that allows for easy removal of pages) with index tabs separating the sections identified.  Each page should be numbered.

Each binder is to be clearly marked on the cover with the proposal name, number, closing date, “Original” or “Copy”, and bidder’s name.

Merely offering to meet the specifications is insufficient and will not be accepted.  Each bidder shall submit a complete proposal with all information requested.  Supportive material may be attached as appendices.  All pages, including the appendices, must be numbered.

Vendors are instructed not to submit confidential, proprietary and related information within the request for proposal.  If you are submitting trade secrets, it must be submitted in a separate binder clearly marked “TRADE SECRETS”, see Trade Secret Acknowledgement section.

The content and sequence of the proposals will be as follows:

- RFP PAGE 1 AND ADDENDUM PAGE 1 (IF APPLICABLE) completed and signed by participating individual or agency.

- PROPOSAL IDENTIFICATION SHEET (as provided)

- COVER LETTER: A one-page cover letter and introduction including the company name and address of the bidder and the name, address and telephone number of the person or persons to be used for contact and who will be authorized to make representations for the bidder.

  - Whether the bidder is an individual, partnership or corporation shall also be stated. It will be signed by the individual, partner, or an officer or agent of the corporation authorized to bind the corporation, depending upon the legal nature of the bidder.  A corporation submitting a proposal may be required before the contract is finally awarded to furnish a certificate as to its corporate existence, and satisfactory evidence as to the officer or officers authorized to execute the contract on behalf of the corporation.

- TABLE OF CONTENTS

- CONFLICT OF INTEREST STATEMENT: The Contractor may become involved in situations where conflict of interest could occur due to individual or organizational activities that occur within the County.  In this section the bidder should address the potential, if any, for conflict of interest and indicate plans, if applicable, to address potential conflict of interest.  This section will be reviewed by County Counsel for compliance with conflict of interest as part of the review process.  The Contractor shall comply will all federal, state and local conflict of interest laws, statutes and regulations.

- TRADE SECRET, PARTICIPATION ACKNOWLEDGMENT AND REFERENCES:

  - Sign where required.

- CERTIFICATION – DISCLOSURE – CRIMINAL HISTORY & CIVIL ACTIONS

- SELF-DEALING TRANSACTION DISCLOSURE (Financial)

- EXCEPTIONS: This portion of the proposal will note any exceptions to the requirements and conditions taken by the bidder.  If exceptions are not noted, the County will assume that the bidder's proposals meet those requirements.  The exceptions shall be noted as follows:

  - Exceptions to General Conditions.

  - Exceptions to General Requirements.

  - Exceptions to Specific Terms and Conditions.

  - Exceptions to Scope of Work.

  - Exceptions to Proposal Content Requirements.

  - Exceptions to any other part of this RFP.

- VENDOR COMPANY DATA: This section should include:

  - A narrative which demonstrates the vendor’s basic familiarity or experience with problems associated with this service/project.

  - Descriptions of any similar or related contracts under which the bidder has provided services.

  - Descriptions of the qualifications of the individual(s) providing the services.

  - Any material (including letters of support or endorsement) indicative of the bidder's capability.

  - A brief description of the bidder's current operations, and ability to provide the services.

  - Copies of the audited Financial Statements for the last three (3) years for the agency or program that will be providing the service(s) proposed.  If audited statements are not available, complied or reviewed statements will be accepted with copies of three years of corresponding federal tax returns.  This information is to be provided after the RFP closes, if requested.  Do not provide with your proposal.

  - Describe all contracts that have been terminated within the last five (5) years:

    - Agency contract with

    - Date of original contract

    - Reason for termination

    - Contact person and telephone number for agency

  - Describe all lawsuit(s) or legal action(s) that are currently pending; and any lawsuit(s) or legal action(s) that have been resolved within the last five (5) years:

    - Location filed, name of court and docket number

    - Nature of the lawsuit or legal action

  - Describe any payment problems that you have had with the County within the past three (3) years:

    - Funding source

    - Date(s) and amount(s)

    - Resolution

    - Impact to financial viability of organization.

- SCOPE OF WORK:

  - Bidders are to use this section to describe the essence of their proposal.

  - This section should be formatted as follows:

    - A general discussion of your understanding of the project, the Scope of Work proposed and a summary of the features of your proposal.

    - A detailed description of your proposal as it relates to each item listed under the "Scope of Work" section of this RFP.  Bidder's response should be stated in the same order as are the "Scope of Work" items.  Each description should begin with a restatement of the "Scope of Work" item that it is addressing.  Bidders must explain their approach and method of satisfying each of the listed items.

  - When reports or other documentation are to be a part of the proposal a sample of each must be submitted.  Reports should be referenced in this section and submitted in a separate section entitled "REPORTS."

  - A complete description of any alternative solutions or approaches to accomplishing the desired results.

- COST PROPOSAL: Quotations may be prepared in any manner to best demonstrate the worthiness of your proposal.  Include details and rates/fees for all services, materials, equipment, etc. to be provided or optional under the proposal.

- AWARD CRITERIA

- COST

- As submitted under the "COST PROPOSAL" section.

- CAPABILITY AND QUALIFICATIONS

- Do the service descriptions address all the areas identified in the RFP?  Will the proposed services satisfy County's needs and to what degree?

- Does the bidder demonstrate knowledge or awareness of the problems associated with providing the services proposed and knowledge of laws, regulations, statutes and effective operating principles required to provide this service?

- The amount of demonstrated experience in providing the services desired in a California County.

- MANAGEMENT PLAN

- Is the organizational plan and management structure adequate and appropriate for overseeing the proposed services?

CHECK LIST

This Checklist is provided to assist vendors in the preparation of their RFP response.  Included in this list, are important requirements and is the responsibility of the bidder to submit with the RFP package in order to make the RFP compliant.  Because this checklist is just a guideline, the bidder must read and comply with the RFP in its entirety.

Check off each of the following:

|  |  | The Request for Proposal (RFP) has been signed and completed. |
| --- | --- | --- |
|  |  | Addenda, if any, have been completed, signed and included in the bid package. |
|  |  | One (1) original and eight (8) copies of the RFP have been provided. |
|  |  | The completed Proposal Identification Sheet as provided with this RFP. |
|  |  | The completed Trade Secret Form as provided with this RFP (Confidential/Trade Secret Information, if provided must be in a separate binder). |
|  |  | The completed Criminal History Disclosure Form as provided with this RFP. |
|  |  | The completed and signed Self-Dealing Transaction Form as provided with this RFP. |
|  |  | The completed Participation Form as provided with this RFP. |
|  |  | The completed Reference List as provided with this RFP. |
|  |  | Indicate all of bidder exceptions to the County’s requirements, conditions and specifications as stated within this RFP. |
|  |  | Lastly, on the LOWER LEFT HAND CORNER of the sealed envelope, box, etc. transmitting your bid include the following information: |

| County of Fresno RFP No. |  |  | 208-5047 |
| --- | --- | --- | --- |
| Closing Date: | June 22, 2012 |  |  |
| Closing Time: | 2:00 P.M. |  |  |
| - Commodity or Service: |  |  |  |

Return Checklist with your RFP response.

NURSING CASE MANAGEMENT SYSTEM RFP AWARD MATRIX

All rating/rankings are on a scale form 1-9, with 9 being the highest and 1 the lowest.

- Overall cost of equipment.

- Vendor stability in the market.

- System meets the stated requirements.

- System can be delivered in an acceptable amount of time.

- Warranty offered.

- AWARD CRITERIA WORKSHEET

| Firm: |  | Evaluator: |  |
| --- | --- | --- | --- |

This worksheet is intended for use by Fresno County staff for evaluating the system.

| Ref# | Function | Meets Requirement (Y/N) | Weight | Rating / Ranking | Comments |
| --- | --- | --- | --- | --- | --- |
| OBJECTIVES |  |  |  |  |  |
| 1 | Would the proposed system help PHN attain each of the business objectives identified? |  |  |  |  |
| 2 | Can the system be easily expanded to accommodate other healthcare programs? |  |  |  |  |
| 3 | Is the system easily upgradable with new modules, without extensive re-programming? |  |  |  |  |
| 4 | Does the system provide field mobility, preferably web-based? |  |  |  |  |
| 5 | Does the system provide electronic signature capability? |  |  |  |  |
| 6 | Does the system support client- and family-based case management as well as a program-based model of client management? |  |  |  |  |
| 7 | Does the system support time management and user productivity tracking? |  |  |  |  |
| 8 | Does the system support the ability to comparatively analyze needs assessment, service planning, service delivery, outcome analysis, and monitoring across different cultural and demographic cohorts and age groups? |  |  |  |  |
| 9 | Does the system support the development and implementation of common outcome and other performance measures across multiple programs to improve their effectiveness and comparability? |  |  |  |  |
| 10 | Does the system support Meaningful Use requirements? |  |  |  |  |
| 11 | Does the vendor understand California county-based Public Health nursing environment and unique aspects of case management, outreach, and reporting? |  |  |  |  |
| 12 | Does the system facilitate the identification and tracking of clients and family members within PHN, enhanced by family linkages? |  |  |  |  |
| 13 | Has the proposed product been in production for other public health organizations that are similar in respect to size and complexity, in relation to nursing outreach services? |  |  |  |  |
| SYSTEM ARCHITECTURE |  |  |  |  |  |
| 14 | Is the system consistent or compatible with the desired architecture components? |  |  |  |  |
| 15 | Does the system operate on a central application server, and be used over a LAN? WAN? |  |  |  |  |
| 16 | Is the system web-browser based, and can be used over the Internet? |  |  |  |  |
| 17 | Does the system use health care industry standards for transaction formats, codes, and protocols for data that must be interfaced with other systems, e.g. Health Level 7 (HL7)? |  |  |  |  |
| 18 | Does the proposed system information flow adequately illustrate various components? |  |  |  |  |
| TECHNOLOGY REQUIREMENTS |  |  |  |  |  |
| 19 | Does the system utilize current technology options, such as Windows 7, SMS, MS Office 2010, SQL2008, etc., and is GIS file format compatible? |  |  |  |  |
| 20 | Does the system have CPT Service Coding, and ICD-9 Diagnosis Codes and upgradable to ICD-10? |  |  |  |  |
| 21 | Does the system support Omaha System Codes, NANDA, NIC, and NOC? |  |  |  |  |
| 22 | Does the system have Diagnostic and Statistical Manual of Mental Disorders (DSM IV) Codes and Standard Dental Codes? |  |  |  |  |
| 23 | Does the system have Decision support features (i.e., reference tables, clinical information, etc.)? |  |  |  |  |
| 24 | Does the system have Client and Provider Identifiers? |  |  |  |  |
| 25 | Do the hardware, software, network, and telecommunications capabilities accommodate the requirements, and include capacity for field use? |  |  |  |  |
| GENERAL CAPABILITIES AND FEATURES |  |  |  |  |  |
| 26 | Is the system GUI-based, with graphical screen objects such as radio buttons, drop down lists, tabs, used to select and activate functions rather than entry into text based screens? Do the screens support flexible and direct screen navigation rather than hierarchical navigation through multiple levels? Is the system browser-compatible GUI? |  |  |  |  |
| 27 | Is the system flexible, including the ability to significantly modify system functionality and logic through the use of user-defined and maintained system parameter tables, which are external to the software source code? |  |  |  |  |
| 28 | Does the system allow an authorized user to create and update user-defined and maintained forms, to incorporate new and changing requirements and screening tools for reporting? |  |  |  |  |
| 29 | Does the system comply with standard HL7 formats? |  |  |  |  |
| 30 | Does the system have the ability to generate on-line alerts, e-mails, or tickler lists and reports to notify scheduled pending, overdue, noteworthy statuses? |  |  |  |  |
| 31 | Does the system allow the access, edit, update, and entry of new and existing client and family member data by field staff from outside the office? |  |  |  |  |
| 32 | Does the system have the option to establish automated work flow processes for charts and referrals, scheduled visits and follow-ups, and routes for reviews, follow up tasks, and closures? |  |  |  |  |
| 33 | Does the system provide an audit trail which records all system transactions and which identify the date and time of the change, the user making changes, and the pre- and post-change images of any affected data? |  |  |  |  |
| 34 | Does the system maintain multiple segments of history on values of key fields such as addresses, phone numbers, alias names, and others where changes are likely and previous values should be maintained? (Vendor can work with DPH staff to identify the fields for which history should be maintained.) |  |  |  |  |
| 35 | Does the system meet the identified general, non-function specific requirements? |  |  |  |  |
| FUNCTIONAL REQUIREMENTS - Client and Family |  |  |  |  |  |
| 36 | Does the system collect the required minimum client demographic data transferred from the Avatar core system? |  |  |  |  |
| 37 | Does the system collect the required client and family/environment data elements? |  |  |  |  |
| 38 | Does the system link and track multiple family members for each client? |  |  |  |  |
| 39 | Does the system allow for the capture of required data elements for members in the household who are not clients, and may or may not become clients in the future? |  |  |  |  |
| 40 | Does the system allow searching on clients? |  |  |  |  |
| 41 | Does the system allow searching by any family member? And return a list of all client members in the family? |  |  |  |  |
| 42 | Does the system display staff caseloads by client and associated client/family/household members? |  |  |  |  |
| 43 | Does the system track and maintain aliases and AKAs? |  |  |  |  |
| 44 | Does the system identify head of household for a client and for multiple client family members? |  |  |  |  |
| 45 | Does the system have the ability to capture and track client and multiple client family members’ residence information, where the user does not need to re-enter same residence information for each client family member? |  |  |  |  |
| 46 | Does the system have the ability to update residence changes for family members at one entry, whereby the user has the option to make the update for one, selected, or all family members, and does not need to re-enter same residence change information for each client family member if the update applies to more than one family member? |  |  |  |  |
| 47 | Does the system have the ability to auto-assign unique client identification numbers? |  |  |  |  |
| 48 | Does the system have the ability to capture multiple foreign system identification numbers? |  |  |  |  |
| 49 | Does the system track and record the site, program, and clinic of the client visit? |  |  |  |  |
| 50 | Does the system have the ability to identify duplicate records and merge data of duplicate records? |  |  |  |  |
| FUNCTIONAL REQUIREMENTS - Referrals and Contacts |  |  |  |  |  |
| 51 | Does the system have the ability to record outgoing referrals, including date referred, referred to whom, name of organization, contact name, address, phone number, purpose of referral, date of client link up with referral, circumstances which determined the need for referral for services (or reason for referral), physical risk factors, and medical diagnoses? |  |  |  |  |
| 52 | Does the system have the ability to record client contacts, whenever PHN contacts a client by telephone, letter, text message, home visit, school visit, collateral contacts for follow-up, outreach? |  |  |  |  |
| 53 | Does the system have the ability to record and track incoming phone calls, i.e., for individuals who may or may not be a registered client in the system? |  |  |  |  |
| 54 | Does the system have the capability to determine referral priority status based on acuity factors, as defined by the user? |  |  |  |  |
| 55 | Does the system have the ability to track non-service referrals, refusals for service, and/or unable to locate outcomes? |  |  |  |  |
| 56 | Does the system provide a secured, web-based referral submittal from outside providers, available to the user, with the ability to be imported into the system as an incoming referral? |  |  |  |  |
| 57 | Does the system provide a secured, web-based referral submittal from outside providers, available to the user, with the ability to be imported into the system as an incoming referral? |  |  |  |  |
| FUNCTIONAL REQUIREMENTS - Service Planning and Tracking |  |  |  |  |  |
| 58 | Does the system have the ability to assess and evaluate clients, including but not limited to capturing vital signs, weights, measurements, length, head circumference, at home blood glucose levels, lab results, i.e., lead, pregnancy tests, medications with allergies and adverse reactions for each client, child, and/or family member? |  |  |  |  |
| 59 | Does the system have the ability to document follow-up and evaluation results, develop a comprehensive service plan, and compare delivered services versus service plans? |  |  |  |  |
| 60 | Does the system have the ability to record assessments, such as ASQ, ASQ-SE, NCAST, Growth Charts, Edinburgh and PQ9 (Depression Screening), Domestic Violence Assessment, H.O.M.E. Inventory? |  |  |  |  |
| 61 | Does the system have the ability to track psychosocial behavioral use, i.e., drug, tobacco, alcohol? |  |  |  |  |
| 62 | Does the system record and track reason for visit and/or diagnosis? |  |  |  |  |
| 63 | Does the system have the ability to track primary care provider and specialists, contact information, visits and visit types, i.e., obstetrician, mental health, emergency room, hospitalizations for each client, child, and/or family member? |  |  |  |  |
| 64 | Does the system provide the ability to document progress notes? |  |  |  |  |
| 65 | Does the system have the ability to allow for cross populating of charting for clients in family, or family charting, so user does not have to chart, or enter, the same information multiple times for each family member, but can edit for any differences? |  |  |  |  |
| 66 | Does the system allow supervisor review of progress notes and during service delivery, with ability to approve client record prior to closure? |  |  |  |  |
| 67 | Does the system have the ability to track and alert on user-defined parameters? |  |  |  |  |
| 68 | Does the system have the ability to document and handle signed client consents, releases, and authorizations versus those that are not signed? |  |  |  |  |
| 69 | Does the system allow for electronic storage of consent, scanned images, and other program specific forms with the client record? |  |  |  |  |
| 70 | Does the system allow the ability of the user to create and/or use standard codes, i.e., Omaha Nursing System, for plan templates? |  |  |  |  |
| 71 | Does the system allow for the authorized user to create their own departmental assessments as needed? |  |  |  |  |
| 72 | Does the system have the ability to reference on-line medical practice manuals, i.e., Stedman’s Medical Dictionary? |  |  |  |  |
| 73 | Does the system allow for the authorized user to create their own plan template? |  |  |  |  |
| 74 | Does the system assign, record, and track PHN program assignment(s) by case and/or client? |  |  |  |  |
| 75 | Does the system support the ability to transfer case(s) and/or client(s) to another PHN program? |  |  |  |  |
| FUNCTIONAL REQUIREMENTS - Client Services Data Maintenance |  |  |  |  |  |
| 76 | Does the system have the ability to capture and maintain client services information including, but not limited to, medical and other histories, progress notes, contacts, follow-up actions, interventions, outcomes, medical reports obtained, written feedback documents from previous client referrals made, and evaluations? |  |  |  |  |
| 77 | Does the system have the ability to capture and maintain client services data in a Electronic Medical Record (EMR), which includes all information required for client monitoring, i.e., charting, progress notes, and for administrative requirements based on that data, i.e., services provided, contacts, and follow up actions; and in printable format? |  |  |  |  |
| 78 | Does the system have the ability to use comprehensive terminology and coding for diagnoses and procedures that meet Meaningful Use requirements, i.e., International Classification of Diseases (ICD-9), Systematized Nomenclature of Medicine (SNOMED)? |  |  |  |  |
| 79 | Does the system allow for cross-population charting for client services in a family, or family chart, so user does not have to chart the same service information multiple times for each family member, but can edit for any differences needed? |  |  |  |  |
| 80 | Does the system allow for cross-population charting for client services in a family, or family chart, so user does not have to chart the same service information multiple times for each family member, but can edit for any differences needed? |  |  |  |  |
| FUNCTIONAL REQUIREMENTS - Staff and Provider Data Maintenance |  |  |  |  |  |
| 81 | Does the system support staff and client appointment scheduling and reporting, i.e., daily, weekly, monthly? |  |  |  |  |
| 82 | Does the system support tickler lists for staff scheduled appointments, pending, follow-up, overdue, or potentially noteworthy activities or statuses to aid in caseload or workload management? |  |  |  |  |
| 83 | Does the system capture and report staff activity and productivity over a user-selected period of time, i.e., daily, monthly? |  |  |  |  |
| 84 | Does the system capture information and status about Public Health providers (managers, supervisors, nursing staff, and clerical staff), and non-County contract providers and staff? |  |  |  |  |
| 85 | Does the system capture staff activity data required for reporting of time studies and FFP? |  |  |  |  |
| 86 | Does the system track user productivity? |  |  |  |  |
| 87 | Does the system record and track client visit duration by provider? |  |  |  |  |
| 88 | Does the system record and track provider travel time and mileage? |  |  |  |  |
| 89 | Does the system record, track, and account for indirect services, such as community presentations, staff in-services, supervision of students, vacation time, sick leave time, CEU time, emergency preparedness and other activities and time? |  |  |  |  |
| 90 | Does the system record and track staff timekeeping of group activities that are not attributable to any specific client, such as education classes given to groups of clients? |  |  |  |  |
| 91 | Does the system support the ability to assign, reassign, and transfer client cases between staff? |  |  |  |  |
| 92 | Does the system provide on-line tutorial and/or instruction on use of system for new staff? |  |  |  |  |
| FUNCTIONAL REQUIREMENTS - Utilization Review and Quality Improvement |  |  |  |  |  |
| 93 | Does the system support supervisory review, chart review, and TCM billing requirements review? |  |  |  |  |
| 94 | Does the system support data based on linkage between diagnosis/problem, intervention, and reported outcome? |  |  |  |  |
| 95 | Does the system support quality improvement initiatives such as performance outcome analysis, client surveys, and special studies? |  |  |  |  |
| 96 | Does the system address case management/care coordination services, and link to interventions to outcomes? |  |  |  |  |
| FUNCTIONAL REQUIREMENTS - Work Flow and Field Use Mobility |  |  |  |  |  |
| 97 | Does the overall work flow of the system design and architecture include from point of contact with new client through discharge? |  |  |  |  |
| 98 | Are the assumptions made concerning sequence and flow of work and data minimal? |  |  |  |  |
| 99 | Does your system allow for flexibility in the work flow model, and how would those changes be implemented? |  |  |  |  |
| 100 | Does the system work flow model allow for field use and mobility in the field, including hardware and software? |  |  |  |  |
| 101 | Does the system manage and handle updates, edits, and additions to existing and new clients and data captured in the field? |  |  |  |  |
| REPORTING |  |  |  |  |  |
| 102 | Does the system possess current, standard, usable production reports? |  |  |  |  |
| 103 | Does the system allow the ability to create and generate ad hoc reports, that are supported with training, and appear easy to use? |  |  |  |  |
| 104 | Does the system allow the ability to create and generate chart labels? |  |  |  |  |
| 105 | Does the system generate usable reports at user-defined frequencies? |  |  |  |  |
| 106 | Does the system support ad hoc queries that can be generated by the end-user, and appear easy to use? |  |  |  |  |
| 107 | Does the system's ad hoc report production have any limitations? |  |  |  |  |
| 108 | Does the system's report generator limit access to any field from the database? |  |  |  |  |
| 109 | Does the system have the ability to preview a report before printing? |  |  |  |  |
| 110 | Does the system have the flexibility to select and sort data elements from any module in the system using user-defined criteria? |  |  |  |  |
| 111 | Does the system have the ability to generate labels and/or letters based on user-defined criteria? |  |  |  |  |
| 112 | Does the system allow for ease of creating file extracts into formats for input to other applications? |  |  |  |  |
| 113 | Will the system generate all described reports or their equivalents as approved by PHN? |  |  |  |  |
| INTERFACES |  |  |  |  |  |
| 114 | Does the system allow for the required data elements to be transferred via HL7 interface to the Avatar system? |  |  |  |  |
| 115 | Does the system provide a bi-directional HL7 interface? |  |  |  |  |
| 116 | Does the system have the capacity to interface, or integrate, with other systems? |  |  |  |  |
| DATA REQUIREMENTS |  |  |  |  |  |
| 117 | Does the system support the general principles defined (A-Q) for identification of data? |  |  |  |  |
| 118 | Does the system support options other than keyed data entry? |  |  |  |  |
| 119 | Does the system maintain history of key data, such as name, address, phone numbers, services, etc.? |  |  |  |  |
| 120 | Does the system allow for new tables or data elements to be added? |  |  |  |  |
| 121 | Does the system have an audit trail that contains all transactions, date, time, user, and post-update data snapshots? |  |  |  |  |
| 122 | Does the system support the sharing of information between redundant resources other than replication? |  |  |  |  |
| 123 | Does the system support the capability to import and export data? |  |  |  |  |
| SECURITY AND CONFIDENTIALITY |  |  |  |  |  |
| 124 | Does the system provide a strong model for security and confidentiality, with an appropriate amount of granularity in controlling functions and data access? |  |  |  |  |
| 125 | Does the system meet all of the identified security and confidentiality requirements identified for DPH? |  |  |  |  |
| 126 | Does the system provide multiple levels of access, which allow access only to those portions of the record that are relevant to the particular transaction that the person is authorized to perform within an assigned role and security level? |  |  |  |  |
| 127 | Does the system provide a method for users to change their individual password, and at some interval as specified by Fresno County? |  |  |  |  |
| 128 | Does the system provide client disclosure authorizations in conjunction with role-based security to ensure confidentiality of client data? |  |  |  |  |
| 129 | Does the system provide the ability to control portions of a record to be restricted, based on security level? |  |  |  |  |
| 130 | Does the system comply with the federal Health Insurance Portability and Accountability Act (HIPAA) standards for security and electronic signatures? |  |  |  |  |
| IMPLEMENTATION REQUIREMENTS |  |  |  |  |  |
| 131 | Does the vendor propose to support workflows, policies, procedures, success and readiness, schedule and tasks for system implementation, and in a timely manner? |  |  |  |  |
| 132 | Does the vendor’s proposal support all identified implementation tasks, areas of responsibilities, any on-site support requirements? |  |  |  |  |
| MAINTENANCE AND SUPPORT |  |  |  |  |  |
| 133 | Does the vendor’s proposal fully describe their ability to meet the maintenance and support requirements listed? |  |  |  |  |
| 134 | Does the system allow for scheduled routine releases and upgrades in a timely manner? |  |  |  |  |
| 135 | Does the vendor support processes for adding new functionality to the system? |  |  |  |  |
| 136 | Does the vendor support user groups for the software? |  |  |  |  |
| 137 | Does the vendor maintain a “help desk” support program with appropriate hours of availability? |  |  |  |  |

Attachment A List of Forms and Reports

- ATTACHMENT B SAMPLE FORMS