NOTICE

REQUEST FOR Quotation Number

Landfill Gas Collection and Control System Expansion Flare and Blower Skid Package

NOW AVAILABLE

The County of Fresno has issued Request for Quotation Number , which solicits proposals for Landfill Gas Collection and Control System Expansion Flare and Blower Skid Package.  This bid closes on February 28, 2012 at 2:00 P.M.

A copy of the RFQ document is available at Purchasing or may be downloaded from the Fresno County Web site http://www2.co.fresno.ca.us/0440/Bidshome2.asp.

Follow all instructions when downloading to ensure that your company is added to the official list of potential bidders.  Only vendors on that list will be advised of future notices pertaining to the RFQ, including addendums.

Please contact Brian D. Tamblin, Buyer III at (559) 600-7110 or email CountyPurchasing@co.fresno.ca.us with any questions.

kav:BDT:ssj

/tmp/in/input.doc

OVERVIEW

The County will be initiating a project to expand the American Avenue Disposal Site (AADS) landfill gas collection and control system to Phase III.  Waste was first placed in Phase III Module 1 on April 1, 2008; therefore control measures for the Phase III Module 1 area must be operational by April 1, 2013 to meet the regulatory requirements.  The project will involve installation of high density polyethylene (HDPE) conveyance pipe, landfill gas extraction wells, a landfill gas flare and associated appurtenances.  Construction for this project is scheduled to occur from Late June 2012 to April 1, 2013.  The County of Fresno, Department of Public Works and Planning (County) intends to purchase one (1) Gas Flare and Blower Skid Package for AADS located at 18950 West American Avenue, Kerman, CA, approximately five miles southwest of the City of Kerman, California in the County of Fresno

KEY DATES

| RFQ Issue Date: | February 1, 2012 |
| --- | --- |
| Deadline for Written Requests for Interpretations or Corrections of RFQ: | February 16, 2012 at 9:00 A.M. |
|  | Fax No. (559) 600-7126 E-Mail: CountyPurchasing@co.fresno.ca.us |
| RFP Closing Date: | February 28, 2012 at 2:00 P.M. |
|  | County of Fresno Purchasing |
|  | 4525 E. Hamilton Avenue, 2nd Floor |
|  | Fresno, CA 93702 |