NOTICE

REQUEST FOR Quotation Number

Carpet/Flooring Installation - Gillis Branch Library

NOW AVAILABLE

The County of Fresno has issued Request for Quotation Number , which solicits quotes for Carpet/Flooring Installation - Gillis Branch Library.  This bid closes on July 29, 2010 at 2:00 P.M.

A pre-bid Site Inspection/Vendor Conference will be held on July 12, 2010 at 10:00 A.M. at:

Gillis Branch Library 
629 W. Dakota Avenue 
Fresno, California  93705

A copy of the RFQ document is available at Purchasing or may be downloaded from the Fresno County Web site http://www2.co.fresno.ca.us/0440/Bidshome2.asp.

Follow all instructions when downloading to ensure that your company is added to the official list of potential bidders.  Only vendors on that list will be advised of future notices pertaining to the RFQ, including addendums.

Please contact Jeannine Geare, Buyer I, of the Purchasing Staff at (559) 456-7110 or email CountyPurchasing@co.fresno.ca.us with any questions.

JLG:ssj

/tmp/in/input.doc

OVERVIEW

The Fresno County Public Library will be replacing worn carpet and sheet vinyl at the Gillis Branch Library, 629 West Dakota Avenue, Fresno, CA 93705.

The Scope of Work shall include the services and materials etc. as specified in Attachment “A”, Floor Covering Job Specification Sheet provided within this RFQ.

The Library will be closed for approximately one month beginning August 17, 2010 in order to complete renovations and updates.  Regarding the carpet, sheet vinyl and related installations, the total time of completion shall not exceed five (5) days (August 30, 2010 to September 3, 2010).

While County staff has attempted to provide an accurate time table for the completion of work, please be advised that these projected installation dates are subject to change due to unforeseen circumstances.