| COUNTY OF FRESNO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Request for proposal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | NUMBER: 962-4952 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| June 24, 2011 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ORG/Requisition: 8935/ 1321101137 |  |  |  |  |  |  | PURCHASING USE |  |  |  | /tmp/in/input.doc |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | JEB |  |  |  |  |  |  |  |  |  |  |  |
| IMPORTANT: SUBMIT PROPOSAL IN SEALED PACKAGE WITH PROPOSAL NUMBER, CLOSING DATE AND BUYER’S NAME MARKED CLEARLY ON THE OUTSIDE TO: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| COUNTY OF FRESNO, Purchasing 4525 EAST HAMILTON AVENUE, 2nd Floor FRESNO, CA 93702-4599 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Closing date of bid will be at 2:00 p.m., on August 2, 2011. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PROPOSALS WILL BE CONSIDERED LATE WHEN THE OFFICIAL PURCHASING TIME CLOCK READS 2:00 P.M. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Proposals will be opened and publicly read at that time. All proposal information will be available for review after contract award. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Clarification of specifications is to be directed to: Ken Vozza, phone (559) 600-7110, e-mail CountyPurchasing@co.fresno.ca.us, fax (559) 456-7831. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| GENERAL CONDITIONS: See “County Of Fresno Purchasing Standard Instructions And Conditions For Request For Proposals (RFP’S) and Requests for Quotations (RFQ’S)” attached. Check County of Fresno Purchasing’s Open Solicitations website at http://www2.co.fresno.ca.us/0440/Bidshome2.asp for RFQ/RFP documents and changes. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| BIDDER TO COMPLETE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UNDERSIGNED AGREES TO FURNISH THE COMMODITY OR SERVICE STIPULATED IN THE ATTACHED PROPOSAL SCHEDULE AT THE PRICES AND TERMS STATED, SUBJECT TO THE “COUNTY OF FRESNO PURCHASING STANDARD INSTRUCTIONS AND CONDITIONS FOR REQUEST FOR PROPOSALS (RFP’S) AND REQUESTS FOR QUOTATIONS (RFQ’S)”ATTACHED. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Except as noted on individual items, the following will apply to all items in the Proposal Schedule. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Complete delivery will be made within |  |  |  |  |  |  |  | calendar days after receipt of Order. |  |  |  |  |  |  |  |  |  |  |
| - A cash discount of |  |  |  |  | % |  |  |  |  | days will apply. |  |  |  |  |  |  |  |  |
| Company |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Address |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| City |  |  |  |  |  |  |  |  |  |  |  |  | State |  | Zip Code |  |  |  |
| ( ) |  |  |  | ( ) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Telephone Number |  |  |  | Facsimile Number |  |  |  |  |  |  |  |  | E-mail Address |  |  |  |  |  |
| Signed By |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Print Name |  |  |  |  |  |  |  |  | Title |  |  |  |  |  |  |  |  |  |

COUNTY OF FRESNO PURCHASING

STANDARD INSTRUCTIONS AND CONDITIONS FOR
REQUESTS FOR PROPOSALS (RFP'S) AND REQUESTS FOR QUOTATIONS (RFQ'S)

Note: the reference to “bids” in the following paragraphs applies to RFP's and RFQ's

## GENERAL CONDITIONS

By submitting a bid the bidder agrees to the following conditions.  These conditions will apply to all subsequent purchases based on this bid.

- BID PREPARATION:

  - All prices and notations must be typed or written in ink.  No erasures permitted.  Errors may be crossed out, initialed and corrections printed in ink by person signing bid.

  - Brand Names: Brand names and numbers when given are for reference. Equal items will be considered, provided the offer clearly describes the article and how it differs from that specified.  In the absence of such information it shall be understood the offering is exactly as specified.

  - State brand or make of each item.  If bidding on other than specified, state make, model and brand being bid and attach supporting literature/specifications to the bid.

  - Bid on each item separately.  Prices should be stated in units specified herein.  All applicable charges must be quoted; charges on invoice not quoted herein will be disallowed.

  - Time of delivery is a part of the consideration and must be stated in definite terms and must be adhered to.  F.O.B. Point shall be destination or freight charges must be stated.

  - All bids must be dated and signed with the firm’s name and by an authorized officer or employee.

  - Unless otherwise noted, prices shall be firm for one hundred eighty (180) days after closing date of bid.

- SUBMITTING BIDS:

  - Each bid must be submitted on forms provided in a sealed envelope/package with bid number and closing date and time on the outside of the envelope/package.

  - Interpretation: Should any discrepancies or omissions be found in the bid specifications or doubt as to their meaning, the bidder shall notify the Buyer in writing at once.  The County shall not be held responsible for verbal interpretations.  Questions regarding the bid must be received by Purchasing at least five (5) working days before bid opening.  All addenda issued shall be in writing, duly issued by Purchasing and incorporated into the contract.

  - ISSUING AGENT/AUTHORIZED CONTACT: This RFP/RFQ has been issued by County of Fresno, Purchasing. Purchasing shall be the vendor’s sole point of contact with regard to the RFP/RFQ, its content, and all issues concerning it.

All communication regarding this RFP/RFQ shall be directed to an authorized representative of County Purchasing. The specific buyer managing this RFP/RFQ is identified on the cover page, along with his or her telephone number, and he or she should be the primary point of contact for discussions or information pertaining to the RFP/RFQ. Contact with any other County representative, including elected officials, for the purpose of discussing this RFP/RFQ, its content, or any other issue concerning it, is prohibited unless authorized by Purchasing. Violation of this clause, by the vendor having unauthorized contact (verbally or in writing) with such other County representatives, may constitute grounds for rejection by Purchasing of the vendor’s quotation.

The above stated restriction on vendor contact with County representatives shall apply until the County has awarded a purchase order or contract to a vendor or vendors, except as follows. First, in the event that a vendor initiates a formal protest against the RFP/RFQ, such vendor may contact the appropriate individual, or individuals who are managing that protest as outlined in the County’s established protest procedures. All such contact must be in accordance with the sequence set forth under the protest procedures. Second, in the event a public hearing is scheduled before the Board of Supervisors to hear testimony prior to its approval of a purchase order or contract, any vendor may address the Board.

  - Bids received after the closing time will NOT be considered.

  - Bidders are to bid what is specified or requested first. If unable to or unwilling to, bidder may bid alternative or option, indicating all advantages, disadvantages and their associated cost.

  - Public Contract Code Section 7028.15

Where the State of California requires a Contractor’s license, it is a misdemeanor for any person to submit a bid unless specifically exempted.

- FAILURE TO BID:

  - If not bidding, return bid sheet and state reason for no bid or your name may be removed from mailing list.

- TAXES, CHARGES AND EXTRAS:

  - County of Fresno is subject to California sales and/or use tax (8.975%). Please indicate as a separate line item if applicable.

  - DO NOT include Federal Excise Tax.  County is exempt under Registration No. 94-73-03401-K.

  - County is exempt from Federal Transportation Tax.  Exemption certificate is not required where shipping papers show consignee as County of Fresno.

  - Charges for transportation, containers, packing, etc. will not be paid unless specified in bid.

- W-9 – REQUEST FOR TAXPAYER IDENTIFICATION NUMBER AND CERTIFICATION:

Upon award of bid, the vendor shall submit to County Purchasing, a completed W-9 - Request for Taxpayer Identification Number and Certification if not already a current vendor with The County of Fresno. This form is available from the IRS to complete on line at http://www.irs.gov/pub/irs-pdf/fw9.pdf.

- AWARDS:

  - Subject to the local preference provisions referenced in Paragraph 7 below and more thoroughly set forth in the General Requirements section of this RFP/RFQ, award(s) will be made to the most responsive responsible bidder.  The evaluation will include such things as life-cycle cost, availability, delivery costs and whose product and/or service is deemed to be in the best interest of the County. The County shall be the sole judge in making such determination.

  - Unless bidder gives notice of all-or-none award in bid, County may accept any item, group of items or on the basis of total bid.

  - The County reserves the right to reject any and all bids and to waive informalities or irregularities in bids.

  - Award Notices are tentative: Acceptance of an offer made in response to this RFP/RFQ shall occur only upon execution of an agreement by both parties or issuance of a valid written Purchase Order by Fresno County Purchasing.

  - After award, all bids shall be open to public inspection. The County assumes no responsibility for the confidentiality of information offered in a bid.

- LOCAL VENDORS:

  - Local Vendor Preference (applicable to RFQ Process only)

The following provisions are applicable only to the County’s acquisition of materials, equipment or supplies through the RFQ process when the funding source does not require an exemption to the Local Vendor Preference.

THE PROVISIONS OF THIS PARAGRAPH ARE APPLICABLE, NOTWITHSTANDING ANY OTHER PROVISIONS OF THIS RFQ TO THE CONTRARY

If the apparent low bidder is not a local vendor, any local vendor who submitted a bid which was within five percent (5%) of the lowest responsive  bid as determined by the purchasing agent shall have the option of submitting a new bid within forty-eight (48) hours (not including weekends and holidays) of County’s delivery of notification. Such new bids must be in an amount less than or equal to the lowest responsive bid as determined by the purchasing agent.  If the purchasing agent receives any new bids from local vendors who have the option of submitting new bids within said forty-eight (48) hour period, it shall award the contract to the local vendor submitting the lowest responsible bid. If no new bids are received, the contract shall be awarded to the original low bidder as announced by the purchasing agent.

  - Local Vendor Defined

“Local Vendor” shall mean any business which:

- Has its headquarters, distribution point or locally-owned franchise located in or having a street address within the County for at least six (6) months immediately prior to the issuance of the request for competitive bids by the purchasing agent; and

- Holds any required business license by a jurisdiction located in Fresno County; and

- Employs at least one (1) full-time or two (2) part-time employees whose primary residence is located within Fresno County, or if the business has no employees, shall be at least fifty percent (50%) owned by one or more persons whose primary residence(s) is located within Fresno County.

- TIE BIDS:

All other factors being equal, the contract shall be awarded to the Fresno County vendor or, if neither or both are Fresno County vendors, it may be awarded by the flip of a coin in the presence of witnesses or the entire bid may be rejected and re-bid. If the General Requirements of this RFP/RFQ state that they are applicable, the provisions of the Fresno County Local Vendor Preference shall take priority over this paragraph.

- PATENT INDEMNITY:

The vendor shall hold the County, its officers, agents and employees, harmless from liability of any nature or kind, including costs and expenses, for infringement or use of any copyrighted or uncopyrighted composition, secret process, patented or unpatented invention, article or appliance furnished or used in connection with this bid.

- SAMPLES:

Samples, when required, must be furnished and delivered free and, if not destroyed by tests, will upon written request (within thirty (30) days of bid closing date) be returned at the bidder's expense. In the absence of such notification, County shall have the right to dispose of the samples in whatever manner it deems appropriate.

- RIGHTS AND REMEDIES OF COUNTY FOR DEFAULT:

  - In case of default by vendor, the County may procure the articles or service from another source and may recover the cost difference and related expenses occasioned thereby from any unpaid balance due the vendor or by proceeding against performance bond of the vendor, if any, or by suit against the vendor. The prices paid by the County shall be considered the prevailing market price at the time such purchase is made.

  - Articles or services, which upon delivery inspection do not meet specifications, will be rejected and the vendor will be considered in default. Vendor shall reimburse County for expenses related to delivery of non-specified goods or services.

  - Regardless of F.O.B. point, vendor agrees to bear all risks of loss, injury or destruction to goods and materials ordered herein which occur prior to delivery and such loss, injury or destruction shall not release vendor from any obligation hereunder.

- DISCOUNTS:

Terms of less than fifteen (15) days for cash payment will be considered as net in evaluating this bid. A discount for payment within fifteen (15) days or more will be considered in determining the award of bid. Discount period will commence either the later of delivery or receipt of invoice by the County. Standard terms are Net forty-five (45) days.

- SPECIAL CONDITIONS IN BID SCHEDULE SUPERSEDE GENERAL CONDITIONS:

The “General Conditions” provisions of this RFP/RFQ shall be superseded if in conflict with any other section of this bid, to the extent of any such conflict.

- SPECIAL REQUIREMENT:

With the invoice or within twenty-five (25) days of delivery, the seller must provide to the County a Material Safety Data Sheet for each product, which contains any substance on “The List of 800 Hazardous Substances”, published by the State Director of Industrial Relations. (See Hazardous Substances Information and Training Act. California State Labor Code Sections 6360 through 6399.7.)

- RECYCLED PRODUCTS/MATERIALS:

Vendors are encouraged to provide and quote (with documentation) recycled or recyclable products/materials which meet stated specifications.

- YEAR COMPLIANCE WARRANTY:

Vendor warrants that any product furnished pursuant to this Agreement/order shall support a four-digit year format and be able to accurately process date and time data from, into and between the twentieth and twenty-first centuries, as well as leap year calculations. "Product" shall include, without limitation, any piece or component of equipment, hardware, firmware, middleware, custom or commercial software, or internal components or subroutines therein. This warranty shall survive termination or expiration of this Agreement.

In the event of any decrease in product functionality or accuracy related to time and/or date data related codes and/or internal subroutines that impede the product from operating correctly using dates beyond December 31, 1999, vendor shall restore or repair the product to the same level of functionality as warranted herein, so as to minimize interruption to County's ongoing business process, time being of the essence. In the event that such warranty compliance requires the acquisition of additional programs, the expense for any such associated or additional acquisitions, which may be required, including, without limitation, data conversion tools, shall be borne exclusively by vendor. Nothing in this warranty shall be construed to limit any rights or remedies the County may otherwise have under this Agreement with respect to defects other than year performance.

- PARTICIPATION:

Bidder may agree to extend the terms of the resulting contract to other political subdivision, municipalities and tax-supported agencies.

Such participating Governmental bodies shall make purchases in their own name, make payment directly to bidder, and be liable directly to the bidder, holding the County of Fresno harmless.

- CONFIDENTIALITY:

All services performed by vendor shall be in strict conformance with all applicable Federal, State of California and/or local laws and regulations relating to confidentiality, including but not limited to, California Civil Code, California Welfare and Institutions Code, Health and Safety Code, California Code of Regulations, Code of Federal Regulations.

Vendor shall submit to County’s monitoring of said compliance.

Vendor may be a business associate of County, as that term is defined in the “Privacy Rule” enacted by the Health Insurance Portability and Accountability Act of 1996 (HIPAA). As a HIPAA Business Associate, vendor may use or disclose protected health information (“PHI”) to perform functions, activities or services for or on behalf of County as specified by the County, provided that such use or disclosure shall not violate HIPAA and its implementing regulations. The uses and disclosures if PHI may not be more expansive than those applicable to County, as the “Covered Entity” under HIPAA’s Privacy Rule, except as authorized for management, administrative or legal responsibilities of the Business Associate.

Vendor shall not use or further disclose PHI other than as permitted or required by the County, or as required by law without written notice to the County.

Vendor shall ensure that any agent, including any subcontractor, to which vendor provides PHI received from, or created or received by the vendor on behalf of County, shall comply with the same restrictions and conditions with respect to such information.

- APPEALS:

Appeals must be submitted in writing within seven (7) working days after notification of proposed recommendations for award. A “Notice of Award” is not an indication of County’s acceptance of an offer made in response to this RFP/RFQ. Appeals should be submitted to County of Fresno Purchasing, 4525 E. Hamilton Avenue, Fresno, California 93702-4599. Appeals should address only areas regarding RFP contradictions, procurement errors, quotation rating discrepancies, legality of procurement context, conflict of interest, and inappropriate or unfair competitive procurement grievance regarding the RFP/RFQ process.

Purchasing will provide a written response to the complainant within seven (7) working days unless the complainant is notified more time is required.

If the protesting bidder is not satisfied with the decision of Purchasing, he/she shall have the right to appeal to the Purchasing Agent/CAO within seven (7) business days after Purchasing’s notification; except if, notified to appeal directly to the Board of Supervisors at the scheduled date and time.

If the protesting bidder is not satisfied with Purchasing Agent/CAO’s decision, the final appeal is with the Board of Supervisors.

- OBLIGATIONS OF CONTRACTOR:

  - CONTRACTOR shall perform as required by the ensuing contract. CONTRACTOR also warrants on behalf of itself and all subcontractors engaged for the performance of the ensuing contract that only persons authorized to work in the United States pursuant to the Immigration Reform and Control Act of 1986 and other applicable laws shall be employed in the performance of the work hereunder.

  - CONTRACTOR shall obey all Federal, State, local and special district laws, ordinances and regulations.

- AUDITS & RETENTION:

The Contractor shall maintain in good and legible condition all books, documents, papers, data files and other records related to its performance under this contract. Such records shall be complete and available to Fresno County, the State of California, the federal government or their duly authorized representatives for the purpose of audit, examination, or copying during the term of the contract and for a period of at least three (3) years following the County's final payment under the contract or until conclusion of any pending matter (e.g., litigation or audit), whichever is later. Such records must be retained in the manner described above until all pending matters are closed.

- DISCLOSURE – CRIMINAL HISTORY & CIVIL ACTIONS:

Applies to Request for Proposal (RFP); does not apply to Request for Quotation (RFQ) unless specifically stated elsewhere in the RFQ document.

In their proposal, the bidder is required to disclose if any of the following conditions apply to them, their owners, officers, corporate managers and partners (hereinafter collectively referred to as “Bidder”):

- Within the three-year period preceding the proposal, they have been convicted of, or had a civil judgment rendered against them for:

  - fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a public (federal, state, or local) transaction or contract under a public transaction;

  - violation of a federal or state antitrust statute;

  - embezzlement, theft, forgery, bribery, falsification, or destruction of records; or

  - false statements or receipt of stolen property

Within a three-year period preceding their proposal, they have had a public transaction (federal, state, or local) terminated for cause or default.

- DATA SECURITY:

Individuals and/or agencies that enter into a contractual relationship with the COUNTY for the purpose of providing services must employ adequate controls and data security measures, both internally and externally to ensure and protect the confidential information and/or data provided to contractor by the COUNTY, preventing the potential loss, misappropriation or inadvertent access, viewing, use or disclosure of COUNTY data including sensitive or personal client information; abuse of COUNTY resources; and/or disruption to COUNTY operations.

Individuals and/or agencies may not connect to or use COUNTY networks/systems via personally owned mobile, wireless or handheld devices unless authorized by COUNTY for telecommuting purposes and provide a secure connection; up to date virus protection and mobile devices must have the remote wipe feature enabled.  Computers or computer peripherals including mobile storage devices may not be used (COUNTY or Contractor device) or brought in for use into the COUNTY’s system(s) without prior authorization from COUNTY’s Chief Information Officer and/or designee(s).

No storage of COUNTY’s private, confidential or sensitive data on any hard-disk drive, portable storage device or remote storage installation unless encrypted according to advance encryption standards (AES of 128 bit or higher).

The COUNTY will immediately be notified of any violations, breaches or potential breaches of security related to COUNTY’s confidential information, data and/or data processing equipment which stores or processes COUNTY data, internally or externally.

COUNTY shall provide oversight to Contractor’s response to all incidents arising from a possible breach of security related to COUNTY’s confidential client information.  Contractor will be responsible to issue any notification to affected individuals as required by law or as deemed necessary by COUNTY in its sole discretion.  Contractor will be responsible for all costs incurred as a result of providing the required notification.

- PURCHASING LOCATION & HOURS:

Fresno County Purchasing is located at 4525 E. Hamilton Avenue (second floor), Fresno, CA 93702.  Non-holiday hours of operation are Monday through Friday, 8:00 A.M. to 12:00 Noon and 1:00 P.M. to 5:00 P.M. PST; Purchasing is closed daily from 12:00 Noon to 1:00 P.M.  The following holiday office closure schedule is observed:

| January 1* |  | New Year's Day |
| --- | --- | --- |
| Third Monday in January |  | Martin Luther King, Jr.’s Birthday |
| Third Monday in February |  | Washington - Lincoln Day |
| March 31* |  | Cesar Chavez’ Birthday |
| Last Monday in May |  | Memorial Day |
| July 4* |  | Independence Day |
| First Monday in September |  | Labor Day |
| November 11* |  | Veteran's Day |
| Fourth Thursday in November |  | Thanksgiving Day |
| Friday following Thanksgiving |  |  |
| December 25* |  | Christmas |
| * When this date falls on a Saturday, the holiday is observed the preceding Friday. If the date falls on a Sunday, the holiday is observed the following Monday. |  |  |

- TABLE OF CONTENTS

PAGE

OVERVIEW	3

KEY DATES	4

PROPOSAL IDENTIFICATION SHEET	5

TRADE SECRET ACKNOWLEDGEMENT	6

DISCLOSURE – CRIMINAL HISTORY & CIVIL ACTIONS	8

SELF-DEALING TRANSACTION DISCLOSURE (financial)	11

REFERENCE LIST	14

GENERAL REQUIREMENTS	15

SPECIFIC TERMS AND CONDITIONS	22

pROJECT DESCRIPTION	24

Scope of Work	25

Exhibit A - Consultant to develop rfp	32

Vendor Response Section	34

COST PROPOSAL	36

PROPOSAL CONTENT REQUIREMENTS	38

AWARD CRITERIA	41

exhibit b Fresno County Standard Contract Format	42

OVERVIEW

COUNTY OF FRESNO REQUEST FOR PROPOSAL FOR ENERGY MANAGEMENT SERVICES AND SOLUTIONS FOR IMPROVEMENT OF ENERGY EFFICIENCY AND INFRASTRUCTURE UPGRADES AT THE UNIVERSITY MEDICAL CENTER CAMPUS

The County of Fresno (County), under this Request for Proposal No. 962-4952 (RFP) invites interested firms to submit a Proposal to provide services as described herein.  The County is looking for a qualified Energy Services Consultant (CONSULTANT) to consult on a performance-based Utility Infrastructure Project within the University Medical Center Campus (Campus) in the City of Fresno, California.  The purpose of the Project is to save energy, reduce greenhouse gas emissions, reduce the County's utility and operating costs, maintenance costs and capital equipment expenditures, and reduce dependence on grid-based power procurement. The CONSULTANT will conduct a Comprehensive Energy Audit (CEA) to develop a measurement baseline, develop a Request for Proposals to obtain bids on the design and build of the project and act as a neutral third party to monitor and report on the success of the energy management project as detailed in the Scope of Work below.

This energy management project is to be implemented as an energy conservation / alternative energy project pursuant to California Government Code 4217.10 - 4217.18.  A contract with a qualified CONSULTANT will be awarded based on the requirements set forth in the successful respondent’s proposal.  The County of Fresno is utilizing a qualifications based selection process to select a firm to provide the services described within this RFP.  Firms are invited to attend a scheduled vendor conference and site inspection as indicated later in this RFP.  The firm(s) determined to have offered the most advantageous proposal will be invited to make a formal presentation.  The successful respondent(s) will enter into negotiations with the County for a contract services agreement for the scope of work.  It is possible that funding for all or a portion of this consulting contract may utilize federal funds from the American Recovery and Reinvestment Act.  The CONSULTANT must guarantee compliance with the parameters of this or any other funding source.

All expenses associated with the preparation and submission of a response to this RFP or participation in any presentations, interviews or any other element of the RFP process shall be the sole financial responsibility of the respondent.

- KEY DATES

| RFP Issue Date: | June 24, 2011 |
| --- | --- |
| Vendor Conference: | July 15, 2011 at 9:00 A.M. |
|  | County of Fresno – Purchasing |
|  | 4525 E. Hamilton, 2nd Floor |
|  | Fresno, CA 93072 |
| Final Date and Time to submit Questions, Requests for Interpretations or Corrections. Requests to be in writing. | July 25, 2011 at 8:00 A.M. |
|  | Fax No. (559) 456-7831 E-Mail: CountyPurchasing@co.fresno.ca.us |
| RFP Closing Date: | August 2, 2011 at 2:00 P.M. |
|  | County of Fresno Purchasing |
|  | 4525 E. Hamilton Avenue, 2nd Floor |
|  | Fresno, CA 93702 |

- PROPOSAL IDENTIFICATION SHEET

- RESPONDENT TO COMPLETE AND RETURN WITH PROPOSAL

| Our proposal is attached and identified as: |  |
| --- | --- |

The undersigned agrees to furnish the service stipulated at the prices and terms stated in the cost proposal.

| Work services will commence within contract. |  |  |  | calendar days after signing of the final |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Company: |  |  |  |  |  |  |  |
| Address: |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Zip: |  |
| Signed by: |  |  |  |  |  |  |  |
| Print Name |  |  |  |  |  |  |  |
| Print Title |  |  |  |  |  |  |  |
| ( ) |  | ( ) |  |  |  |  |  |
| Telephone |  | Fax Number |  |  | E-mail Address |  |  |
| Date: |  |  |  |  |  |  |  |

- TRADE SECRET ACKNOWLEDGEMENT

All proposals received by the County shall be considered "Public Record" as defined by Section 6252 of the California Government Code.  This definition reads as follows:

"...Public records" includes any writing containing information relating to the conduct of the public's business prepared, owned, used or retained by any state or local agency regardless of physical form or characteristics "Public records" in the custody of, or maintained by, the Governor's office means any writing prepared on or after January 6, 1975."

Each proposal submitted is Public record and is therefore subject to inspection by the public per Section 6253 of the California Government Code.  This section states that "every citizen has a right to inspect any public record".

The County will not exclude any proposal or portion of a proposal from treatment as a public record except in the instance that it is submitted as a trade secret as defined by the California Government Code.  Information submitted as proprietary, confidential or under any other such terms that might suggest restricted public access will not be excluded from treatment as public record.

"Trade secrets" as defined by Section 6254.7 of the California Government Code are deemed not to be public record.  This section defines trade secrets as:

"...Trade secrets," as used in this section, may include, but are not limited to, any formula, plan, pattern, process, tool, mechanism, compound, procedure, production data or compilation of information that is not patented, which is known only to certain individuals within a commercial concern who are using it to fabricate, produce, or compound an article of trade or a service having commercial value and which gives its user an opportunity to obtain a business advantage over competitors who do not know or use it."

Information identified by bidder as "trade secret" will be reviewed by County of Fresno's legal counsel to determine conformance or non-conformance to this definition.  Examples of material not considered to be trade secrets are pricing, cover letter, promotional materials, etc. Such material should be submitted in a separate binder not marked "Trade Secret".

INFORMATION THAT IS PROPERLY IDENTIFIED AS TRADE SECRET AND CONFORMS TO THE ABOVE DEFINITION WILL NOT BECOME PUBLIC RECORD.  COUNTY WILL SAFEGUARD THIS INFORMATION IN AN APPROPRIATE MANNER.

Information identified by bidder as trade secret and determined not to be in conformance with the California Government Code definition shall be excluded from the proposal.  Such information will be returned to the bidder at bidder's expense upon written request.

Trade secrets must be submitted in a separate binder that is plainly marked "Trade Secrets."

The County shall not in any way be liable or responsible for the disclosure of any proposals or portions thereof, if they are not (1) submitted in a separate binder that is plainly marked "Trade Secret" on the outside; and (2) if disclosure is required under the provision of law or by order of Court.

Vendors are advised that the County does not wish to receive trade secrets and that vendors are not to supply trade secrets unless they are absolutely necessary.

- TRADE SECRET ACKNOWLEDGEMENT

I have read and understand the above "Trade Secret Acknowledgement."

I understand that the County of Fresno has no responsibility for protecting information submitted as a trade secret if it is not delivered in a separate binder plainly marked "Trade Secret."

Enter company name on appropriate line:

|  | has submitted information identified as Trade Secrets in a separate marked binder.** |
| --- | --- |
| (Company Name) |  |
|  | has not submitted information identified as Trade Secrets. |
| (Company Name) |  |

ACKNOWLEDGED BY:

|  | ( ) |  |
| --- | --- | --- |
| Signature | Telephone |  |
| Print Name and Title |  | Date |
| Address |  |  |
| City | State | Zip |

**Bidders brief statement that clearly sets out the reasons for confidentiality in conforming with the California Government Code definition.

DISCLOSURE – CRIMINAL HISTORY & CIVIL ACTIONS

In their proposal, the bidder is required to disclose if any of the following conditions apply to them, their owners, officers, corporate managers and partners (hereinafter collectively referred to as “Bidder”):

- Within the three-year period preceding the proposal, they have been convicted of, or had a civil judgment rendered against them for:

  - fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a public (federal, state, or local) transaction or contract under a public transaction;

  - violation of a federal or state antitrust statute;

  - embezzlement, theft, forgery, bribery, falsification, or destruction of records; or

  - false statements or receipt of stolen property

- Within a three-year period preceding their proposal, they have had a public transaction (federal, state, or local) terminated for cause or default.

Disclosure of the above information will not automatically eliminate a Bidder from consideration.  The information will be considered as part of the determination of whether to award the contract and any additional information or explanation that a Bidder elects to submit with the disclosed information will be considered.  If it is later determined that the Bidder failed to disclose required information, any contract awarded to such Bidder may be immediately voided and terminated for material failure to comply with the terms and conditions of the award.

Any Bidder who is awarded a contract must sign an appropriate Certification Regarding Debarment, Suspension, and Other Responsibility Matters.  Additionally, the Bidder awarded the contract must immediately advise the County in writing if, during the term of the agreement:  (1) Bidder becomes suspended, debarred, excluded or ineligible for participation in federal or state funded programs or from receiving federal funds as listed in the excluded parties list system (http://www.epls.gov); or (2) any of the above listed conditions become applicable to Bidder.  The Bidder will indemnify, defend and hold the County harmless for any loss or damage resulting from a conviction, debarment, exclusion, ineligibility or other matter listed in the signed Certification Regarding Debarment, Suspension, and Other Responsibility Matters.

CERTIFICATION REGARDING DEBARMENT, SUSPENSION, AND OTHER 
RESPONSIBILITY MATTERS--PRIMARY COVERED TRANSACTIONS

INSTRUCTIONS FOR CERTIFICATION

- By signing and submitting this proposal, the prospective primary participant is providing the certification set out below.

- The inability of a person to provide the certification required below will not necessarily result in denial of participation in this covered transaction.  The prospective participant shall submit an explanation of why it cannot provide the certification set out below.  The certification or explanation will be considered in connection with the department or agency's determination whether to enter into this transaction.  However, failure of the prospective primary participant to furnish a certification or an explanation shall disqualify such person from participation in this transaction.

- The certification in this clause is a material representation of fact upon which reliance was placed when the department or agency determined to enter into this transaction.  If it is later determined that the prospective primary participant knowingly rendered an erroneous certification, in addition to other remedies available to the Federal Government, the department or agency may terminate this transaction for cause or default.

- The prospective primary participant shall provide immediate written notice to the department or agency to which this proposal is submitted if at any time the prospective primary participant learns that its certification was erroneous when submitted or has become erroneous by reason of changed circumstances.

- The terms covered transaction, debarred, suspended, ineligible, participant, person, primary covered transaction, principal, proposal, and voluntarily excluded, as used in this clause, have the meanings set out in the Definitions and Coverage sections of the rules implementing Executive Order 12549.  You may contact the department or agency to which this proposal is being submitted for assistance in obtaining a copy of those regulations.

- Nothing contained in the foregoing shall be construed to require establishment of a system of records in order to render in good faith the certification required by this clause.  The knowledge and information of a participant is not required to exceed that which is normally possessed by a prudent person in the ordinary course of business dealings.

CERTIFICATION

(1) The prospective primary participant certifies to the best of its knowledge and belief, that it, its owners, officers, corporate managers and partners:

(a)	Are not presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded by any Federal department or agency;

(b) 	Have not within a three-year period preceding this proposal been convicted of or had a civil judgment rendered against them for commission of fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a public (Federal, State or local) transaction or contract under a public transaction; violation of Federal or State antitrust statutes or commission of embezzlement, theft, forgery, bribery, falsification or destruction of records, making false statements, or receiving stolen property;

(c)	Have not within a three-year period preceding this application/proposal had one or more public transactions (Federal, State or local) terminated for cause or default.

(2) Where the prospective primary participant is unable to certify to any of the statements in this certification, such prospective participant shall attach an explanation to this proposal.

| Signature: |  |  | Date: |  |
| --- | --- | --- | --- | --- |
|  | (Printed Name & Title) |  |  | (Name of Agency or Company) |

SELF-DEALING TRANSACTION DISCLOSURE (financial)

Non-corporate bidders may disregard this section.

Bidders shall complete a SELF-DEALING TRANSACTION DISCLOSURE FORM, provided herein, for each applicable corporate director of the bidding company.  The signed form(s) shall be submitted as a part of the company’s proposal or quotation.

Complete the form and indicate “NONE” under part 3 when your company is a corporation and no directors are involved with a Self-Dealing Transaction. The form must be signed by an individual authorized to legally bind the corporation when no directors have a Self-Dealing Transaction.

DISCLOSURE OF SELF-DEALING TRANSACTIONS: The following provision will be incorporated into ensuing agreements.  It shall apply only when the CONTRACTOR is operating as a corporation (a for-profit or non-profit corporation) or if during the term of the agreement, CONTRACTOR changes its status to operate as a corporation.

This provision is only applicable if the CONTRACTOR is operating as a corporation (a for-profit or non-profit corporation) or if during the term of this agreement, the CONTRACTOR changes its status to operate as a corporation.

Members of the CONTRACTOR’s Board of Directors shall disclose any self-dealing transactions that they are a party to while CONTRACTOR is providing goods or performing services under this agreement. A self-dealing transaction shall mean a transaction to which the CONTRACTOR is a party and in which one or more of its directors has a material financial interest. Members of the Board of Directors shall disclose any self-dealing transactions that they are a party to by completing and signing a Self-Dealing Transaction Disclosure Form (Exhibit #) and submitting it to the COUNTY prior to commencing with the self-dealing transaction or immediately thereafter.

SELF-DEALING TRANSACTION DISCLOSURE FORM instructions

In order to conduct business with the County of Fresno (hereinafter referred to as “County”), members of a contractor’s board of directors (hereinafter referred to as “County Contractor”), must disclose any self-dealing transactions that they are a party to while providing goods, performing services, or both for the County.  A self-dealing transaction is defined below:

“A self-dealing transaction means a transaction to which the corporation is a party and which one or more of its directors has a material financial interest”

The definition above will be utilized for purposes of completing the disclosure form.

- Enter board member’s name, job title (if applicable), and date this disclosure is being made.

- Enter the board member’s company/agency name and address.

- Describe in detail the nature of the self-dealing transaction that is being disclosed to the County. At a minimum, include a description of the following:

  - The name of the agency/company with which the corporation has the transaction; and

  - The nature of the material financial interest in the Corporation’s transaction that the board member has.

- Describe in detail why the self-dealing transaction is appropriate based on applicable provisions of the Corporations Codes.

- Form must be signed by the board member that is involved in the self-dealing transaction described in Sections (3) and (4).

Form provided on following page.

SELF-DEALING TRANSACTION DISCLOSURE FORM

| - Company Board Member Information: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name: |  |  |  | Date: |  |
| Job Title: |  |  |  |  |  |
| - Company/Agency Name and Address: |  |  |  |  |  |
| - Disclosure (Please describe the nature of the self-dealing transaction you are a party to) |  |  |  |  |  |
| - Explain why this self-dealing transaction is consistent with the requirements of Corporations Code 5233 (a) |  |  |  |  |  |
| - Authorized Signature |  |  |  |  |  |
| Signature: |  |  | Date: |  |  |

Vendor must complete and return with Request for Proposal

| Firm: |  |
| --- | --- |

REFERENCE LIST

Provide a list of at least five (5) customers for whom you have recently provided similar services.  Be sure to include all requested information.

| Reference Name: |  |  |  |  |  |  |  | Contact: |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Address: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| City: |  |  |  |  |  |  |  |  | State: |  |  |  |  | Zip: |  |  |  |
| Phone No.: |  | ( |  |  | ) |  | Date: |  |  |  |  |  |  |  |  |  |  |
| Service Provided: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reference Name: |  |  |  |  |  |  |  | Contact: |  |  |  |  |  |  |  |  |  |
| Address: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| City: |  |  |  |  |  |  |  |  |  | State: |  |  |  |  | Zip: |  |  |
| Phone No.: |  | ( |  |  | ) |  | Date: |  |  |  |  |  |  |  |  |  |  |
| Service Provided: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reference Name: |  |  |  |  |  |  |  | Contact: |  |  |  |  |  |  |  |  |  |
| Address: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| City: |  |  |  |  |  |  |  |  | State: |  |  |  |  | Zip: |  |  |  |
| Phone No.: |  | ( |  |  | ) |  | Date: |  |  |  |  |  |  |  |  |  |  |
| Service Provided: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reference Name: |  |  |  |  |  |  |  | Contact: |  |  |  |  |  |  |  |  |  |
| Address: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| City: |  |  |  |  |  |  |  |  |  | State: |  |  |  |  | Zip: |  |  |
| Phone No.: |  | ( |  |  | ) |  | Date: |  |  |  |  |  |  |  |  |  |  |
| Service Provided: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reference Name: |  |  |  |  |  |  |  | Contact: |  |  |  |  |  |  |  |  |  |
| Address: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| City: |  |  |  |  |  |  |  |  | State: |  |  |  |  | Zip: |  |  |  |
| Phone No.: |  | ( |  |  | ) |  | Date: |  |  |  |  |  |  |  |  |  |  |
| Service Provided: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Failure to provide a list of at least five (5) customers may be cause for rejection of this RFP.

- GENERAL REQUIREMENTS

DEFINITIONS: The terms Bidder, Proposer, Contractor and Vendor are all used interchangeably and refer to that person, partnership, corporation, organization, agency, etc. which is offering the proposal and is identified on the "Provider" line of the Proposal Identification Sheet.

LOCAL VENDOR PREFERENCE:  The Local Vendor Preference does not apply to this Request for Proposal.

RFP CLARIFICATION AND REVISIONS: Any revisions to the RFP will be issued and distributed as written addenda.

FIRM PROPOSAL: All proposals shall remain firm for at least one hundred eighty (180) days.

PROPOSAL PREPARATION: Proposals should be submitted in the formats shown under "PROPOSAL CONTENT REQUIREMENTS" section of this RFP.

County of Fresno will not be held liable or any cost incurred by bidders responding to RFP.

Bidders are to bid what is specified or requested first.  If unable to or unwilling to, bidder may bid alternative or option, indicating all advantages, disadvantages and their associated cost.

SUPPORTIVE MATERIAL: Additional material may be submitted with the proposal as appendices.  Any additional descriptive material that is used in support of any information in your proposal must be referenced by the appropriate paragraph(s) and page number(s).

Bidders are asked to submit their proposals in a binder (one that allows for easy removal of pages) with index tabs separating the sections identified in the Table of Contents.  Pages must be numbered on the bottom of each page.

Any proposal attachments, documents, letters and materials submitted by the vendor shall be binding and included as a part of the final contract should your bid be selected.

TAXES: The quoted amount must include all applicable taxes.  If taxes are not specifically identified in the proposal it will be assumed that they are included in the total quoted.

SALES TAX: Fresno County pays California State Sales Tax in the amount of 8.975% regardless of vendor's place of doing business.

RETENTION: County of Fresno reserves the right to retain all proposals, excluding proprietary documentation submitted per the instructions of this RFP, regardless of which response is selected.

ORAL PRESENTATIONS: Each finalist may be required to make an oral presentation in Fresno County and answer questions from County personnel.

AWARD/REJECTION: The award will be made to the vendor offering the overall proposal deemed to be to the best advantage of the County.  The County shall be the sole judge in making such determination.  The County reserves the right to reject any and all proposals. The lowest bidders are not arbitrarily the vendors whose proposals will be selected.  Award Notices are tentative: Acceptance of an offer made in response to this RFP shall occur only upon execution of an agreement by both parties or issuance of a valid written Purchase Order by Fresno County Purchasing.

County Purchasing will chair or co-chair all award, evaluation and contract negotiation committees.

Award may require approval by the County of Fresno Board of Supervisors.

NEGOTIATION: The County will prepare and negotiate its own contract with the selected vendor, giving due consideration to the stipulation of the vendor's standard contracts and associated legal documents.

WAIVERS: The County reserves the right to waive any informalities or irregularities and any technical or clerical errors in any quote as the interest of the County may require.

TERMINATION: The County reserves the right to terminate any resulting contract upon written notice.

MINOR DEVIATIONS: The County reserves the right to negotiate minor deviations from the prescribed terms, conditions and requirements with the selected vendor.

PROPOSAL REJECTION: Failure to respond to all questions or not to supply the requested information could result in rejection of your proposal.

ASSIGNMENTS:  The ensuing proposed contract will provide that the vendor may not assign any payment or portions of payments without prior written consent of the County of Fresno.

BIDDERS LIABILITIES: County of Fresno will not be held liable for any cost incurred by vendors in responding to the RFP.

CONFIDENTIALITY: Bidders shall not disclose information about the County's business or business practices and safeguard confidential data which vendor staff may have access to in the course of system implementation.

DISPUTE RESOLUTION: The ensuing contract shall be governed by the laws of the State of California.

Any claim which cannot be amicably settled without court action will be litigated in the U. S. District Court for the Eastern District of California in Fresno, CA or in a state court for Fresno County.

NEWS RELEASE: Vendors shall not issue any news releases or otherwise release information to any third party about this RFP or the vendor's quotation without prior written approval from the County of Fresno.

BACKGROUND REVIEW: The County reserves the right to conduct a background inquiry of each proposer/bidder which may include collection of appropriate criminal history information, contractual and business associations and practices, employment histories and reputation in the business community.  By submitting a proposal/bid to the County, the vendor consents to such an inquiry and agrees to make available to the County such books and records the County deems necessary to conduct the inquiry.

EXCEPTIONS: Identify with explanation, any terms, conditions, or stipulations of the RFP with which you CAN NOT or WILL NOT comply with by proposal group.

ADDENDA: In the event that it becomes necessary to revise any part of this RFP, addenda will be provided to all agencies and organizations that receive the basic RFP.

SUBCONTRACTORS: If a subcontractor is proposed, complete identification of the subcontractor and his tasks should be provided.  The primary contractor is not relieved of any responsibility by virtue of using a subcontractor.

CONFLICT OF INTEREST:  The County shall not contract with, and shall reject any bid or proposal submitted by the persons or entities specified below, unless the Board of Supervisors finds that special circumstances exist which justify the approval of such contract:

- Employees of the County or public agencies for which the Board of Supervisors is the governing body.

- Profit-making firms or businesses in which employees described in Subsection (1) serve as officers, principals, partners or major shareholders.

- Persons who, within the immediately preceding twelve (12) months, came within the provisions of Subsection (1), and who were employees in positions of substantial responsibility in the area of service to be performed by the contract, or participated in any way in developing the contract or its service specifications.

- Profit-making firms or businesses in which the former employees described in Subsection (3) serve as officers, principals, partners or major shareholders.

- No County employee, whose position in the County enables him to influence the selection of a contractor for this RFP, or any competing RFP, and no spouse or economic dependent of such employee, shall be employees in any capacity by a bidder, or have any other direct or indirect financial interest in the selection of a contractor.

- In addition, no County employee will be employed by the selected vendor to fulfill the vendor’s contractual obligations to the County.

ORDINANCE 3.08.130 – POST-SEPARATION EMPLOYMENT PROHIBITED

No officer or employee of the County who separates from County service shall for a period of one year after separation enter into any employment, contract, or other compensation arrangement with any County consultant, vendor, or other County provider of goods, materials, or services, where the officer or employee participated in any part of the decision making process that led to the County relationship with the consultant, vendor or other County provider of goods, materials or services.

Pursuant to Government Code section 25132(a), a violation of the ordinance may be enjoined by an injunction in a civil lawsuit, or prosecuted as a criminal misdemeanor.

EVALUATION CRITERIA:  Respondents will be evaluated on the basis of their responses to all questions and requirements in this RFP and product cost.  The County shall be the sole judge in the ranking process and reserves the right to reject any or all bids.  False, incomplete or unresponsive statements in connection with this proposal may be sufficient cause for its rejection.

SELECTION PROCESS: All proposals will be evaluated by a team consisting of representatives from appropriate County Department(s), Purchasing, and possibly the private sector.  It will be their responsibility to make the final recommendations.  Purchasing will chair or co-chair the evaluation or evaluation process.

Organizations that submit a proposal may be required to make an oral presentation to the Selection Committee.  These presentations provide an opportunity for the individual, agency, or organization to clarify its proposal to ensure thorough, mutual understanding.

INDEPENDENT CONTRACTOR: In performance of the work, duties, and obligations assumed by Contractor under any ensuing Agreement, it is mutually understood and agreed that Contractor, including any and all of Contractor's officers, agents, and employees will at all times be acting and performing as an independent contractor, and shall act in an independent capacity and not as an officer, agent, servant, employee, joint venturer, partner, or associate of the County.  Furthermore, County shall have no right to control, supervise, or direct the manner or method by which Contractor shall perform its work and function.  However, County shall retain the right to administer this Agreement so as to verify that Contractor is performing its obligations in accordance with the terms and conditions thereof.  Contractor and County shall comply with all applicable provisions of law and the rules and regulations, if any, of governmental authorities having jurisdiction over matters the subject thereof.

Because of its status as an independent contractor, Contractor shall have absolutely no right to employment rights and benefits available to County employees.  Contractor shall be solely liable and responsible for providing to, or on behalf of, its employees all legally required employee benefits.  In addition, Contractor shall be solely responsible and save County harmless from all matters relating to payment of Contractor's employees, including compliance with Social Security, withholding, and all other regulations governing such matters.  It is acknowledged that during the term of the Agreement, Contractor may be providing services to others unrelated to the COUNTY or to the Agreement.

HOLD HARMLESS CLAUSE:  Contractor agrees to indemnify, save, hold harmless and at County's request, defend the County, its officers, agents and employees, from any and all costs and expenses, damages, liabilities, claims and losses occurring or resulting to County in connection with the performance, or failure to perform, by Contractor, its officers, agents or employees under this Agreement and from any and all costs and expenses, damages, liabilities, claims and losses occurring or resulting to any person, firm or corporation who may be injured or damaged by the performance, or failure to perform, of Contractor, its officers, agents or employees under this Agreement.

PRICE RESPONSIBILITY: The selected vendor will be required to assume full responsibility for all services and activities offered in the proposal, whether or not they are provided directly. Further, the County of Fresno will consider the selected vendor to be the sole point of contact with regard to contractual matters, including payment of any and all charges resulting from the contract.  The contractor may not subcontract or transfer the contract, or any right or obligation arising out of the contract, without first having obtained the express written consent of the County.

ADDRESSES AND TELEPHONE NUMBERS: The vendor will provide the business address and mailing address, if different, as well as the telephone number of the individual signing the contract.

ASSURANCES:  Any contract awarded under this RFP must be carried out in full compliance with The Civil Rights Act of 1964, The Americans With Disabilities Act of 1990, their subsequent amendments, and any and all other laws protecting the rights of individuals and agencies.  The County of Fresno has a zero tolerance for discrimination, implied or expressed, and wants to ensure that policy continues under this RFP.  The contractor must also guarantee that services, or workmanship, provided will be performed in compliance with all applicable local, state, or federal laws and regulations pertinent to the types of services, or project, of the nature required under this RFP.  In addition, the contractor may be required to provide evidence substantiating that their employees have the necessary skills and training to perform the required services or work.

- INSURANCE:

Without limiting the COUNTY's right to obtain indemnification from CONTRACTOR or any third parties, CONTRACTOR, at its sole expense, shall maintain in full force and effect, the following insurance policies or a program of self-insurance, including but not limited to, an insurance pooling arrangement or Joint Powers Agreement (JPA) throughout the term of the Agreement:

- Commercial General Liability

Commercial General Liability Insurance with limits of not less than One Million Dollars ($1,000,000) per occurrence and an annual aggregate of Two Million Dollars ($2,000,000). This policy shall be issued on a per occurrence basis.  COUNTY may require specific coverages including completed operations, products liability, contractual liability, Explosion-Collapse-Underground, fire legal liability or any other liability insurance deemed necessary because of the nature of this contract.

- Automobile Liability

Comprehensive Automobile Liability Insurance with limits for bodily injury of not less than Two Hundred Fifty Thousand Dollars ($250,000.00) per person, Five Hundred Thousand Dollars ($500,000.00) per accident and for property damages of not less than Fifty Thousand Dollars ($50,000.00), or such coverage with a combined single limit of Five Hundred Thousand Dollars ($500,000.00).  Coverage should include owned and non-owned vehicles used in connection with this Agreement.

- Professional Liability

If CONTRACTOR employs licensed professional staff, (e.g., Ph.D., R.N., L.C.S.W., M.F.C.C.) in providing services, Professional Liability Insurance with limits of not less than One Million Dollars ($1,000,000.00) per occurrence, Three Million Dollars ($3,000,000.00) annual aggregate.

This coverage shall be issued on a per claim basis.  Contractor agrees that it shall maintain, at its sole expense, in full force and effect for a period of three (3) years following the termination of this Agreement, one or more policies of professional liability insurance with limits of coverage as specified herein.

- Worker's Compensation

A policy of Worker's Compensation insurance as may be required by the California Labor Code.

Contractor shall obtain endorsements to the Commercial General Liability insurance naming the County of Fresno, its officers, agents, and employees, individually and collectively, as additional insured, but only insofar as the operations under this Agreement are concerned. Such coverage for additional insured shall apply as primary insurance and any other insurance, or self-insurance, maintained by County, its officers, agents and employees shall be excess only and not contributing with insurance provided under Contractor's policies herein.  This insurance shall not be cancelled or changed without a minimum of thirty (30) days advance written notice given to County.

Within thirty (30) days from the date Contractor executes this Agreement, Contractor shall provide certificates of insurance and endorsement as stated above for all of the foregoing policies, as required herein, to the County of Fresno, Internal Services, Attn: Deputy Director, stating that such insurance coverage have been obtained and are in full force; that the County of Fresno, its officers, agents and employees will not be responsible for any premiums on the policies; that such Commercial General Liability insurance names the County of Fresno, its officers, agents and employees, individually and collectively, as additional insured, but only insofar as the operations under this Agreement are concerned; that such coverage for additional insured shall apply as primary insurance and any other insurance, or self-insurance, maintained by County, its officers, agents and employees, shall be excess only and not contributing with insurance provided under Contractor's policies herein; and that this insurance shall not be cancelled or changed without a minimum of thirty (30) days advance, written notice given to County.

In the event Contractor fails to keep in effect at all times insurance coverage as herein provided, the County may, in addition to other remedies it may have, suspend or terminate this Agreement upon the occurrence of such event.

All policies shall be with admitted insurers licensed to do business in the State of California.  Insurance purchased shall be purchased from companies possessing a current A.M. Best, Inc. rating of A FSC VII or better.

AUDIT AND RETENTION: The Contractor shall maintain in good and legible condition all books, documents, papers, data files and other records related to its performance under this contract.  Such records shall be complete and available to Fresno County, the State of California, the federal government or their duly authorized representatives for the purpose of audit, examination, or copying during the term of the contract and for a period of at least three years following the County's final payment under the contract or until conclusion of any pending matter (e.g., litigation or audit), whichever is later.  Such records must be retained in the manner described above until all pending matters are closed.

DEFAULT: In case of default by the selected bidder, the County may procure materials and services from another source and may recover the loss occasioned thereby from any unpaid balance due the selected bidder, or by any other legal means available to the County.

BREACH OF CONTRACT: In the event of breach of contract by either party, the other party shall be relieved of its obligations under this agreement and may pursue any legal remedies.

CONFIDENTIALITY

All services performed by vendor shall be in strict conformance with all applicable Federal, State of California and/or local laws and regulations relating to confidentiality, including but not limited to, California Civil Code, California Welfare and Institutions Code, Health and Safety Code, California Code of Regulations, Code of Federal Regulations.

Vendor shall submit to County’s monitoring of said compliance.

Vendor may be a Business associate of County, as that term is defined in the “Privacy Rule” enacted by the Health Insurance Portability and Accountability Act of 1996 (HIPAA).  As a HIPAA Business Associate, vendor may use or disclose protected health information (“PHI”) to perform functions, activities or services for or on behalf of County, as specified by the County, provided that such use or disclosure shall not violate HIPAA and its implementing regulations. The uses and disclosures of PHI may not be more expansive than those applicable to County, as the “Covered Entity” under HIPAA’s Privacy Rule, except as authorized for management, administrative or legal responsibilities of the Business Associate.

Vendor shall not use or further disclose PHI other than as permitted or required by the County, or as required by law without written notice to the County.

Vendor shall ensure that any agent, including any subcontractor, to which vendor provides PHI received from, or created or received by the vendor on behalf of County, shall comply with the same restrictions and conditions with respect to such information.

APPEALS

Appeals must be submitted in writing within *seven (7) business days after notification of proposed recommendations for award.  A “Notice of Award” is not an indication of County’s acceptance of an offer made in response to this RFP.  Appeals shall be submitted to County of Fresno Purchasing, 4525 E. Hamilton Avenue, Fresno, California 93702-4599.  Appeals should address only areas regarding RFP contradictions, procurement errors, quotation rating discrepancies, legality of procurement context, conflict of interest, and inappropriate or unfair competitive procurement grievance regarding the RFP process.

Purchasing will provide a written response to the complainant within *seven (7) business days unless the complainant is notified more time is required.

If the protesting bidder is not satisfied with the decision of Purchasing, he/she shall have the right to appeal to the Purchasing Agent/CAO within seven (7) business days after Purchasing’s notification; except, if notified to appeal directly to the Board of Supervisors at the scheduled date and time.

If the protesting bidder is not satisfied with Purchasing Agent/CAO’s decision, the final appeal is with the Board of Supervisors.

*The seven (7) business day period shall commence upon the date that the notification is issued by the County.

- SPECIFIC TERMS AND CONDITIONS

ISSUING AGENT: This RFP has been issued by County of Fresno, Purchasing.  Purchasing shall be the vendor’s sole point of contact with regard to the RFP, its content, and all issues concerning it.

AUTHORIZED CONTACT: All communication regarding this RFP shall be directed to an authorized representative of County Purchasing.  The specific buyer managing this RFP is identified on the cover page, along with his or her telephone number, and he or she should be the primary point of contact for discussions or information pertaining to the RFP.  Contact with any other County representative, including elected officials, for the purpose of discussing this RFP, it content, or any other issue concerning it, is prohibited unless authorized by Purchasing.  Violation of this clause, by the vendor having unauthorized contact (verbally or in writing) with such other County representatives, may constitute grounds for rejection by Purchasing of the vendor’s quotation.

The above stated restriction on vendor contact with County representatives shall apply until the County has awarded a purchase order or contract to a vendor or vendors, except as follows.  First, in the event that a vendor initiates a formal protest against the RFP, such vendor may contact the appropriate individual, or individuals who are managing that protest as outlined in the County’s established protest procedures.  All such contact must be in accordance with the sequence set forth under the protest procedures.  Second, in the event a public hearing is scheduled before the Board of Supervisors to hear testimony prior to its approval of a purchase order or contract, any vendor may address the Board.

VENDOR CONFERENCE: On July 15, 2011 at 9:00 a.m., a vendor's conference will be held in which the scope of the project and proposal requirements will be explained.  The meeting will be held at the office of County of Fresno Purchasing, 4525 E. Hamilton (between Cedar and Maple), 2nd Floor, Fresno, California.  Addendum will be prepared and distributed to all bidders only if necessary to clarify substantive items raised during the bidders' conference.

Bidders are to contact Ken Vozza at County of Fresno Purchasing, (559) 600-7110, if they are planning to attend the conference.

NUMBER OF COPIES: Submit one (1) original, with a *reproducible compact disk enclosed and six (6) copies of your proposal no later than the proposal acceptance date and time as stated on the front of this document to County of Fresno Purchasing.  The cover page of each document is to be appropriately marked “Original” or “Copy”.

*Bidder shall submit one (1) reproducible compact disk (i.e.: PDF file) containing the complete proposal excluding trade secrets.  Compact disk should accompany the original binder and should be either attached to the inside cover of the binder or inserted in an attached sleeve or envelope in the front of the binder to insure the disk is not misplaced.

INTERPRETATION OF RFP: Vendors must make careful examination of the requirements, specifications and conditions expressed in the RFP and fully inform themselves as to the quality and character of services required.  If any person planning to submit a proposal finds discrepancies in or omissions from the RFP or has any doubt as to the true meaning or interpretation, correction thereof may be requested at the scheduled Vendor Conference (see above).  Any change in the RFP will be made only by written addendum, duly issued by the County.  The County will not be responsible for any other explanations or interpretations.

Questions may be submitted subsequent to the Vendor Conference, subject to the following conditions:

- Such questions are submitted in writing to the County Purchasing not later than July 25, 2011 at 8:00 a.m. Questions must be directed to the attention of Ken Vozza, Purchasing Supervisor.

- Such questions are submitted with the understanding that County can respond only to questions it considers material in nature.

- Questions shall be e-mailed to CountyPurchasing@co.fresno.ca.us or delivered to County of Fresno Purchasing.

NOTE: The bidder is encouraged to submit all questions at the Vendor Conference.  Time limitations can prevent a response to questions submitted after the conference.

SELECTION COMMITTEE: All proposals will be evaluated by a team co-chaired by Purchasing.  All proposals will be evaluated by a review committee that may consist of County of Fresno Purchasing, department staff, community representatives from advisory boards and other members as appropriate.

The proposals will be evaluated in a multi-stage selection process.  Some bids may be eliminated or set aside after an initial review.  If a proposal does not respond adequately to the RFP or the bidder is deemed unsuitable or incapable of delivering services, the proposal maybe eliminated from consideration.  It will be the selection committee’s responsibility to make the final recommendation to the Department Head.

CONTRACT NEGOTIATION:  Terms and conditions of an Energy Services Consulting Agreement will be based on those stipulated within this RFP including County’s attached standard contract format.  Minor deviations may be negotiated with the successful Consultant. If agreement cannot be reached with the selected Consultant, the County will terminate discussion with that Consultant and commence negotiations with the Consultant determined to be the next best suited to the County’s requirements.

ACCEPTANCE OF PROPOSAL CONTENT.  The contents of the proposal of the successful firm will become contractual obligations.  Failure of the successful firm to accept these obligations in a subsequent contractual agreement may result in cancellation of the award.

CONTRACT INITIATION:  After approval by the Fresno County Board of Supervisors (Board), the successful Consultant will proceed with the Comprehensive Baseline Energy Analysis of each facility as directed by the County.  The Consultant will be provided access to each site on a schedule convenient to the County.  The County will provide the Consultant with utility usage data and other reasonably available information as requested by the Consultant to perform the analysis.

AUDITED FINANCIAL STATEMENTS:  Copies of the audited Financial Statements for the last three (3) years for the business, agency or program that will be providing the service(s) proposed.  If audited statements are not available, complied or reviewed statements will be accepted with copies of three years of corresponding federal tax returns.  This information is to be provided after the RFP closes, if requested.  Do not provide with your proposal.

- pROJECT DESCRIPTION

COUNTY OF FRESNO REQUEST FOR PROPOSAL FOR SOLICITING AND EVALUATING ENERGY MANAGEMENT SERVICES AND SOLUTIONS FOR IMPROVEMENT OF ENERGY EFFICIENCY AND INFRASTRUCTURE UPGRADES AT THE UNIVERSITY MEDICAL CENTER CAMPUS

The County of Fresno (County), under this Request for Proposal No. 962-4952 (RFP) invites interested firms to submit a Proposal to provide services as described herein.  The County is looking for a qualified Energy Services Consultant (CONSULTANT) to consult on a performance-based Utility Infrastructure Project within the University Medical Center Campus (Campus) in the City of Fresno, California.  The purpose of the Project is to save energy, reduce greenhouse gas emissions, reduce the County's utility and operating costs, maintenance costs and capital equipment expenditures, and reduce dependence on grid-based power procurement. The CONSULTANT will conduct a Comprehensive Energy Audit (CEA) to develop a measurement baseline, develop a Request for Proposals to obtain bids on the design and build of the project and act as a neutral third party to monitor and report on the success of the energy management project as detailed in the Scope of Work below.

This energy management project is to be implemented as an energy conservation / alternative energy project pursuant to California Government Code 4217.10 - 4217.18.  A contract with a qualified CONSULTANT will be awarded based on the requirements set forth in the successful respondent’s proposal.  The County of Fresno is utilizing a qualifications based selection process to select a firm to provide the services described within this RFP.  Firms are invited to attend a scheduled vendor conference and site inspection as indicated later in this RFP.  The firm(s) determined to have offered the most advantageous proposal will be invited to make a formal presentation.  The successful respondent(s) will enter into negotiations with the County for a contract services agreement for the scope of work.  It is possible that funding for all or a portion of this consulting contract may utilize federal funds from the American Recovery and Reinvestment Act.  The CONSULTANT must guarantee compliance with the parameters of this or any other funding source.

All expenses associated with the preparation and submission of a response to this RFP or participation in any presentations, interviews or any other element of the RFP process shall be the sole financial responsibility of the respondent.

Scope of Work

The County is planning improvements to its buildings’ heating, ventilation, air-conditioning, mechanical, and electrical equipment and systems at the University Medical Center Campus (Campus). The County would like to replace those equipment and systems that are beyond their useful life and upgrade others, where applicable, for energy efficiency. Upgrades may be in the form of, but not limited to, building upgrades, lighting systems, HVAC systems, electrical distribution systems, chillers, boilers, etc. Alternatives for improvements and replacements of the systems are to be paid for out of energy savings, rebates and incentives, grants, through power purchase agreements or other viable means. The successful CONSULTANT will be a commercial business with technical knowledge in a broad range of comprehensive energy solutions including design and implementation of energy savings projects, energy conservation, energy infrastructure outsourcing, power generation and energy supply, cost assessment, financing energy projects and risk management.  They will act as a neutral third party to assist the County in soliciting, evaluating energy saving proposals and choosing a qualified Energy Services Company (ESCO) to implement the Project. They will also be tasked with establishing an energy use baseline then measuring and verifying energy and cost savings from the Project. The successful CONSULTANT will have on their staff or relationships with sub-consultants that are skilled in:

- Investment grade energy audits.

- Engineering.

- Materials testing and/or knowledge of cutting edge products.

- Experience with performance based contracts constructing energy management projects.

- Understanding of Energy Management Services and technical approach/methodology utilized in developing such programs.

- Knowledge of environmental issues, laws and regulations.

The CONSULTANT will perform:

- An in-depth analysis of the properties within the Campus to define existing conditions, identify areas where cost savings are feasible and evaluate potential future performance against the current system.

- Develop a baseline for measurement of current energy usage and costs to ultimately compare against future energy savings and evaluate the effectiveness of future energy upgrades.  Measurement and verification techniques must meet or exceed the standards of the International Performance Measurement and Verification Protocol (IPMVP).

- Develop and prepare a Request for Proposal (RFP) for, in consultation with and approved by, the County to obtain competitive bids for the energy project. The Consultant will act as a neutral third party and use their expertise to consult with the County on choosing an ESCO for the energy project.  The RFP the CONSULTANT will produce will include information as listed in Exhibit A.

- Identify a pool of qualified energy services companies. ESCOs under consideration should be able to provide power generation and supply as well as demonstrate skills in:

  - Identification and evaluation of energy-saving opportunities.

  - Developing engineering designs and specifications

  - Managing a project from design to installation to operation. (turnkey approach).

  - Working with Power Purchase Agreements and facilitating third party financing for implementation of energy management projects.

  - Training staff and providing ongoing maintenance services

  - Risk management

  - Have the financial capacity to guarantee that savings will cover all project costs.

- The scope of work of the energy project will be proposed by the ESCO selected by the County and will involve developing a utility infrastructure plan, design of an energy efficient solution(s), installation of the required elements, and maintenance of the system to ensure energy savings during the payback period for facilities on the Campus, including rehabilitation, reconstruction or retrofit. The County has a minimum goal of 25% improvement in energy savings from the baseline data. The CONSULTANT will use their expertise to determine the plausibility of the design to achieve the goals of the County and consult with the County to ultimately approve final energy efficiency measures and power generation projects included in the energy project, pursuant to the required performance based design/build contract. The CONSULTANT will evaluate the ESCO proposal based on the following criteria:

  - Technical feasibility.

  - Simplicity, reliability, efficiency.

  - Sustainability.

  - Best practices implementation.

  - Cost of ownership vs. Power Purchase Agreement vs. Purchase Option.

  - Life-cycle Costing: identification of all costs, internal and external, associated with the energy solution throughout all stages of its life.

  - Regulatory compliance; federal, state and local laws and regulations.

  - Evaluation of staff training program.

  - Environmental impacts over the life of the investment.

  - Enhancement of indoor environmental quality.

  - Financing mechanisms: public and private ventures; research and development in academia; federal & state funding.

  - Determination as to whether their design is desirable, acceptable or unacceptable.

- Measurement and Verification: The CONSULTANT will monitor the project from design to installation to verification; and report on the success of the energy management project.  This includes measurement and quantification of:

  - The completed energy solution and comparison against baseline data.

  - Reduced operating costs.

  - Energy cost savings.

  - Increased energy efficiency.

  - Environmental benefits.

  - Compliance with environmental standards and regulations.

  - Measurement and verification techniques must meet or exceed the standards of the International Performance Measurement and Verification Protocol (IPMVP).

DELIVERABLES

- CONSULTANT will supply a Baseline usage evaluation and report.

- CONSULTANT will prepare a Request for Proposal document, within the County of Fresno Purchasing guidelines, to hire an ESCO for a Utility Infrastructure Project at UMC.

- CONSULTANT will provide monitoring and prepare a Monitoring and Verification Report after completion of the Utility Infrastructure Project by the ESCO.

EXISTING FACILITIES

The University Medical Center Campus is located in the City of Fresno, California. The Campus is a 32.09 acre area upon which is located twenty buildings of usable business space.  Of these, seventeen buildings obtain power from a substation, the remaining three have stand-alone systems; half have their heating and cooling is delivered from a central plant, the remainder use stand-alone systems.  An additional sixteen buildings exist on the Campus containing support facilities such as cooling towers, emergency generators, boiler, chiller plant, electrical substation, fueling station, etc.  The utility infrastructure currently in place was designed around the special usage needs of the hospital complex. Future use is anticipated to be office space.

An approximately 450,000 square foot hospital building on the Campus has stood empty since 2007.  The other approximately 200,000 square feet of building space is currently occupied by County offices and support facilities. A central plant serves the hospital and most of the County buildings (Figure 1: Bldgs 305, 309, 310.)  The central plant consists of three Cleaver Brook, 300 hp, high pressure, fire tube steam boilers dating to 1996 with hot water tanks dating to 1951. The boilers are used to generate steam for heating and domestic hot water.  Domestic Hot water is distributed to and through the buildings.  For heating purposes steam is circulated through underground piping throughout the campus to heat exchangers located in each facility. The heat exchangers provide a source from which to heat a hot water loop circulated through the air handlers in each facility.  Boiler exhaust stacks are monitored for air quality compliance. Since closing of the hospital, only one boiler has been in use at a time; rotating between the three boilers. In January 2011, testing began to determine if the pressure in the high pressure boilers could be reduced and remain sufficient to service the reduced occupation of the UMC campus.  This would eliminate the need for monitoring by a licensed technician 24 hours a day seven (7) days a week.   The tests were successful and two of the three boilers were retrofitted to facilitate low pressure steam.

There are two (2) Trane electric drive chiller screw machines that provide 200 and 275 tons cooling capacity dating from 1991 and 1995 respectively. The refrigerant for these Trane chillers is currently being phased out and will no longer be available by the year 2020.  After 2030 they will no longer be manufactured. These chillers generate chilled water for cooling.  That chilled water is distributed to and through the buildings.  Cooling is provided as chilled water is circulated though the coils of multiple air handlers located in various facilities.

Two 400 ton Carrier absorber chillers at the central plant, dating from 1975, run off of steam from the boilers. These are currently not in use due to lack of demand.

The electrical substation serving the campus exists on the southwest corner of East Inyo and South Barton Avenues (Bldg. 329).   There exists split service to the site from the over head poles on Barton Ave.  One side of the pole is on one PG&E circuit and the other side is a stand by PG&E circuit of limited capacity which has been used during failure of the system connected to the first line.

Within the 32.09 acre Campus also exist approximately 13.41 acres of open-air, surface parking lots of varying sizes (Table 3). Specific details of all the Campus structures are detailed in the tables on the following pages.

PROJECT LOCATION:

- Fresno, California; Sec 1, T14S, R20E, M.D.B.M.; Parcel #461-02-003, 004, 005.

- Campus boundaries: South Cedar Ave on the west; East Huntington Blvd on the north; South Barton on the east; East Kings Canyon road on the south.

Figure 1: Map of Campus

Table 1: Campus Buildings

| Bldg # | Description | Sq. Footage | Stories | Year Built | Operating Hours | Electrical Source | Heating Source | Cooling Source |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 308 | Laundry | 8,377 | 1 | 1920s-1930s | not in operation | Substation | Standalone | Standalone |
| 311 | Main Welfare | 33,600 | 3 | 1920s-1930s | M-F 8-5 | Substation | Central Plant | Building 328 |
| 313 | Commissary Building | 31,816 | 2 | 1920s-1930s | M-F 8-5 | Substation | Standalone | Standalone |
| 315 | Barton Building | 25,846 | 3 | 1920s-1930s | M-F 8-5 | Substation | Central Plant | Building 328 |
| 317 | Main Mental Health | 25,265 | 1 |  | M-F 8-5 | Standalone | Standalone | Standalone |
| 318 | Huntington Hall | 22,723 | 2 | 1950 | M-F 8-5 | Substation | Central Plant | Central Plant |
| 319 | Psychiatric Health Facility | 44,064 | 1 | 1950 | 24/7 | Substation | Central Plant | Central Plant |
| 320 | Substance Abuse Services | 18,589 | 1 | 1950s | M-F 8-5 | Substation | Central Plant | Standalone |
| 321 | North Tower | 584,469 | 6 | 1955 | M-F 8-5 | Substation | Central Plant | Central Plant |
| 322 | Central Tower | Incl in #321 | 4 | 1970s,1980s | M-F 8-5 | Substation | Central Plant | Central Plant |
| 323 | South Tower | Incl in #321 | 6 | 1959 | M-F 8-5 | Substation | Central Plant | Central Plant |
| 324 | Outpatient | Incl in #321 | 1 | 1959 | M-F 8-5 | Substation | Central Plant | Central Plant |
| 325 | Emergency | Incl in #321 | 1 | 1950s | M-F 8-5 | Substation | Central Plant | Central Plant |
| 326 | Modular Building | 1,920 | 1 |  | M-F 8-5 | Substation | Standalone | Standalone |
| 331 | Children's Clinic | 10,000 | 1 |  | M-F 8-5 | Standalone | Standalone | Standalone |
| 332 | Modular Unit A | 5,040 | 1 | 2000 | M-F 8-5 | Substation | Standalone | Standalone |
| 333 | Modular Unit B | 4,979 | 1 | 2000 | M-F 8-5 | Substation | Standalone | Standalone |
| 334 | Modular Unit C | 4,268 | 1 | 2000 | M-F 8-5 | Substation | Standalone | Standalone |
| 335 | Modular Unit E | 7,100 | 1 | 2000 | M-F 8-5 | Standalone | Standalone | Standalone |
| 336 | Modular Unit F | 1,420 | 1 | 2000 | M-F 8-5 | Substation | Standalone | Standalone |

Table 2: Facilities Support Buildings

| Bldg # | Description |
| --- | --- |
| 301 | Cooling Tower |
| 302 | Cooling Tower |
| 303 | Emergency Generator #1 |
| 304 | Emergency Generator #2 |
| 305 | Emergency Generator #3 |
| 307 | Maintenance Shop |
| 309 | Boiler |
| 310 | Chiller Plant |
| 312 | Barton Motor Pool/Fueling Station |
| 314 | Gardener's Shop |
| 328 | Mechanical Room |
| 329 | Electrical Substation |

Table: 3 Campus Parking Facilities  (Lot designations correspond to map in Figure 1 above.)

| LOT # | ≈ square footage |
| --- | --- |
| A | 43,400 |
| B | 5,600 |
| C | 15,400 |
| D | 12,400 |
| E | 46,900 |
| F | 69,000 |
| H | 46,300 |
| J | 8,000 |
| J Ext | 4,500 |
| K | 85,000 |
| L | 70,700 |
| M | 5,800 |
| N | 11,600 |
| O | 4,800 |
| P | 4,900 |
| T | 99,700 |
| TOTAL | 534,000 |

Exhibit A - Consultant to develop rfp

Parameters of a Request for Proposal to be created by CONSULTANT to obtain ESCO for the Project.

- Review and evaluate the existing utilities infrastructure at the campus.

- Identify options to reuse or replace campus infrastructure.

- Identify options and strategies to reduce energy usage with the ultimate goal of substantial reductions (minimum 25% in energy savings) in:

  - Energy use

  - Maintenance costs

  - Equipment repair and replacement costs

  - Operational costs

  - Atmospheric emissions

  - Equipment downtime

- Explore a variety of strategies to develop a comprehensive utilities infrastructure master plan that will:

  - Be phased-in over time

  - Be cost neutral (not increase costs for utilities at the site]

  - Provide a positive cash flow in less than 10 years

  - Encourage a holistic, sustainable approach

  - Capture economies of scale

  - Address unique challenges and opportunities inherent in campus projects

- The Utility Infrastructure Master Plan Report and Feasibility Study is expected to include the following:

  - General narrative of the overall campus project

  - Schematic site plan

  - Inventory and analysis of existing systems and equipment

    - Detailing refrigerants used and phase-out plan

    - Incorporating and updating previous study done by Gary Olsen (to be provided).

  - Utility strategies

    - Central plant(s) to service site

    - Campus-wide building automation system to measure performance and monitor compliance with preventative maintenance program addressed by building automation system components to and in buildings

    - Provide training for maintenance staff and on-going central plant and building commissioning (to insure optimum operations of systems and equipment)

    - Geothermal exchange with a closed loop heat transfer system

    - Thermal energy storage

    - Photovoltaic electrical generation

    - Off-peak hours for utility utilization and loads

    - Reduce lighting needs

      - Upgrade interior and exterior systems and fixtures

      - Provide minimum lighting levels required for task

      - Reduce light pollution from inside building

      - Reduce light pollution off-site

    - Replace distribution systems (that have failed or exceeded their practical useful life)

    - Reduce water usage of landscaping and interior plumbing fixtures

    - Commission central plant(s), utility services lines and building systems

  - Non-utility strategies

    - Upgrade building envelopes (to increase energy efficiency)

      - Replacing doors and windows

      - Increase roofing and attic insulation

      - Increase wall insulation

    - Maximize operational efficiency through system upgrades

      - Increase ventilation, decrease indoor chemical and pollutants

      - Increase user controllability of systems for lighting, temperature & ventilation

      - Provide entryway green cleaning systems to reduce introduction of dust in building systems

      - Provide public display of utility usage to educate users and encourage reduction in usage

    - Replace existing equipment with energy efficient components

    - Reduce heat island effect

      - Roof heat reduction

        - Utilize high albedo (solar reflectance), or landscaped (green) roofing materials

      - Non-roof heat reduction

        - Maximizing open space landscaping utilizing water efficient plants

        - Minimize dark hardscapes by utilizing high albedo materials, such as Portland cement concrete instead of asphalt concrete

    - Initiate purchasing policies to address goals, scope and performance metrics for purchases

- The utility infrastructure must be financed through a power purchase agreement.  Detail a proposed power purchase agreement and the ability of the ESCO to guarantee such an agreement. It is acknowledged aspects of this Project may not apply to a power purchase agreement. For each proposed project component identify the following:

    - Scope

    - Interdependence with other projects and phasing schedule

    - Estimated costs and future savings

    - Options and associated costs of ownership and operations

    - Options to pay for and finance improvements

    - Potential energy rebates for improvements

Vendor Response Section

The following topics should be covered in the submitted proposal:

- Management Plan:  Describe your company’s proposed management approach to this project.  Include the steps you would follow as well as information on project management and scheduling.  Describe your company’s capabilities in providing the services requested above and the services you believe are required to consult on this project.

- Services and Technologies.  Describe the services provided by your company.  Describe the resources you have available and expertise in technologies the County might expect would be implemented under the project. Describe your firm’s background and qualifications in the type of effort that this project will require, specifically identifying experience with turn-key energy management services for other public agencies.

- California Capabilities.  Provide a copy of your company’s California contracting license. Indicate how long your company has held this license.  Provide a list of professional engineering licenses held in the State of California by full-time employees of your company.  Answer the following questions:

  - What is your company’s office address that will serve the County of Fresno for the duration of this project?

  - How many employees, working directly on energy conservation projects, work at that location?

  - Does your company have full-time employees or subcontractors with the following California state professional engineering licenses:

      - Mechanical

      - Electrical

      - Civil

- Personnel.  Provide information describing the capabilities and experience of the people who will be involved in this project.  Describe the role which each of these people would play in the delivery of the Project.  Provide professional resumes for key people (no more than one page per person).  Indicate the qualifications of each individual including education, and professional licensing of each person as it relates to this project; e.g., professional engineer, engineer-in-training, professional architect, certified energy manager, environmental planner, etc.  Designate an individual as overall project manager.

  - State your firm’s complete name, type of firm (individual, partnership, corporation or other), telephone number, FAX number, contact person and E-mail address.  If a corporation, indicate the state the corporation was organized under.

  - State the name and title of the firm’s principal officer with the authority to bind your company in a contractual agreement.

  - Indicate the name of any sub-consultant firms that will be utilized to make up your team.  Describe each sub-consultant’s background and specific expertise that they bring to this project.

  - Supply the DUNS number for your firm and any subcontracting firms involved in the delivery of this project.

- Experience and References.  Provide information that describes your company’s experience with energy retrofitting and upgrades, design/build delivery systems and performance contracting methods as well as other avenues of financing. Also indicate the experience of the key personnel you plan to use on this project.

Provide a representative list of completed California project references implemented by your company as paid from energy savings performance contracting projects.  Please use the below to describe each project and limit your responses to no more than one page per project.

    - Project title and location

    - Type of contract

    - Nature of firm’s responsibility

    - Contract Amount

    - Name, address, and telephone number of contact person

    - Start date and end date, if complete

    - Current status

    - Energy conservation opportunities implemented

    - Distributed power generation systems implemented

Has your company secured any grants from the Department of Energy, the State of California or other organizations for energy efficiency?  If yes, list the projects and the grant amounts.

Has your company secured California Energy Commission, PG&E and/or California Public Utilities Commission energy efficiency rebates and incentives?  If yes, list the projects and the rebate and or incentive amounts.

How many successful energy management projects involving rehabilitation, reconstruction or retrofit of a co-generation power plant of 1.3 MW or greater in size have you complete or are in progress? List details of a sampling of these projects.

For the representative successful projects completed, explain what key issues/challenges you faced and how you solved them.  Also, please comment briefly on your technical approach for each.

How many performance based contracts constructing energy management projects pursuant to California Government Code 4217.10 - 4217.18 with public agencies have you completed or are in progress?   Sample of standard performance based contract must be included.

How many projects involving Power Purchase Agreements have you completed or are in progress?  Please give a general idea of the types of projects involved and the success of the Power Purchase Agreement involved.

- Verification of Energy Savings.  Describe the methodologies that may be used to create a baseline of energy usage and how the County’s energy savings will be verified.  Include an explanation of how savings calculations will be adjusted to reflect changes in weather, occupancy, utilization of facility, equipment changes, etc.  Describe what type of information you would likely need to develop a comprehensive baseline analysis.

- COST PROPOSAL

Cost proposals should be prepared in a manner to best demonstrate the merit of the proposal(s). Detailed listing of personnel or personnel function and estimated hours should be included for:

- Developing an energy usage baseline assessment based on current infrastructure of UMC campus.

- Writing a Request for Proposal to hire a qualified ESCO.

- Evaluating RFP bid submissions from ESCOs; assisting County of Fresno in choosing the most advantageous proposal.

- Assisting County in developing an Agreement to be executed between the County of Fresno and the ESCO to whom the contract is awarded.

- Monitoring the installation of energy solution(s) and verifying products meet that specified in the Agreement.

Administrative costs include all non-direct service personnel. This includes staff such as executive directors, clerical staff and fiscal staff. An estimate of administrative time involved should be included in the listing for each of the functions above.  Travel costs and per diem should also be included under each estimate.

Although additional information may be required, the following tables are to be completed to facilitate comparison during bid evaluations. Add rows in each section to facilitate your data.

|  | Personnel | Activity | Estmtd # Hours | Hrly Rate | Total | Is the amount in the Total column a “Not to Exceed” amount? State yes or no. |
| --- | --- | --- | --- | --- | --- | --- |
| 1. Developing Baseline Energy Assessment |  |  |  |  |  |  |
| 2. Develop a Request for Proposal |  |  |  |  |  |  |
| 3. Evaluate ESCO Bid Submissions – Consultation with County |  |  |  |  |  |  |
| 4. Developing Energy Retrofit Agreement – Consultation with County |  |  |  |  |  |  |
| 5. Monitoring Installation and Verification |  |  |  |  |  |  |
| 6. Other |  |  |  |  |  |  |

Identify all other fees charges, reimbursables, etc.  This is meant to include, but in no way be limited to, Administration Costs.

- PROPOSAL CONTENT REQUIREMENTS

It is important that the vendor submit his/her proposal in accordance with the format and instructions provided under this section.  Doing so will facilitate the evaluation of the proposal.  It will limit the possibility of a poor rating due to the omission or mis-categorization of the requested information.  Responding in the requested format will enhance the evaluation team’s item by item comparison of each proposal item.  The vendor’s proposal may be placed at a disadvantage if submitted in a format other than that identified below.

Bidders are requested to submit their proposals in a binder (one that allows for easy removal of pages) with index tabs separating the sections identified.  Each page should be numbered.

Each binder is to be clearly marked on the cover with the proposal name, number, closing date, “Original” or “Copy”, and bidder’s name.

Merely offering to meet the specifications is insufficient and will not be accepted.  Each bidder shall submit a complete proposal with all information requested.  Supportive material may be attached as appendices.  All pages, including the appendices, must be numbered.

Vendors are instructed not to submit confidential, proprietary and related information within the request for proposal.  If you are submitting trade secrets, it must be submitted in a separate binder clearly marked “TRADE SECRETS”, see Trade Secret Acknowledgement section.

The content and sequence of the proposals will be as follows:

- RFP PAGE 1 AND ADDENDUM PAGE 1 (IF APPLICABLE) completed and signed by participating individual or agency.

- PROPOSAL IDENTIFICATION SHEET (as provided)

- COVER LETTER: A one-page cover letter and introduction including the company name and address of the bidder and the name, address and telephone number of the person or persons to be used for contact and who will be authorized to make representations for the bidder.

  - Whether the bidder is an individual, partnership or corporation shall also be stated. It will be signed by the individual, partner, or an officer or agent of the corporation authorized to bind the corporation, depending upon the legal nature of the bidder.  A corporation submitting a proposal may be required before the contract is finally awarded to furnish a certificate as to its corporate existence, and satisfactory evidence as to the officer or officers authorized to execute the contract on behalf of the corporation.

- TABLE OF CONTENTS

- CONFLICT OF INTEREST STATEMENT: The Contractor may become involved in situations where conflict of interest could occur due to individual or organizational activities that occur within the County.  In this section the bidder should address the potential, if any, for conflict of interest and indicate plans, if applicable, to address potential conflict of interest.  This section will be reviewed by County Counsel for compliance with conflict of interest as part of the review process.  The Contractor shall comply will all federal, state and local conflict of interest laws, statutes and regulations.

- TRADE SECRET, PARTICIPATION ACKNOWLEDGMENT AND REFERENCES:

  - Sign where required.

- CERTIFICATION – DISCLOSURE – CRIMINAL HISTORY & CIVIL ACTIONS

- SELF-DEALING TRANSACTION DISCLOSURE (Financial)

- EXCEPTIONS: This portion of the proposal will note any exceptions to the requirements and conditions taken by the bidder.  If exceptions are not noted, the County will assume that the bidder's proposals meet those requirements.  The exceptions shall be noted as follows:

  - Exceptions to General Conditions.

  - Exceptions to General Requirements.

  - Exceptions to Specific Terms and Conditions.

  - Exceptions to Scope of Work.

  - Exceptions to Proposal Content Requirements.

  - Exceptions to any other part of this RFP.

- VENDOR COMPANY DATA: This section should include:

  - A narrative which demonstrates the vendor’s basic familiarity or experience with problems associated with this service/project.

  - Descriptions of any similar or related contracts under which the bidder has provided services.

  - Descriptions of the qualifications of the individual(s) providing the services.

  - Any material (including letters of support or endorsement) indicative of the bidder's capability.

  - A brief description of the bidder's current operations, and ability to provide the services.

  - Copies of the audited Financial Statements for the last three (3) years for the agency or program that will be providing the service(s) proposed.  If audited statements are not available, complied or reviewed statements will be accepted with copies of three years of corresponding federal tax returns.  This information is to be provided after the RFP closes, if requested.  Do not provide with your proposal.

  - Describe all contracts that have been terminated within the last five (5) years:

    - Company or Agency contract with

    - Date of original contract

    - Reason for termination

    - Contact person and telephone number for agency

  - Describe all lawsuit(s) or legal action(s) that are currently pending; and any lawsuit(s) or legal action(s) that have been resolved within the last five (5) years:

    - Location filed, name of court and docket number

    - Nature of the lawsuit or legal action

- SCOPE OF WORK:

  - Bidders are to use this section to describe the essence of their proposal.

  - This section should be formatted as follows:

    - A general discussion of your understanding of the project, the Scope of Work proposed and a summary of the features of your proposal.

    - A detailed description of your proposal as it relates to any of the items listed under the "Scope of Work" section of this RFP that you wish to expand on in order to facilitate the understanding of your proposal.  Bidder's response should be stated in the same order as are the "Scope of Work" items.  Each description should begin with a restatement of the "Scope of Work" item that it is addressing.  Bidders must explain their approach and method of satisfying each of the listed items.

    - Response to all items listed under the VENDOR REPSONSE SECTION of this RFP.  Responses must be in the same order as stated herein and is to begin with a restatement of the item.

  - When reports or other documentation are to be a part of the proposal a sample of each must be submitted.  Reports should be referenced in this section and submitted in a separate section entitled "REPORTS."

  - A complete description of any alternative solutions or approaches to accomplishing the desired results.

- COST PROPOSAL: As previously instructed.

- AWARD CRITERIA

The criteria below are not weighted.  All award criterion stated in the RFP will be considered and the combination yielding the most advantageous proposal(s) will be selected by the evaluation panel.

COST

- As submitted under the "COST PROPOSAL" section.

CAPABILITY AND QUALIFICATIONS

- Does the level of experience with energy retrofitting, upgrades and design/build delivery systems satisfy County's needs and to what degree?  Does the experience provided address all the areas identified in the RFP?

- Do the key personnel the bidder plans to use on the project have the appropriate level of technical expertise to address all the areas identified in the RFP?

      - Does the bidder have full-time employees or subcontractors with California state professional engineering licenses for mechanical, electrical and civil engineering?

      - Does the bidder have full-time employees or subcontractors knowledgeable of materials testing and/or cutting edge products in the marketplace?

      - Does the bidder have full-time employees or subcontractors knowledgeable of environmental issues? Environmental health issues? To what degree?

- Did the bidder demonstrate knowledge of a broad range of comprehensive energy solutions?

- Does the bidder have experience with energy projects in California? Does the bidder demonstrate knowledge or awareness of the problems associated with providing the services proposed and knowledge of laws, regulations, statutes and effective operating principles required to provide this service in California? Does this include environmental laws and regulations?

- Did the bidder demonstrate knowledge of performance contracting methods, power purchase agreements, grants and other avenues of financing for the type of project proposed in the RFP? To what degree does this include cost assessment and risk management?

- Did the bidder provide a representative sample of successful energy projects appropriate to the level of experience required in the RFP?  Did they provide a representative number of quality references?

- Did the bidder describe methodologies that may be used to create a baseline of energy usage and how energy savings can be verified?

- Does the bidder have the expertise and manpower to conduct Investment Grade Energy Audits?

MANAGEMENT PLAN

- Is the organizational plan and management structure adequate and appropriate for oversight of the proposed services?

- Did the bidder provide a management approach for this project? Does this approach facilitate successful completion of the requirements of this RFP?

exhibit b Fresno County Standard Contract Format 962-4952 Exhibit B - Standard Contract Format.pdf